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Quotation Estimate
	Quotation Estimate No.
	QE-2025-BGH-0387

	Date of Issue
	15 June 2025

	Valid Until
	15 July 2025 (30 calendar days)

	Client Name
	Al-Nahrain Development Group LLC

	Client Address
	Building 88, Al-Karrada District, Baghdad, Iraq

	Project Location
	Al-Mansour District, Baghdad, Iraq

	Project Description
	Design and Architectural Supervision of a 12-Storey Mixed-Use Commercial and Residential Complex (Approx. 18,500 sqm GFA)

	Prepared By
	Eng. Khalid Al-Rashid, Principal Architect (Licensed Architect, Iraqi Ministry of Housing & Construction)


1. Scope of Architect Services
This Quotation Estimate is issued by Al-Rafidain Architectural Design Studio in response to the formal request from Al-Nahrain Development Group LLC for comprehensive Architect services for the proposed mixed-use development in Baghdad, Iraq. The scope of work encompasses all phases of architectural design, documentation, and on-site supervision as detailed below. All services shall be delivered in accordance with the Iraqi Building Code, the Baghdad Municipality Zoning Regulations, and the standards set forth by the Iraqi Ministry of Housing, Construction, and Urban Development.
2. Itemized Cost Breakdown
	Item No.
	Description of Architect Service
	Unit
	Quantity
	Unit Rate (USD)
	Amount (USD)

	01
	Feasibility Study & Site Analysis (Baghdad, Iraq site visit, topographic survey coordination, zoning compliance review)
	Lot
	1
	8,500
	8,500

	02
	Concept Design Phase (3 alternative massing options, preliminary floor plans, elevation studies, 3D rendering)
	Lot
	1
	22,000
	22,000

	03
	Schematic Design Phase (detailed floor plans, structural coordination, MEP preliminary layout, material palette)
	Lot
	1
	35,000
	35,000

	04
	Design Development Phase (refined architectural drawings, facade detailing, interior zoning, code compliance documentation for Baghdad Municipality)
	Lot
	1
	48,000
	48,000

	05
	Construction Documentation (full set of architectural working drawings, specifications, BOQ coordination, permit submission package)
	Lot
	1
	65,000
	65,000

	06
	Permitting & Regulatory Liaison (submission to Baghdad Municipality, Iraqi Ministry of Housing, fire safety authority, environmental clearance)
	Lot
	1
	12,000
	12,000

	07
	Tender & Procurement Support (clarification of architectural drawings to contractors, bid evaluation assistance)
	Lot
	1
	9,500
	9,500

	08
	Construction Phase Architect Supervision (bi-weekly site inspections, RFIs, design change management, progress certification) – 18 months
	Month
	18
	4,200
	75,600

	09
	As-Built Documentation & Handover (final drawing set, O&M manuals, punch list resolution)
	Lot
	1
	11,000
	11,000

	10
	Project Management & Coordination (overall Architect team coordination, client reporting, meeting facilitation)
	Lot
	1
	15,000
	15,000

	Subtotal
	301,600

	VAT / Applicable Iraqi Tax (5%)
	15,080

	TOTAL QUOTATION ESTIMATE AMOUNT (USD)
	316,680


3. Payment Schedule
The total Quotation Estimate amount of USD 316,680 shall be disbursed according to the following milestone-based schedule:
· Milestone 1 (20%): USD 63,336 – Upon signing of the Architect Services Agreement and receipt of the initial mobilization payment.
· Milestone 2 (15%): USD 47,502 – Upon approval of the Concept Design Phase deliverables by the Client.
· Milestone 3 (20%): USD 63,336 – Upon completion and approval of Schematic and Design Development Phases.
· Milestone 4 (25%): USD 79,170 – Upon submission of the full Construction Documentation set and successful permit approval from Baghdad Municipality.
· Milestone 5 (15%): USD 47,502 – Pro-rated monthly during the Construction Phase Architect Supervision period (18 months).
· Milestone 6 (5%): USD 15,834 – Upon delivery of As-Built Documentation and final project handover.
4. Terms and Conditions
1. This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, pricing may be subject to revision due to market fluctuations in Iraq Baghdad.
1. All Architect services shall be performed by a licensed Architect registered with the Iraqi Ministry of Housing, Construction, and Urban Development, and shall comply with all applicable Iraqi federal and Baghdad municipal regulations.
1. The Client shall provide timely access to the project site in Baghdad, Iraq, and shall supply all necessary site data, geotechnical reports, and utility information within fourteen (14) days of the project commencement date.
1. Any changes to the scope of work requested by the Client after the initial design approval shall be subject to a separate change-order Quotation Estimate issued by the Architect team.
1. All intellectual property, drawings, and design documents produced under this Quotation Estimate shall remain the property of Al-Rafidain Architectural Design Studio until full payment is received.
1. The Architect shall maintain professional liability insurance with a minimum coverage of USD 1,000,000 per occurrence, valid throughout the project duration in Iraq.
1. Disputes arising from this Quotation Estimate shall be resolved through arbitration in Baghdad, Iraq, in accordance with the Iraqi Arbitration Law.
1. All communications, reports, and deliverables shall be provided in both Arabic and English to satisfy Baghdad Municipality submission requirements.
1. The Architect reserves the right to assign qualified sub-consultants (structural, MEP, landscape) under the supervision of the Principal Architect, with prior written notice to the Client.
5. Acceptance
By signing below, the Client acknowledges and accepts this Quotation Estimate for Architect services in Iraq Baghdad, agreeing to all terms, conditions, and the total amount stated herein.
For: Al-Rafidain Architectural Design Studio

Name: Eng. Khalid Al-Rashid
Title: Principal Architect
Signature: _________________________
Date: _________________________
Company Stamp:
For: Al-Nahrain Development Group LLC

Name: _________________________
Title: _________________________
Signature: _________________________
Date: _________________________
Company Stamp:
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