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1. Client Information
	Field
	Details

	Client Name
	Signor Alessandro De Luca

	Address
	Via Chiaia 112, 80121 Naples (NA), Italy

	Project Location
	Via dei Tribunali 89, 80138 Naples (NA), Italy

	Property Type
	Historic residential building (19th century), 3 floors, approx. 420 sqm


2. Scope of Architect Services
This Quotation Estimate is issued by Studio Architettonico Vesuvio S.r.l. to provide a comprehensive breakdown of professional Architect fees for the full renovation and structural adaptation of the aforementioned property located in the historic centre of Italy Naples. The Architect will oversee all phases of the project in strict compliance with the regulations of the Comune di Napoli, the Soprintendenza per i Beni Architettonici e Paesaggistici di Napoli, and the national building code (D.P.R. 380/2001 — Testo Unico dell'Edilizia).
The services rendered by the Architect in Italy Naples encompass the following phases:
· Feasibility Study & Preliminary Design: Site survey, topographic analysis, historical-architectural assessment of the building, and preparation of a preliminary design concept respecting the neoclassical façade typical of the Naples historic quarter.
· Definitive Design (Progetto Definitivo): Detailed architectural drawings, structural calculations, energy performance certification (APE), and preparation of the complete documentation package required for the building permit (Permesso di Costruire) at the SUAP of the Comune di Napoli.
· Executive Design (Progetto Esecutivo): Construction-ready drawings, material specifications, and coordination with specialist consultants (structural engineer, MEP engineer, landscape architect).
· Tender Documentation & Contractor Selection: Preparation of the capitolato d'appalto, BQ (Bill of Quantities), and support in the selection of the general contractor.
· Site Supervision (Direzione Lavori): Weekly on-site inspections, progress reporting, quality control, and coordination with the construction team throughout the duration of works in Naples.
· Final Certification (Collaudo): Verification of completed works, preparation of the as-built documentation, and submission of the fine lavori to the municipal authorities of Naples.
3. Itemised Cost Breakdown
	Item No.
	Description of Architect Service
	Duration / Qty
	Amount (EUR)

	01
	Feasibility Study & Preliminary Design (Architect)
	6 weeks
	€ 8,500.00

	02
	Definitive Design & Permit Application (Architect)
	10 weeks
	€ 14,200.00

	03
	Executive Design & Specialist Coordination (Architect)
	8 weeks
	€ 11,800.00

	04
	Tender Documentation & BQ Preparation (Architect)
	4 weeks
	€ 5,400.00

	05
	Site Supervision & Direction of Works (Architect)
	14 months
	€ 22,600.00

	06
	Final Certification & As-Built Documentation (Architect)
	6 weeks
	€ 4,800.00

	07
	Energy Performance Certificate (APE) & Compliance Reports
	1 lot
	€ 1,200.00

	08
	Administrative fees, stamps, and SUAP submissions (Naples)
	1 lot
	€ 950.00

	09
	Photogrammetric survey & 3D BIM modelling of existing structure
	1 lot
	€ 3,600.00

	Subtotal (excl. VAT)
	€ 73,050.00

	VAT (22% — Italian standard rate)
	€ 16,071.00

	TOTAL QUOTATION ESTIMATE (incl. VAT)
	€ 89,121.00


4. Payment Schedule
This Quotation Estimate for Architect services in Italy Naples shall be settled according to the following milestone-based payment plan:
· 20% upon signing of the professional services contract (€ 17,824.20 incl. VAT)
· 25% upon approval of the Definitive Design by the Comune di Napoli (€ 22,280.25 incl. VAT)
· 30% upon commencement of on-site works and completion of Executive Design (€ 26,736.30 incl. VAT)
· 15% at the midpoint of the construction phase (€ 13,368.15 incl. VAT)
· 10% upon delivery of the Collaudo and final as-built documentation (€ 8,912.10 incl. VAT)
5. Terms & Conditions
5.1 This Quotation Estimate is valid for a period of ninety (90) calendar days from the date of issue. After this period, the Architect reserves the right to revise the fees to reflect any changes in material costs, labour rates, or regulatory requirements applicable in Italy Naples.
5.2 All fees quoted are exclusive of travel expenses beyond the city limits of Naples (within a 50 km radius, travel is included). Any site visits to locations outside this radius will be billed at € 1.20 per km plus applicable tolls.
5.3 The Architect shall carry out all professional duties in accordance with the Code of Ethics and Professional Conduct of the Order of Architects of Naples and the provisions of Law No. 4/2013 (Reform of the Professions).
5.4 The client agrees to provide timely access to the property and all existing documentation (title deeds, prior permits, survey plans) necessary for the Architect to proceed with the project in Italy Naples.
5.5 Any variation in the scope of work exceeding 10% of the original Quotation Estimate shall require a written amendment signed by both parties before additional services are rendered.
5.6 The Architect maintains professional indemnity insurance with a minimum coverage of € 1,000,000 per claim, as required by the Order of Architects of Naples. A certificate of insurance shall be provided upon request.
5.7 Disputes arising from this Quotation Estimate or the subsequent professional services contract shall be resolved by the competent courts of Naples, Italy, in accordance with Italian civil law.
6. Acceptance & Signatures
By signing below, the client acknowledges receipt of this Quotation Estimate for Architect services in Italy Naples and agrees to the terms, conditions, and fee structure outlined herein. This document does not constitute a binding contract until a formal professional services agreement (Contratto di Prestazione d'Opera Intellettuale) is executed by both parties.
For Studio Architettonico Vesuvio S.r.l.
Arch. Maria Concetta Ferraro
Signature: _________________________
Date: _________________________
For the Client
Signor Alessandro De Luca
Signature: _________________________
Date: _________________________
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