# Quotation Estimate - Architect Services - Pakistan Islamabad

# Al-Madina Architectural Design Studio

Plot 45-B, Blue Area, Jinnah Avenue, Islamabad, Pakistan

Phone: +92-51-227-4567 | Email: info@almadinaarch.pk | CNIC: 35202-1234567-8

Registered with the Pakistan Council of Architects and Town Planners (PCATP)

Quotation Estimate

### Quotation Details

Quotation No.: QTE-2025-ISB-0847

Date of Issue: 15 June 2025

Valid Until: 15 July 2025

Project Location: Pakistan Islamabad

### Client Information

Client Name: Mr. Ahmed Raza Khan

CNIC: 35201-7654321-9

Address: G-13/4, Islamabad, Pakistan

Phone: +92-300-1234567

## Project Overview

This Quotation Estimate is prepared by Al-Madina Architectural Design Studio, a licensed Architect firm operating in Pakistan Islamabad, for the design and architectural planning of a residential villa project. The proposed structure is a three-storey residential building with a total built-up area of approximately 4,200 square feet, located in the G-13 sector of Islamabad, Pakistan. This Quotation Estimate covers all phases of architectural design, structural coordination, municipal approvals, and site supervision as required by the Islamabad Capital Territory (ICT) Municipal Corporation regulations.

## Scope of Architectural Services

The Architect team at Al-Madina Architectural Design Studio shall provide the following comprehensive services for this project in Pakistan Islamabad:

| S.No. | Service Description | Deliverables | Rate (PKR) |
| --- | --- | --- | --- |
| 1 | Concept Design & Feasibility Study | Site analysis, concept sketches, massing studies, and feasibility report compliant with Islamabad building bylaws | 185,000 |
| 2 | Detailed Architectural Drawings | Floor plans, elevations, sections, door/window schedules, and furniture layout for all three floors | 420,000 |
| 3 | 3D Rendering & Visualization | Photorealistic exterior and interior 3D renders (minimum 8 views) for client approval | 150,000 |
| 4 | Structural & MEP Coordination | Coordination with structural engineer and MEP consultants; integrated drawing set | 275,000 |
| 5 | Municipal Approval & NOC Processing | Preparation and submission of plans to Islamabad Municipal Corporation; obtaining building NOC and approval | 95,000 |
| 6 | Construction Documentation | Working drawings, specifications, BOQ preparation, and tender documents | 310,000 |
| 7 | Site Supervision & Inspection | Weekly site visits during construction (minimum 24 visits); progress reports and quality checks | 380,000 |
| 8 | Interior Design Consultation | Material selection, color palette, lighting plan, and fixture schedule for all rooms | 165,000 |
| 9 | Landscaping & External Area Design | Garden layout, driveway design, boundary wall elevation, and external lighting plan | 120,000 |
| 10 | Final Handover & As-Built Drawings | As-built drawing set, operation manuals, and final project documentation | 75,000 |
| Subtotal (PKR) |  |  | 2,175,000 |
| GST / Sales Tax (17%) |  |  | 369,750 |
| Total Quotation Estimate Amount (PKR) |  |  | 2,544,750 |

## Payment Schedule

This Quotation Estimate for the Architect services in Pakistan Islamabad shall be paid in the following milestones:

| Milestone | Percentage | Amount (PKR) |
| --- | --- | --- |
| Advance upon signing of agreement | 30% | 763,425 |
| Upon approval of concept design | 20% | 508,950 |
| Upon submission of detailed drawings | 25% | 636,188 |
| Upon municipal NOC approval | 15% | 381,713 |
| Upon project completion and handover | 10% | 254,474 |

## Terms and Conditions

- This Quotation Estimate is valid for thirty (30) days from the date of issue. After this period, the Architect reserves the right to revise rates based on prevailing market conditions in Pakistan Islamabad.

- All payments shall be made via bank transfer to the firm's designated account in a bank operating in Islamabad, Pakistan. No cash payments shall be accepted.

- The Architect shall not be held liable for delays caused by the client, municipal authorities, or force majeure events beyond reasonable control.

- Any additional design revisions beyond three (3) rounds per phase shall be charged at PKR 15,000 per revision hour.

- All intellectual property rights in the design documents remain with the Architect until full payment is received. The client shall receive a non-exclusive license to use the drawings for the specific project in Pakistan Islamabad.

- The Architect shall comply with all applicable building codes, the Islamabad Capital Territory Development Regulations, and the Pakistan Building Code (PBC) 2018.

- This Quotation Estimate does not include costs for soil testing, geotechnical surveys, or third-party consultant fees unless explicitly stated.

- Disputes arising from this agreement shall be resolved through arbitration in Islamabad, Pakistan, in accordance with the Arbitration Act of Pakistan.

- The project timeline is estimated at fourteen (14) weeks from the date of agreement signing, subject to municipal approval timelines in Islamabad.

- This Quotation Estimate is non-transferable and is issued specifically for the client named above for the project located in Pakistan Islamabad.

For Al-Madina Architectural Design Studio
(Authorized Signatory / Architect)
Name: Ar. Muhammad Bilal Siddiqui
PCATP Reg. No.: PA-2019-0456

Client Acceptance
(Signature & Date)
Name: Mr. Ahmed Raza Khan
CNIC: 35201-7654321-9

Al-Madina Architectural Design Studio | Plot 45-B, Blue Area, Jinnah Avenue, Islamabad, Pakistan

This Quotation Estimate document is generated electronically and is valid without a physical stamp. | Page 1 of 1

© 2025 Al-Madina Architectural Design Studio. All Rights Reserved.