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	Quotation Estimate No.:
	QTE-2025-0417

	Date of Issue:
	June 15, 2025

	Project Title:
	Residential Mixed-Use Development, Quezon City, Philippines Manila

	Project Location:
	12.0116° N, 121.4322° E — Philippines Manila

	Validity Period:
	30 calendar days from date of issue

	Currency:
	Philippine Peso (PHP)


1. Scope of Architect Services
This Quotation Estimate is issued by Studio Archipelago Design & Architecture, a licensed Architect firm registered with the Professional Regulation Commission (PRC) of the Philippines, to provide comprehensive architectural design and consulting services for the above-referenced residential mixed-use development project located in the Philippines Manila metropolitan area. The scope of work encompasses the following phases:
· Pre-Design & Feasibility Study: Site analysis, zoning verification with the local government unit (LGU) of Quezon City, topographic survey coordination, and preliminary massing studies compliant with the National Building Code of the Philippines (PD 1096) and local ordinances of Philippines Manila.
· Schematic Design: Development of conceptual architectural drawings, floor plans, elevations, and 3D renderings for a 12-storey mixed-use building comprising ground-floor retail spaces, 8 residential floors, and a rooftop amenity deck. The Architect will conduct no fewer than three (3) design review meetings with the client.
· Design Development: Refinement of architectural drawings, selection of building materials and finishes, coordination with structural, mechanical, electrical, and plumbing (MEP) consultants, and preparation of a detailed bill of materials.
· Construction Documentation: Production of complete construction drawings including architectural, structural, MEP, and landscape plans; specifications; and general notes required for building permit application with the City Engineering Office of Quezon City, Philippines Manila.
· Permitting & Regulatory Compliance: Preparation and submission of all documents required by the Bureau of Fire Protection (BFP), Department of Environment and Natural Resources (DENR), and the local building office. The Architect shall attend all plan review hearings and address comments from reviewing authorities.
· Construction Phase Services: Site supervision, progress inspections (minimum bi-weekly visits), response to contractor queries, review of shop drawings, and issuance of certificates of completion for each phase of construction.
2. Itemized Cost Breakdown
	Item No.
	Description of Architect Service
	Unit
	Rate (PHP)
	Amount (PHP)

	1
	Pre-Design & Feasibility Study
	Lot
	185,000.00
	185,000.00

	2
	Schematic Design (includes 3D renderings & 3 review meetings)
	Lot
	420,000.00
	420,000.00

	3
	Design Development & MEP Coordination
	Lot
	560,000.00
	560,000.00

	4
	Construction Documentation (full set of drawings & specifications)
	Lot
	780,000.00
	780,000.00

	5
	Permitting, Regulatory Compliance & Plan Review Support
	Lot
	245,000.00
	245,000.00

	6
	Construction Phase Supervision (18 months, bi-weekly site visits)
	Lot
	1,250,000.00
	1,250,000.00

	7
	Project Management & Administrative Overhead
	Lot
	160,000.00
	160,000.00

	Subtotal (Architect Professional Fees)
	3,600,000.00

	VAT (12%)
	432,000.00

	TOTAL QUOTATION ESTIMATE AMOUNT
	4,032,000.00


* All amounts are quoted in Philippine Pesos (PHP). The total Quotation Estimate amount of Four Million Thirty-Two Thousand Philippine Pesos (PHP 4,032,000.00) is inclusive of 12% Value Added Tax as mandated by the Bureau of Internal Revenue of the Philippines.
3. Payment Schedule
· 25% upon signing of the Architectural Services Agreement and receipt of this Quotation Estimate acceptance.
· 25% upon approval of Schematic Design and commencement of Design Development.
· 25% upon submission of complete Construction Documentation set to the building permit office.
· 25% upon substantial completion of the construction phase and issuance of the Certificate of Completion by the Architect.
4. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) days from the date of issue. Beyond this period, the Architect reserves the right to revise fees due to changes in material costs, labor rates, or regulatory requirements in Philippines Manila.
· All architectural drawings, designs, and intellectual property produced under this engagement shall remain the property of Studio Archipelago Design & Architecture until full payment of the total Quotation Estimate amount has been received.
· The Architect shall comply with all applicable laws of the Republic of the Philippines, including the National Building Code (PD 1096), the Fire Code (RA 6972), and the local zoning ordinances of the City of Quezon City, Philippines Manila.
· Any changes in scope, additional design iterations beyond the agreed number, or extended construction supervision beyond eighteen (18) months shall be subject to a separate written amendment and additional fees as mutually agreed upon.
· This Quotation Estimate does not include costs for government filing fees, permit stamps, surveyor fees, geotechnical investigation, or third-party consultant fees (structural, MEP, landscape), which shall be billed separately.
· Disputes arising from this Quotation Estimate shall be resolved through amicable negotiation, and failing that, through arbitration under the rules of the Philippine Dispute Resolution Center, Inc. (PDRCI) in Manila, Philippines.
5. Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate for Architect services in Philippines Manila and agrees to the terms, conditions, and pricing outlined herein. This document, once signed by both parties, shall serve as the basis for the formal Architectural Services Agreement.
For Studio Archipelago Design & Architecture
Engr. Maria L. Villanueva, R.A.
Principal Architect
PRC License No. 1048293
Date: ____________________
For Santos Development Group, Inc.
Mr. Rafael D. Santos
Authorized Representative
Date: ____________________
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