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Professional Architect Services | Qatar Doha
Al Noor Architectural Design & Consultancy LLC
Office 1204, Level 12, Doha Tower, West Bay, Doha, State of Qatar
Tel: +974-4455-6677 | Email: info@alnoor-architects.qa | CR: 123456
Quotation No.: QE-2025-0847
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Project Location: Doha, Qatar
1. Client Information
	Client Name:
	Al Rayyan Development Group WLL

	Project Address:
	Al Sadd District, Doha, State of Qatar

	Contact Person:
	Mr. Khalid Al-Mansoori, Project Director

	Project Type:
	Residential Mixed-Use Development (G+8 Floors, Approx. 12,500 sqm)


2. Scope of Architect Services
This Quotation Estimate is issued by Al Noor Architectural Design & Consultancy LLC to provide comprehensive Architect professional services for the above-referenced residential mixed-use development project located in Qatar Doha. The scope encompasses all phases of architectural design, coordination, and project delivery in full compliance with the Qatar Building Code, Municipality of Doha regulations, and the Qatar National Vision 2030 sustainability guidelines. Our Architect team will manage the entire design lifecycle from concept through to construction administration, ensuring that all deliverables meet the highest standards of quality, safety, and aesthetic excellence expected in the Qatar Doha built environment.
3. Detailed Cost Breakdown
	Item No.
	Description of Architect Service
	Phase
	Amount (QAR)

	01
	Pre-Design Feasibility Study & Site Analysis in Doha, Qatar
	Phase 1
	45,000.00

	02
	Concept Design Development (3D Massing, Schematic Layouts, Material Palette)
	Phase 2
	120,000.00

	03
	Detailed Architectural Design & Working Drawings (All Floors, Sections, Elevations, Details)
	Phase 3
	285,000.00

	04
	Qatar Municipality & Civil Defence Approval Submissions and Follow-ups
	Phase 4
	65,000.00

	05
	Tender Documentation & Bill of Quantities Coordination
	Phase 5
	55,000.00

	06
	Construction Phase – Site Supervision, Design Queries, and Value Engineering (18 Months)
	Phase 6
	195,000.00

	07
	As-Built Documentation & Handover Package Preparation
	Phase 7
	35,000.00

	08
	Sustainability & Energy Modelling (Estidama Pearl Rating Compliance)
	Phase 3
	48,000.00

	09
	Interior Design Coordination & FF&E Scheduling (Common Areas)
	Phase 3
	72,000.00

	10
	Project Management & Client Liaison (Full Duration)
	All Phases
	85,000.00

	TOTAL QUOTATION ESTIMATE AMOUNT (QAR)
	1,005,000.00


Note: The above Quotation Estimate is exclusive of Qatar Value Added Tax (VAT) at 5%, which will be applied at the point of invoicing. All costs are quoted in Qatari Riyals (QAR). This estimate assumes a standard project duration of 24 months from the date of contract execution. Any scope changes or additional Architect services beyond the defined scope will be subject to a separate supplementary quotation.
4. Payment Schedule
	Milestone
	Percentage
	Amount (QAR)

	Contract Signing & Mobilization
	15%
	150,750.00

	Concept Design Approval
	20%
	201,000.00

	Detailed Design & Municipality Approval
	30%
	301,500.00

	Construction Phase (Monthly Progress Payments)
	25%
	251,250.00

	Project Handover & As-Built Submission
	10%
	100,500.00


5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Upon expiry, all rates and terms are subject to revision.
· The Architect firm reserves the right to withdraw this quotation if the project scope is materially altered prior to contract execution.
· All architectural drawings, 3D models, and design documents remain the intellectual property of Al Noor Architectural Design & Consultancy LLC until full payment is received.
· Payment terms are Net 30 days from the date of invoice issuance. Late payments shall attract interest at 1.5% per month as per Qatar Commercial Law.
· The Architect shall maintain professional indemnity insurance with a minimum coverage of QAR 5,000,000 throughout the project duration in Qatar Doha.
· All work shall comply with the Qatar Building Code (QBC), Doha Municipality regulations, and applicable standards issued by the Supreme Committee for Delivery & Legacy.
· Disputes arising from this engagement shall be resolved through arbitration in Doha, Qatar, in accordance with the Qatar Arbitration Law.
· This Quotation Estimate does not constitute a binding contract until a formal Architect Services Agreement is executed by both parties.
6. Acceptance and Authorization
By signing below, the Client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the Architect services to be delivered in Qatar Doha.
For Al Noor Architectural Design & Consultancy LLC
Name: Eng. Sarah Al-Thani
Title: Principal Architect
Date: _______________
For Al Rayyan Development Group WLL
Name: _______________________
Title: _______________________
Date: _______________
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