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1. Scope of Architect Services
This Quotation Estimate is issued by Meridian Architectural Studio Pte. Ltd. (hereinafter referred to as the Architect) in response to the client's request for comprehensive architectural design and consultancy services for a residential renovation and extension project located in Singapore Singapore. The Architect shall provide all professional services in strict compliance with the Building Control Act, the Building Regulations, and the guidelines set forth by the Urban Redevelopment Authority (URA) of Singapore Singapore.
The scope of work encompasses the full lifecycle of architectural design, from initial concept development through to construction supervision, ensuring that the project meets the highest standards of design excellence, structural integrity, and regulatory compliance within Singapore Singapore.
2. Itemised Quotation Estimate Breakdown
	No.
	Description of Architect Service
	Duration
	Unit
	Amount (SGD)

	1
	Initial Site Survey & Feasibility Study in Singapore Singapore
	2 weeks
	Lump Sum
	$4,500.00

	2
	Concept Design Development (3D Modelling & Renderings)
	4 weeks
	Lump Sum
	$12,800.00

	3
	Schematic Design & URA Submission Drawings
	6 weeks
	Lump Sum
	$18,500.00

	4
	Detailed Design & Construction Drawings (Architect Package)
	8 weeks
	Lump Sum
	$28,000.00

	5
	Building Plan Submission & Approval (BCA, URA, SLA)
	10 weeks
	Lump Sum
	$9,200.00

	6
	Tender Documentation & Contractor Coordination
	3 weeks
	Lump Sum
	$7,500.00

	7
	Construction Supervision & Site Visits (Singapore Singapore)
	16 weeks
	Per Month
	$32,000.00

	8
	Interior Design Consultancy & FF&E Coordination
	6 weeks
	Lump Sum
	$15,000.00

	9
	As-Built Drawings & Project Handover Documentation
	3 weeks
	Lump Sum
	$5,500.00

	10
	Defects Liability Period Supervision (12 months)
	12 months
	Lump Sum
	$8,000.00

	TOTAL QUOTATION ESTIMATE (SGD)
	$141,000.00


3. Payment Schedule
The total Quotation Estimate amount of SGD $141,000.00 shall be disbursed in accordance with the following milestone-based payment schedule, as agreed between the Architect and the Client:
	Milestone
	Percentage
	Amount (SGD)

	Upon signing of the Architect's Professional Services Agreement
	15%
	$21,150.00

	Upon completion of Concept Design approval
	15%
	$21,150.00

	Upon URA/BCA approval of building plans
	25%
	$35,250.00

	Monthly during construction supervision phase
	30%
	$42,300.00

	Upon project completion and handover
	10%
	$14,100.00

	Upon expiry of Defects Liability Period
	5%
	$7,050.00


4. Terms and Conditions
4.1 This Quotation Estimate is a firm offer by the Architect and is subject to the client's written acceptance within the stated validity period. Any modifications to the scope of work after acceptance shall be subject to a revised Quotation Estimate issued by the Architect.
4.2 All fees quoted in this Quotation Estimate are exclusive of Government Stamp Duty, Goods and Services Tax (GST) at the prevailing rate of 9% in Singapore Singapore, and any applicable levies or statutory charges imposed by the relevant authorities in Singapore Singapore.
4.3 The Architect reserves the right to adjust the Quotation Estimate in the event of significant scope changes, additional site conditions, or regulatory amendments by URA, BCA, or other Singapore Singapore authorities that materially affect the project timeline or deliverables.
4.4 All intellectual property rights, including but not limited to design drawings, 3D models, renderings, and documentation produced by the Architect, shall remain the exclusive property of Meridian Architectural Studio Pte. Ltd. The client is granted a non-exclusive, non-transferable licence to use such materials solely for the purpose of this project in Singapore Singapore.
4.5 The Architect shall maintain professional indemnity insurance with a minimum coverage of SGD $2,000,000 per occurrence, as required by the Board of Architects of Singapore Singapore.
4.6 Any disputes arising from this Quotation Estimate or the subsequent Architect's Professional Services Agreement shall be resolved through mediation under the Singapore Mediation Centre, and failing resolution, through arbitration in accordance with the rules of the Singapore International Arbitration Centre (SIAC).
4.7 The Architect shall not be liable for delays caused by force majeure events, including but not limited to natural disasters, government-imposed restrictions, or pandemics affecting operations in Singapore Singapore.
5. Acceptance
By signing below, the Client acknowledges and accepts this Quotation Estimate for Architect services in Singapore Singapore, and agrees to be bound by the terms and conditions set forth herein. This Quotation Estimate, once accepted, shall form part of the Architect's Professional Services Agreement between the parties.
For and on behalf of the Architect
Meridian Architectural Studio Pte. Ltd.
Name: Mr. Lim Chong Huat, R.Arch.
Date: ____________________
For and on behalf of the Client
Name: Mr. Tan Wei Ming
Date: ____________________
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