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Professional Architect Services — Spain Madrid
Architect Firm
Estudio Arquitectónico Madrid S.L.
Calle de Alcalá, 215, 3º Planta
28028 Madrid, Spain
Tel: +34 91 555 0142
Email: info@estudioarquitectonicomadrid.es
CIF: B-87654321
COAM Registration: ARQ-2019-04521
Client Information
Mr. Alejandro Fernández Ruiz
Calle de Serrano, 88, 5º B
28001 Madrid, Spain
Tel: +34 612 345 678
Email: a.fernandez@email.es
NIF: 12345678Z
Quotation Estimate Reference: QE-2025-00847
Date of Issue: 14 June 2025
Validity Period: 30 days from date of issue (expires 14 July 2025)
Project Location: Calle de Goya, 42, 28001 Madrid, Spain
Project Type: Residential Renovation & Extension — 320 m² dwelling
1. Scope of Work — Architect Services in Spain Madrid
This Quotation Estimate is issued by Estudio Arquitectónico Madrid S.L. to provide a comprehensive breakdown of professional Architect fees for the design, planning, and project management of a residential renovation and extension located in the Salamanca district of Spain Madrid. The Architect team, led by Senior Architect Doña María del Carmen Vega (COAM License No. 14521), will oversee all phases of the project in full compliance with the Madrid City Council (Ayuntamiento de Madrid) building regulations, the Spanish Building Code (Código Técnico de la Edificación — CTE), and all applicable municipal urban planning ordinances (Plan General de Ordenación Urbana de Madrid — PGOU).
2. Itemized Cost Breakdown
	Ref
	Description of Architect Service
	Duration
	Unit
	Amount (EUR)

	01
	Initial site survey, topographic analysis, and feasibility study of the property in Spain Madrid
	2 weeks
	Fixed fee
	€ 3,200.00

	02
	Conceptual design development including 3D visualizations, material palettes, and spatial planning
	4 weeks
	Fixed fee
	€ 7,800.00

	03
	Preparation and submission of building permit application (Licencia de Obra Mayor) to the Ayuntamiento de Madrid
	3 weeks
	Fixed fee
	€ 4,500.00

	04
	Detailed technical drawings, structural coordination, MEP (mechanical, electrical, plumbing) integration, and CTE compliance documentation
	6 weeks
	Fixed fee
	€ 12,400.00

	05
	On-site architectural supervision and direction of works (Dirección de Obra) — weekly site visits
	16 weeks
	€ 850/visit
	€ 13,600.00

	06
	Interior design coordination, furniture layout planning, and finishes specification schedule
	4 weeks
	Fixed fee
	€ 5,200.00

	07
	Final inspection, snag list resolution, and issuance of the Certificate of Completion (Certificado de Final de Obra)
	2 weeks
	Fixed fee
	€ 2,800.00

	08
	Administrative liaison with Madrid municipal authorities, third-party inspections, and post-completion registration
	Ongoing
	Fixed fee
	€ 1,900.00

	Subtotal (Architect Professional Fees)
	€ 51,400.00

	VAT (IVA) — 21% (Spain standard rate)
	€ 10,794.00

	TOTAL QUOTATION ESTIMATE (incl. VAT)
	€ 62,194.00


3. Payment Schedule
This Quotation Estimate shall be settled in four installments aligned with project milestones:
	Installment
	Milestone
	Percentage
	Amount (EUR, incl. VAT)

	1st
	Upon signing of the Architect engagement contract
	25%
	€ 15,548.50

	2nd
	Upon approval of building permit by Madrid City Council
	30%
	€ 18,658.20

	3rd
	Upon commencement of on-site construction works
	30%
	€ 18,658.20

	4th
	Upon issuance of Certificate of Completion
	15%
	€ 9,329.10


4. Terms and Conditions
1. This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, the Architect firm reserves the right to revise fees due to changes in material costs, regulatory updates, or market conditions in Spain Madrid.
1. All services described herein shall be performed in strict accordance with the professional code of conduct established by the Colegio Oficial de Arquitectos de Madrid (COAM) and the Spanish Law on the Regulation of the Architect Profession (Ley 38/1999).
1. The Architect shall provide a minimum of two (2) design revision cycles at no additional cost. Further revisions beyond this scope will be billed at a rate of € 120.00 per hour.
1. The client is responsible for all third-party costs including but not limited to: municipal permit fees, geotechnical survey reports, structural engineer fees, energy efficiency certificate (Certificado de Eficiencia Energética), and any specialist consultant fees not explicitly included in this Quotation Estimate.
1. Any variation in the scope of work exceeding 10% of the originally agreed budget shall require a written amendment to this Quotation Estimate, signed by both the Architect and the client, before additional work commences.
1. Confidentiality: All project drawings, plans, and documentation prepared by the Architect remain the intellectual property of Estudio Arquitectónico Madrid S.L. until full payment of this Quotation Estimate has been received.
1. Disputes arising from this agreement shall be resolved through mediation in accordance with Spanish civil law, with jurisdiction vested in the courts of Madrid, Spain.
1. This Quotation Estimate does not constitute a binding contract until countersigned by both parties and the initial 25% deposit has been received by bank transfer to the firm's designated account.
5. Acceptance and Signatures
By signing below, both parties acknowledge that this Quotation Estimate accurately reflects the agreed scope of Architect services for the project located in Spain Madrid, and that all terms and conditions have been read, understood, and accepted.
For Estudio Arquitectónico Madrid S.L.
Doña María del Carmen Vega
Senior Architect — COAM No. 14521
Date: _______________
For the Client
Mr. Alejandro Fernández Ruiz
NIF: 12345678Z
Date: _______________
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