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1. Client Information
	Client Name:
	Mr. Sanjaya Wickramasinghe

	Project Location:
	18, Kollupitiya Avenue, Colombo 03, Sri Lanka

	Project Type:
	Residential Duplex Villa (G+2) — Approx. 4,200 sq. ft. built-up area

	Scope Reference:
	Full Architectural Design, Structural Coordination, and Construction Supervision


2. Scope of Architect Services
This Quotation Estimate is issued by Perera & Associates Architects, a registered Architect practice operating in Sri Lanka Colombo, to provide comprehensive architectural design and project management services for the above-referenced residential project. The scope encompasses all phases from initial concept development through to final handover, in full compliance with the Building Code of Sri Lanka, the Town and Country Planning Act, and the regulations of the Colombo Municipal Council.
3. Detailed Cost Breakdown
	Item No.
	Description of Architect Service
	Unit
	Rate (LKR)
	Amount (LKR)

	01
	Site Survey, Topographical Analysis & Feasibility Study in Colombo
	Lot
	185,000
	185,000

	02
	Concept Design & 3D Visualisation (3 options with 2 revision cycles)
	Lot
	450,000
	450,000

	03
	Detailed Architectural Drawings (Floor Plans, Elevations, Sections, Details)
	sq. ft.
	320
	1,344,000

	04
	Structural Design Coordination & Foundation Layout (G+2 Duplex)
	sq. ft.
	210
	882,000

	05
	MEP (Mechanical, Electrical, Plumbing) Layout & Coordination
	sq. ft.
	145
	609,000

	06
	Interior Design & Space Planning (Living, Dining, Bedrooms, Kitchen)
	sq. ft.
	180
	756,000

	07
	Colombo Municipal Council Approval & Building Permit Processing
	Lot
	275,000
	275,000

	08
	Bill of Quantities (BOQ) Preparation & Tender Documentation
	Lot
	320,000
	320,000

	09
	Construction Supervision & Site Visits (Minimum 40 visits over 14 months)
	Visit
	18,500
	740,000

	10
	As-Built Drawings & Final Handover Documentation
	Lot
	150,000
	150,000

	11
	Landscaping & External Area Design (Garden, Driveway, Boundary Wall)
	Lot
	220,000
	220,000

	12
	Project Management & Contractor Coordination (Full Duration)
	Lot
	380,000
	380,000

	Subtotal (LKR)
	6,711,000

	VAT @ 18% (Sri Lanka)
	1,207,980

	TOTAL ESTIMATED FEE (LKR)
	7,918,980


4. Payment Schedule
	Milestone
	Percentage
	Amount (LKR)
	Trigger

	Advance Payment
	25%
	1,979,745
	Upon signing of this Quotation Estimate

	Concept Design Approval
	20%
	1,583,796
	Client sign-off on approved concept

	Detailed Drawings & Permit Approval
	25%
	1,979,745
	Colombo Municipal Council permit issued

	Construction Supervision (Progress)
	20%
	1,583,796
	Monthly pro-rata during construction

	Final Handover
	10%
	791,898
	Completion & as-built document delivery


5. Terms & Conditions
5.1 This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, rates may be revised to reflect current market conditions in Sri Lanka Colombo.
5.2 The Architect shall act in accordance with the Code of Ethics of the Institute of Architects, Sri Lanka, and shall maintain professional indemnity insurance throughout the project duration.
5.3 All design work shall comply with the Building Code of Sri Lanka (BCSL), the National Building Regulations, and the specific zoning requirements of the Colombo Municipal Council for the Kollupitiya area.
5.4 The client shall provide timely access to the site located in Colombo and shall furnish all necessary site information, title deeds, and prior approvals within seven (7) working days of the project commencement date.
5.5 Any additional design revisions beyond the two (2) included revision cycles shall be charged at LKR 45,000 per revision cycle, subject to prior written approval by the client.
5.6 The Architect is not responsible for delays caused by third-party contractors, government processing times at the Colombo Municipal Council, or force majeure events including but not limited to natural disasters common to the Sri Lankan region.
5.7 All intellectual property rights in the design documents, drawings, and 3D models produced by the Architect shall remain with Perera & Associates Architects until full payment of the total fee has been received.
5.8 Disputes arising from this Quotation Estimate shall be resolved through mediation in Colombo, Sri Lanka, in accordance with the Arbitration Act of Sri Lanka.
Note: This Quotation Estimate does not include the cost of third-party specialist consultants (soil testing, geotechnical survey, fire safety certification) or statutory fees payable directly to the Colombo Municipal Council. These shall be borne by the client and are estimated at approximately LKR 450,000–600,000 depending on final scope.
6. Acceptance & Authorization
By signing below, the client acknowledges and accepts this Quotation Estimate for Architect services in Sri Lanka Colombo and authorizes Perera & Associates Architects to commence the project in accordance with the terms stated herein.
For Perera & Associates Architects
Ar. Nimal Perera, MIAI
Principal Architect
Registration No: IA/SL/2003/1187
For the Client
Mr. Sanjaya Wickramasinghe
Date: _______________
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