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Dear Mr. El Amrani,
Thank you for your request for a Quotation Estimate regarding the engagement of a senior Automotive Engineer to support the design, prototyping, and validation of your new compact vehicle platform. This Quotation Estimate has been carefully prepared to reflect the full scope of professional Automotive Engineer services that will be delivered in Morocco Casablanca, in full compliance with Moroccan industrial standards (NM) and applicable European regulatory frameworks (ECE/UNECE) that govern automotive manufacturing in the region.
Our firm, Atelier Technologique du Maroc, has been providing specialized Automotive Engineer consultancy and project management services to the automotive sector in Morocco Casablanca for over twelve years. We are proud to serve the growing automotive ecosystem in the Casablanca-Settat region, which has become one of the most dynamic manufacturing hubs in North Africa. This Quotation Estimate outlines the detailed cost structure, deliverables, and timelines associated with the proposed engagement.
1. Scope of Work – Automotive Engineer Services
The Automotive Engineer assigned to this project will be responsible for the following key activities, all to be executed from our headquarters in Morocco Casablanca and, where required, on-site at your manufacturing facility in the Hay Mohammadi industrial zone:
· Conception and 3D modeling of the vehicle chassis and powertrain integration using CATIA V6 and Siemens NX platforms.
· Thermal and structural finite element analysis (FEA) of critical automotive components.
· Design validation and prototype testing coordination with local laboratories in Casablanca.
· Compliance review against Moroccan NM standards, ECE regulations, and ISO 26262 functional safety requirements.
· Technical documentation, BOM (Bill of Materials) preparation, and manufacturing process specification.
· On-site supervision of the pilot production line during the first 90 days of ramp-up.
2. Itemized Cost Breakdown
	Ref.
	Description of Service
	Duration / Qty
	Unit Rate (MAD)
	Amount (MAD)

	01
	Senior Automotive Engineer – Design & Modeling (full-time, on-site in Morocco Casablanca)
	6 months
	45,000 / month
	270,000.00

	02
	Automotive Engineer – FEA & Simulation Support (part-time, remote + on-site)
	4 months
	28,000 / month
	112,000.00

	03
	Prototype fabrication and testing at Casablanca test facility
	3 iterations
	35,000 / iteration
	105,000.00

	04
	Regulatory compliance audit (NM, ECE, ISO 26262) – Morocco Casablanca jurisdiction
	1 engagement
	48,000
	48,000.00

	05
	Technical documentation package (drawings, BOM, process sheets)
	1 package
	32,000
	32,000.00

	06
	On-site pilot line supervision – Automotive Engineer (first 90 days)
	90 days
	1,800 / day
	162,000.00

	07
	Travel and accommodation within Casablanca-Settat region
	6 months
	8,500 / month
	51,000.00

	08
	Software licenses (CATIA V6, ANSYS) – project duration
	6 months
	12,000 / month
	72,000.00

	Subtotal (MAD)
	852,000.00

	VAT (20% – Moroccan tax code)
	170,400.00

	TOTAL AMOUNT DUE (MAD)
	1,022,400.00


3. Payment Terms
This Quotation Estimate is subject to the following payment schedule, payable by bank transfer to our account at Bank of Africa, Casablanca branch:
· 30% advance payment (MAD 306,720.00) upon signature of the service contract, to be received before the Automotive Engineer commences work.
· 40% milestone payment (MAD 408,960.00) due upon completion of the design validation phase and delivery of the first prototype.
· 30% final payment (MAD 306,720.00) due upon successful completion of the pilot line supervision and handover of all technical documentation.
4. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, prices and availability of the Automotive Engineer may be subject to revision.
1. All services described herein will be performed in Morocco Casablanca and its immediate industrial periphery (Settat, Mohammedia, Berrechid) unless otherwise agreed in writing.
1. The Automotive Engineer and all supporting personnel shall comply with Moroccan labor law (Code du Travail) and the client's on-site health and safety regulations.
1. Intellectual property generated during the course of this engagement shall be jointly owned by both parties, as stipulated in the separate IP agreement to be executed alongside the service contract.
1. Any change in scope beyond the activities listed in Section 1 will be subject to a supplementary Quotation Estimate issued by our office in Casablanca.
1. Disputes arising from this Quotation Estimate or the resulting contract shall be resolved by the competent commercial courts of Casablanca, Morocco.
1. Confidentiality obligations shall survive for a period of five (5) years following the completion of the project.
5. Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined above for the engagement of the Automotive Engineer services in Morocco Casablanca.
For Atelier Technologique du Maroc
Name: Dr. Karim Benjelloun
Title: Managing Director
Signature & Stamp: _______________
For Société Automobile du Rif SARL
Name: M. Youssef El Amrani
Title: General Manager
Signature & Stamp: _______________
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