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Quotation Estimate
Apex Automotive Engineering Solutions (Pvt.) Ltd.
Plot 47-B, Blue Area, Jinnah Avenue, Pakistan Islamabad
Phone: +92-51-227-4589 | Email: quotations@apexauto.pk | NTN: 7854321-0
Quotation No.: QTE-2025-0472
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Prepared For: M/s. Chaudhry Motors & Industries (Pvt.) Ltd.
Address: Industrial Estate, I-9/2, Pakistan Islamabad
Attn: Mr. Ahmed Chaudhry, Procurement Manager
1. Subject and Purpose of This Quotation Estimate
This Quotation Estimate is formally issued by Apex Automotive Engineering Solutions (Pvt.) Ltd., a registered engineering consultancy operating out of Pakistan Islamabad, in response to the written request received from M/s. Chaudhry Motors & Industries (Pvt.) Ltd. The purpose of this document is to provide a comprehensive, itemized cost breakdown for the engagement of a senior Automotive Engineer to deliver specialized technical services related to the design optimization, performance testing, and regulatory compliance of a new mid-size commercial vehicle platform currently under development at the client's Pakistan Islamabad manufacturing facility.
2. Scope of Services – Automotive Engineer Engagement
The Automotive Engineer to be deployed under this Quotation Estimate shall possess a minimum of twelve (12) years of progressive experience in powertrain development, chassis dynamics, and vehicle integration. The scope of work encompasses the following deliverables:
· Powertrain System Design & Calibration: Full-cycle engineering support for the 2.5L diesel engine variant, including fuel injection mapping, emission control strategy (Euro-IV compliance as mandated by the Pakistan Environmental Protection Agency), and thermal management optimization.
· Chassis & Suspension Engineering: Finite Element Analysis (FEA) of the frame structure, suspension geometry tuning for the road conditions prevalent in the Pakistan Islamabad metropolitan and surrounding provincial routes, and NVH (Noise, Vibration, and Harshness) reduction.
· Vehicle Integration & Validation: Supervision of prototype build, on-road and dynamometer testing at the client's test track in Rawalpindi (adjacent to Pakistan Islamabad), and preparation of validation reports in accordance with Pakistan Motor Vehicle Rules (PMVR) 2019.
· Regulatory & Homologation Support: Liaison with the Pakistan Automotive Testing & Research Institute (PATRI) and the Ministry of Industries & Production to ensure full type-approval certification before commercial launch.
· Technical Documentation & Training: Delivery of complete engineering drawings, BOM (Bill of Materials), and a two-day hands-on training session for the client's in-house engineering team in Pakistan Islamabad.
3. Itemized Cost Breakdown
	S.No.
	Description of Service
	Duration
	Rate (PKR)
	Amount (PKR)
	Remarks

	1
	Senior Automotive Engineer – Powertrain Design & Calibration
	8 weeks
	185,000 / week
	1,480,000
	On-site, Islamabad

	2
	Chassis & Suspension Engineering (FEA + Tuning)
	6 weeks
	165,000 / week
	990,000
	Includes 3 FEA cycles

	3
	Prototype Validation & Road Testing Supervision
	4 weeks
	150,000 / week
	600,000
	Rawalpindi test track

	4
	Regulatory Homologation & PMVR Compliance
	3 weeks
	140,000 / week
	420,000
	PATRI coordination

	5
	Technical Documentation, BOM & Team Training
	2 weeks
	130,000 / week
	260,000
	2-day workshop

	6
	Travel, Accommodation & Local Transport (Islamabad region)
	23 weeks
	25,000 / week
	575,000
	Per diem basis

	7
	Specialized Software Licenses (ANSYS, AVL CRUISE, MATLAB/Simulink)
	23 weeks
	45,000 / week
	1,035,000
	Enterprise seats

	Subtotal (PKR)
	5,360,000
	

	GST @ 18% (as applicable in Pakistan Islamabad)
	964,800
	

	GRAND TOTAL (PKR)
	6,324,800
	


Note: The above Quotation Estimate is quoted in Pakistani Rupees (PKR). All rates are exclusive of any advance tax withholding as per the Federal Board of Revenue (FBR) regulations applicable in Pakistan Islamabad. The client shall be responsible for providing a dedicated workspace, test vehicles, and raw materials at the Pakistan Islamabad facility.
4. Payment Terms
· 30% advance payment (PKR 1,897,440) upon signing of the service agreement.
· 40% milestone payment (PKR 2,529,920) upon completion of Powertrain and Chassis deliverables (Week 14).
· 30% final payment (PKR 1,897,440) upon successful homologation certification and handover of all documentation.
· Payments shall be made via bank transfer to the account of Apex Automotive Engineering Solutions (Pvt.) Ltd., Meezan Bank, Blue Area Branch, Pakistan Islamabad.
5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, rates may be revised to reflect market conditions in Pakistan Islamabad.
· The Automotive Engineer shall adhere to all health, safety, and environmental protocols at the client's premises. Any deviation shall be reported within 24 hours.
· Intellectual property generated specifically for the client under this engagement shall vest with the client upon full payment. Pre-existing methodologies and tools of the Automotive Engineer remain the property of Apex Automotive Engineering Solutions.
· Force majeure events, including but not limited to natural disasters, government-imposed lockdowns, or supply chain disruptions affecting the Pakistan Islamabad region, shall extend the project timeline proportionally without penalty to either party.
· Disputes arising from this Quotation Estimate or the resulting service agreement shall be resolved through arbitration in Pakistan Islamabad in accordance with the Arbitration Act, 1940 of Pakistan.
· Confidentiality obligations shall survive the termination of this engagement for a period of three (3) years.
6. Acceptance and Authorization
By signing below, both parties acknowledge and accept the terms, conditions, and cost structure outlined in this Quotation Estimate for the engagement of the Automotive Engineer services in Pakistan Islamabad.
For Apex Automotive Engineering Solutions (Pvt.) Ltd.
Name: ___________________________
Designation: Chief Engineer / Director
Date: ___________________________
Signature & Company Seal
For M/s. Chaudhry Motors & Industries (Pvt.) Ltd.
Name: ___________________________
Designation: Procurement Manager
Date: ___________________________
Signature & Company Seal
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