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1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate document has been prepared to provide a comprehensive and transparent breakdown of professional services rendered by a qualified Automotive Engineer operating within the metropolitan region of Turkey Istanbul. The purpose of this estimate is to outline the scope of work, associated costs, timelines, and contractual terms governing the engagement of automotive engineering expertise for the client's specific project requirements. All pricing and service descriptions contained within this Quotation Estimate are based on current market rates applicable to the Turkey Istanbul industrial and commercial sector as of the date of issue.
2. Scope of Services – Automotive Engineer Engagement
The Automotive Engineer engaged under this Quotation Estimate will provide the following specialized services tailored to the client's operational needs in Turkey Istanbul:
· Comprehensive vehicle diagnostics and performance analysis for commercial and passenger vehicle fleets.
· Design review and technical consultation for new automotive component integration and modification projects.
· Engine calibration, fuel system optimization, and emissions compliance testing in accordance with Turkish and European regulatory standards.
· On-site inspection and technical auditing of manufacturing facilities located in the Istanbul industrial zones (Tuzla, Gebze, and Pendik districts).
· Development of maintenance schedules and predictive maintenance strategies for the client's automotive assets.
· Technical documentation, engineering reports, and compliance certificates required by the Turkish Ministry of Transport and Infrastructure.
· Consultation on electric and hybrid vehicle transition strategies relevant to the Turkey Istanbul municipal transport modernization program.
3. Itemized Cost Breakdown
	Item No.
	Service Description
	Duration / Quantity
	Unit Rate (TRY)
	Total (TRY)

	01
	Initial site assessment and fleet diagnostic survey in Istanbul
	2 days
	18,500
	37,000

	02
	Automotive Engineer on-site technical consultation (per day)
	10 days
	14,000
	140,000

	03
	Engine calibration and emissions compliance testing
	5 vehicles
	12,000
	60,000

	04
	Technical documentation and regulatory compliance reporting
	1 package
	25,000
	25,000

	05
	Hybrid/EV transition feasibility study for Istanbul operations
	1 study
	45,000
	45,000

	06
	Travel, accommodation, and local transport within Turkey Istanbul
	15 days
	3,200
	48,000

	07
	Project management and client liaison coordination
	1 month
	22,000
	22,000

	Subtotal
	377,000

	VAT (20% – Turkish Value Added Tax)
	75,400

	Grand Total (TRY)
	452,400


4. Payment Terms and Conditions
4.1 Payment shall be made in Turkish Lira (TRY) via bank transfer to the account designated by the Automotive Engineer service provider. A 30% advance payment is required upon acceptance of this Quotation Estimate to secure the project timeline.
4.2 The remaining 70% shall be invoiced in two equal installments: 35% upon completion of the on-site diagnostic and calibration phase, and 35% upon delivery of the final technical documentation and compliance certificates.
4.3 All payments are due within 15 calendar days of invoice issuance. Late payments shall incur a penalty of 1.5% per month, in accordance with Turkish commercial law (Türk Ticaret Kanunu).
4.4 This Quotation Estimate is valid for 30 days from the date of issue. Should the client require a revised estimate beyond this period, the Automotive Engineer reserves the right to adjust pricing based on prevailing market conditions in Turkey Istanbul.
5. Project Timeline and Milestones
	Milestone
	Target Completion
	Deliverable

	Project Kick-off and Site Access
	Week 1
	Access agreements signed

	Diagnostic Survey Completion
	Week 2
	Preliminary findings report

	Calibration and Testing Phase
	Weeks 3–4
	Vehicle compliance certificates

	EV/Hybrid Feasibility Study
	Week 5
	Technical feasibility report

	Final Documentation and Handover
	Week 6
	Complete project dossier


6. Terms, Limitations, and Governing Law
6.1 This Quotation Estimate constitutes a formal offer and does not create a binding contractual obligation until countersigned by both parties. The engagement of the Automotive Engineer shall be governed by a separate Service Agreement to be executed upon acceptance.
6.2 All services shall be performed in compliance with the regulations of the Republic of Turkey, including but not limited to the Turkish Code of Obligations (Türk Borçlar Kanunu) and applicable automotive industry standards set by the Turkish Standards Institution (TSE).
6.3 The Automotive Engineer shall maintain professional liability insurance with a minimum coverage of 5,000,000 TRY throughout the duration of the engagement in Turkey Istanbul.
6.4 Any disputes arising from this Quotation Estimate or the subsequent service agreement shall be resolved through the Istanbul Arbitration Institute (ISTAC) in accordance with its rules of procedure.
6.5 The client acknowledges that the Automotive Engineer operates independently and is not an employee or agent of the client. All intellectual property generated during the course of the project shall be jointly owned unless otherwise specified in the Service Agreement.
7. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the engagement of the Automotive Engineer in Turkey Istanbul. This document shall serve as the foundational reference for all subsequent project communications and financial transactions.
For the Service Provider
Automotive Engineer – Istanbul Office
Name: _________________________
Date: _________________________
Stamp / Seal
For the Client
Authorized Representative
Name: _________________________
Date: _________________________
Stamp / Seal
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