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BAKER
Engineering, Construction & Industrial Solutions
Head Office: F-7/2, Jinnah Avenue, Pakistan Islamabad
From (Supplier)
Baker Engineering & Industrial Services (Pvt.) Ltd.
F-7/2, Jinnah Avenue, Blue Area
Pakistan Islamabad, 44000
Phone: +92-51-227-4589
Email: quotations@baker-islambad.pk
NTN: 7854321-0
STRN: 0123456789
To (Client)
Client Name: _______________________
Company/Organization: _______________________
Address: _______________________
City: Pakistan Islamabad
Contact Person: _______________________
Phone: _______________________
Email: _______________________
NTN (if applicable): _______________________

	Quotation Estimate No.:
	BAKER/ISB/2025/00472
	Date of Issue:
	15 June 2025

	Validity Period:
	30 Calendar Days from Date of Issue
	Project Location:
	Pakistan Islamabad

	Prepared By:
	Mr. Ahmed Raza, Senior Estimator
	Approved By:
	Ms. Fatima Khan, Director – Baker


Scope of Work & Itemized Quotation Estimate
This Quotation Estimate is issued by Baker Engineering & Industrial Services (Pvt.) Ltd., a registered and licensed firm operating out of Pakistan Islamabad, in response to the client's request for comprehensive engineering, construction, and industrial supply services. The following line items detail the scope, quantities, unit rates, and total costs associated with the proposed project to be executed within the Pakistan Islamabad metropolitan area and its surrounding districts.
	S.No.
	Description of Work / Item
	Unit
	Quantity
	Unit Rate (PKR)
	Total Amount (PKR)

	1
	Site survey, topographical mapping, and geotechnical assessment for the proposed commercial development plot in DHA Phase 8, Pakistan Islamabad
	Lot
	1
	485,000
	485,000

	2
	Structural design and architectural drafting (G+4 floors, 12,000 sq. ft. built-up area) including load calculations, seismic compliance per NBC 2020, and 3D rendering
	Lot
	1
	2,850,000
	2,850,000

	3
	Supply and installation of reinforced concrete structural framework (Grade 40 concrete, TMT steel Fe-500) for G+4 commercial building
	Cum
	1,240
	18,500
	22,940,000

	4
	Electrical wiring, panel installation, and lighting design (including LED fixtures, emergency lighting, and UPS backup system) compliant with NEPRA regulations for Pakistan Islamabad
	Lot
	1
	3,200,000
	3,200,000

	5
	Plumbing, HVAC installation, and fire suppression system (sprinkler + detection) as per Islamabad Capital Territory Building Control Authority (ICT BCA) requirements
	Lot
	1
	4,750,000
	4,750,000

	6
	Interior finishing: marble flooring (Italian import), gypsum ceiling, premium paint, and modular kitchen installation for ground floor retail space
	Sq. Ft.
	3,500
	4,200
	14,700,000

	7
	Landscaping, external road, drainage, and boundary wall construction (1,800 linear feet) along the frontage in Pakistan Islamabad
	Lot
	1
	1,950,000
	1,950,000

	8
	Project management, quality assurance, safety supervision, and statutory liaison with Pakistan Islamabad municipal authorities (NOC, completion certificate, occupancy permit)
	Lot
	1
	2,400,000
	2,400,000


	Subtotal (Items 1–8)
	PKR 53,275,000

	Applicable GST (18% as per FBR, Pakistan Islamabad)
	PKR 9,589,500

	Logistics & Local Transport within Pakistan Islamabad
	PKR 385,000

	GRAND TOTAL (In Words: Fifty-Three Million Two Hundred Seventy-Five Thousand Pakistani Rupees plus applicable taxes and logistics)
	PKR 63,249,500


Terms & Conditions of This Quotation Estimate
1. This Quotation Estimate issued by Baker Engineering & Industrial Services (Pvt.) Ltd. is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, all unit rates and totals are subject to revision based on prevailing market conditions in Pakistan Islamabad.
1. All prices are quoted in Pakistani Rupees (PKR) and are inclusive of material supply, labor, equipment, and on-site supervision unless otherwise specified. Prices do not include any withholding tax or federal excise duty levied by the Government of Pakistan.
1. Payment terms: 25% advance upon signing of the work order, 40% upon completion of structural framework, 25% upon completion of MEP (Mechanical, Electrical, Plumbing) installations, and 10% upon final handover and issuance of the completion certificate by the Pakistan Islamabad municipal authority.
1. The project timeline is estimated at fourteen (14) calendar months from the date of commencement, subject to timely approvals from the Islamabad Capital Territory Building Control Authority and other relevant Pakistan Islamabad regulatory bodies.
1. Baker reserves the right to make reasonable substitutions in materials of equivalent or superior quality if the specified items are unavailable in the local Pakistan Islamabad market, provided prior written approval is obtained from the client.
1. All work shall be executed in strict compliance with the National Building Code of Pakistan (NBC 2020), the Islamabad Capital Territory Development Regulations, and applicable environmental and safety standards enforced in Pakistan Islamabad.
1. This Quotation Estimate does not constitute a binding contract until a formal Purchase Order or Work Order is issued by the client and countersigned by an authorized representative of Baker.
1. Any disputes arising from this Quotation Estimate or the subsequent contract shall be resolved through arbitration in Pakistan Islamabad in accordance with the Arbitration Act, 1940 of Pakistan.
1. Baker shall maintain comprehensive third-party liability and workers' compensation insurance throughout the duration of the project, with certificates available for inspection at the Pakistan Islamabad project site upon request.
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