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QUOTATION ESTIMATE
BAKER ENGINEERING & CONSTRUCTION LTD
Plot 47, Mbezi Beach Road, Masaki, Dar es Salaam, Tanzania
P.O. Box 12345, Dar es Salaam, Tanzania | Tel: +255 22 211 4567 | Email: info@baker-tz.co.tz
Quotation No.: BAKER/TZ/2025/0047
Date of Issue: 15 June 2025
Validity Period: 30 Days (until 15 July 2025)
Prepared For:
Mwalimu Housing Development Corp.
12 Samora Avenue, Kariakoo
Dar es Salaam, Tanzania
Attn: Mr. Juma M. Hassan (Procurement Manager)
1. Introduction and Scope of Work
This Quotation Estimate is issued by Baker Engineering & Construction Ltd, a registered and licensed construction and engineering firm operating in Tanzania Dar es Salaam, in response to the Request for Quotation (RFQ) reference number MHD/RFQ/2025/0892. This document provides a comprehensive and itemized cost estimate for the design, supply, and installation of structural reinforcement and waterproofing works for the Mwalimu Housing Development residential complex located in the Mikocheni area of Dar es Salaam, Tanzania.
Baker has been operating in the construction and engineering sector in Tanzania Dar es Salaam for over twelve (12) years, delivering projects of varying scale and complexity. Our team comprises certified structural engineers, civil engineers, and skilled technicians who are fully familiar with the local building codes, the Tanzania Building Regulations (TBR), and the environmental standards enforced by the National Environment Management Council (NEMC) in Dar es Salaam.
2. Itemized Cost Breakdown
	No.
	Description of Work / Item
	Unit
	Quantity
	Unit Rate (TZS)
	Total Amount (TZS)

	1
	Site survey, geotechnical assessment, and structural audit of existing foundations at the Mikocheni project site, Dar es Salaam
	Lot
	1
	4,500,000
	4,500,000

	2
	Supply and installation of reinforced concrete structural columns (Grade 35 concrete, 25mm rebar) for 4-storey residential blocks
	Column
	128
	1,850,000
	236,800,000

	3
	Supply and installation of waterproofing membrane system (bituminous, 4mm thickness) for basement and ground-floor slabs
	m²
	3,200
	185,000
	592,000,000

	4
	Excavation, backfilling, and compaction of sub-base material for new drainage channels along the eastern perimeter of the site
	m³
	1,450
	95,000
	137,750,000

	5
	Supply and installation of galvanized steel drainage pipes (DN 300 and DN 450) with manholes and inspection chambers
	Lot
	1
	87,500,000
	87,500,000

	6
	Application of anti-corrosion coating and protective sealant on all exposed structural steel elements
	m²
	2,100
	120,000
	252,000,000

	7
	Project management, engineering supervision, quality assurance, and NEMC compliance reporting throughout the project duration
	Month
	8
	12,500,000
	100,000,000

	8
	Temporary site facilities, safety equipment, PPE for all Baker personnel, and environmental mitigation measures
	Lot
	1
	28,000,000
	28,000,000

	SUBTOTAL
	1,438,550,000

	VAT (18% as per Tanzania Revenue Authority regulations)
	258,939,000

	GRAND TOTAL (TZS)
	1,697,489,000


3. Payment Terms
Payment for this Quotation Estimate shall be made in Tanzanian Shillings (TZS) via bank transfer to the designated Baker Engineering & Construction Ltd account at CRDB Bank, Dar es Salaam Branch. The payment schedule is structured as follows:
· 30% advance payment upon signing of the contract and receipt of the signed Quotation Estimate acceptance letter.
· 40% progress payment upon completion of structural reinforcement works (Items 1–3) and verified by the client's independent engineer.
· 20% progress payment upon completion of drainage and waterproofing works (Items 4–6).
· 10% final payment upon project handover, final inspection, and issuance of the completion certificate by the Dar es Salaam City Council building inspectorate.
4. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, Baker reserves the right to revise pricing due to fluctuations in material costs in the Dar es Salaam market.
· All prices are quoted in Tanzanian Shillings (TZS) and are inclusive of all applicable local taxes as mandated by the Tanzania Revenue Authority (TRA).
· The project duration is estimated at eight (8) calendar months from the date of the Notice to Proceed, subject to weather conditions and client approvals in Tanzania Dar es Salaam.
· Baker shall comply with all applicable Tanzanian labor laws, occupational health and safety regulations, and environmental standards enforced by NEMC and the Dar es Salaam Regional Commissioner's office.
· Any variation or change order to the scope of work must be agreed upon in writing by both parties before execution. Baker will issue a supplementary Quotation Estimate for any such variations.
· A performance bond of 10% of the total contract value, issued by a licensed Tanzanian bank, shall be provided by Baker upon contract signing.
· Disputes arising from this Quotation Estimate or the resulting contract shall be resolved through arbitration in Dar es Salaam, Tanzania, in accordance with the Arbitration Act, Cap. 20 of the Laws of Tanzania.
· Baker Engineering & Construction Ltd shall maintain comprehensive third-party liability insurance and workers' compensation insurance for the entire duration of the project.
5. Acceptance
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein. This acceptance shall serve as the basis for the formal contract between Baker Engineering & Construction Ltd and Mwalimu Housing Development Corp. for the execution of the described works in Tanzania Dar es Salaam.
For and on behalf of BAKER
Engineering & Construction Ltd
Name: Eng. Peter B. Mwangi
Title: Managing Director
Date: ____________________
For and on behalf of
Mwalimu Housing Development Corp.
Name: Mr. Juma M. Hassan
Title: Procurement Manager
Date: ____________________
This Quotation Estimate (Ref: BAKER/TZ/2025/0047) is issued by Baker Engineering & Construction Ltd, a company registered in the United Republic of Tanzania (Reg. No. 12345-2013), with its principal office in Dar es Salaam. This document is confidential and intended solely for the addressee. Unauthorized reproduction or distribution is prohibited. All works described herein are subject to final approval by the Dar es Salaam City Council and relevant Tanzanian regulatory authorities.
