# Quotation Estimate - Biomedical Engineer Services - Canada Toronto

# MedTech Solutions Group Inc.

Professional Biomedical Engineering & Consulting Services

2200 Yonge Street, Suite 1450, Toronto, Ontario, Canada M4P 2L7

Phone: +1 (416) 555-0192 | Email: quotations@medtechsolutions.ca

Business Number: 123456789 RT0001 | GST/HST: 123456789

Quotation Estimate

### Quotation Details

Quotation No.: QTE-2025-BME-0472

Date Issued: June 15, 2025

Valid Until: July 15, 2025

Prepared For: St. Michael's Health Sciences Centre

Location: 30 Bond Street, Toronto, ON M5B 1W8

### Prepared By

Name: Dr. Alexandra Chen, P.Eng.

Title: Senior Biomedical Engineer

License: PEO Ontario #2847561

Specialization: Medical Device Integration & Regulatory Compliance

Region: Canada Toronto Metropolitan Area

## 1. Scope of Work & Description of Services

This Quotation Estimate is issued by MedTech Solutions Group Inc. to provide comprehensive professional services rendered by a qualified Biomedical Engineer operating within the Canada Toronto metropolitan region. The scope of work encompasses the design, evaluation, and regulatory compliance assessment of advanced medical imaging equipment intended for deployment in a tertiary care hospital setting in downtown Toronto, Ontario.

The Biomedical Engineer assigned to this project will conduct a full systems integration review of the proposed 3.0 Tesla MRI scanner, including electromagnetic compatibility (EMC) testing, patient safety analysis, and alignment with Health Canada's Medical Devices Regulations (MDR) and the Canadian Standards Association (CSA) guidelines. All deliverables will be produced in accordance with the professional engineering standards mandated by the Professional Engineers Ontario (PEO) body, ensuring full compliance with the Engineering, Geology and Mining Professions Act of the Province of Ontario.

Additionally, this Quotation Estimate includes the preparation of a detailed technical feasibility report, risk assessment documentation in accordance with ISO 14971, and a post-market surveillance plan tailored to the operational requirements of healthcare facilities in the Canada Toronto region. The Biomedical Engineer will also coordinate with the hospital's biomedical engineering department to ensure seamless installation, calibration, and acceptance testing of the equipment.

## 2. Itemized Cost Breakdown

| Item # | Description of Service | Duration / Qty | Unit Rate (CAD) | Subtotal (CAD) |
| --- | --- | --- | --- | --- |
| 01 | Initial site assessment and requirements gathering at the Canada Toronto hospital facility | 2 days | $285.00 | $570.00 |
| 02 | Biomedical Engineer systems integration review of 3.0T MRI scanner (EMC, safety, performance) | 10 days | $285.00 | $2,850.00 |
| 03 | Regulatory compliance documentation per Health Canada MDR and CSA standards | 8 days | $285.00 | $2,280.00 |
| 04 | Risk assessment and ISO 14971 documentation preparation | 5 days | $285.00 | $1,425.00 |
| 05 | Installation supervision, calibration, and acceptance testing coordination | 4 days | $310.00 | $1,240.00 |
| 06 | Post-market surveillance plan and ongoing support framework (Canada Toronto region) | 3 days | $285.00 | $855.00 |
| 07 | Travel and accommodation within the Toronto metropolitan area | Flat fee | $1.00 | $650.00 |
| 08 | Technical report compilation, peer review, and final deliverable submission | 3 days | $285.00 | $855.00 |
| Subtotal (before taxes) |  |  |  | $10,725.00 |
| HST (13% - Ontario, Canada) |  |  |  | $1,394.25 |
| TOTAL ESTIMATED COST (CAD) |  |  |  | $12,119.25 |

## 3. Terms and Conditions

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, pricing may be subject to revision based on market conditions and resource availability in the Canada Toronto engineering sector.

- All services described herein shall be performed by a licensed Biomedical Engineer in good standing with Professional Engineers Ontario (PEO). The engineer's professional seal shall be affixed to all final technical deliverables.

- Payment terms: 40% upon acceptance of this quotation, 40% upon completion of the systems integration review, and 20% upon final delivery of all documentation. Invoices are payable within thirty (30) days of receipt.

- All work shall comply with the Ontario Occupational Health and Safety Act, the Canadian Medical Device Regulations, and applicable municipal bylaws within the City of Toronto.

- The Biomedical Engineer reserves the right to issue a revised Quotation Estimate should the scope of work change by more than fifteen percent (15%) from the originally agreed-upon parameters.

- Confidentiality: All proprietary information, patient data, and institutional records encountered during the course of this engagement in the Canada Toronto healthcare environment shall be treated as strictly confidential in accordance with PHIPA (Personal Health Information Protection Act, Ontario).

- This quotation does not constitute a binding contract until formally accepted in writing by both parties. Acceptance shall be evidenced by a signed purchase order or contract executed by authorized representatives.

- Any disputes arising from this Quotation Estimate or the subsequent engagement shall be governed by the laws of the Province of Ontario and the federal laws of Canada applicable therein.

## 4. Acceptance and Authorization

By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined above for the professional services of the designated Biomedical Engineer in the Canada Toronto region.

For MedTech Solutions Group Inc.
Dr. Alexandra Chen, P.Eng. – Biomedical Engineer
Date: _________________________

For St. Michael's Health Sciences Centre
Authorized Representative
Date: _________________________

MedTech Solutions Group Inc. | 2200 Yonge Street, Suite 1450, Toronto, Ontario, Canada M4P 2L7

This Quotation Estimate was prepared by a licensed Biomedical Engineer for use in the Canada Toronto metropolitan area.

Document Reference: QTE-2025-BME-0472 | Page 1 of 1 | Confidential