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1. Purpose and Scope of This Quotation Estimate
This Quotation Estimate is issued to provide a comprehensive and itemized financial projection for the professional services of a Biomedical Engineer engaged to support clinical technology infrastructure, medical device integration, and regulatory compliance activities at Lakeview Medical Center, located in United States Chicago, Illinois. This document serves as a formal proposal outlining the scope of work, estimated costs, timelines, and terms governing the engagement. All pricing reflects current market rates applicable to the United States Chicago metropolitan area as of the date of issuance.
2. Scope of Services – Biomedical Engineer
The Biomedical Engineer will deliver the following professional services throughout the engagement period:
· Assessment and audit of existing medical device inventory across all clinical departments within the United States Chicago facility.
· Design, installation, and commissioning of new diagnostic imaging equipment, including MRI, CT, and digital radiography systems.
· Development and implementation of a preventive maintenance program compliant with FDA 21 CFR Part 820 and Illinois Department of Public Health regulations.
· Biocompatibility testing and risk analysis for novel medical devices intended for patient use.
· Training of clinical staff on proper operation, safety protocols, and troubleshooting of biomedical equipment.
· Regulatory documentation support for device registration, 510(k) submissions, and annual compliance reporting.
· Consultation on technology roadmaps for the next five years, aligned with emerging trends in the United States Chicago healthcare ecosystem.
3. Itemized Cost Breakdown
	Item No.
	Description of Service
	Duration / Qty
	Unit Rate (USD)
	Estimated Cost (USD)

	01
	Initial facility audit and medical device inventory assessment
	10 days
	$285.00
	$2,850.00

	02
	Design and installation of diagnostic imaging systems (3 units)
	45 days
	$320.00
	$14,400.00

	03
	Preventive maintenance program development and implementation
	30 days
	$275.00
	$8,250.00

	04
	Biocompatibility testing and ISO 10993 risk analysis
	20 days
	$310.00
	$6,200.00

	05
	Clinical staff training sessions (8 sessions, 4 hours each)
	8 sessions
	$450.00
	$3,600.00

	06
	Regulatory documentation and FDA compliance support
	25 days
	$295.00
	$7,375.00

	07
	Five-year technology roadmap consultation and reporting
	15 days
	$300.00
	$4,500.00

	08
	Travel and local transportation within United States Chicago area
	60 days
	$85.00
	$5,100.00

	09
	Specialized testing equipment rental and consumables
	Lump sum
	—
	$3,200.00

	Subtotal
	$55,475.00

	Applicable Illinois Sales Tax (10.25%)
	$5,686.19

	TOTAL ESTIMATED COST
	$61,161.19


4. Project Timeline
The total estimated duration for the Biomedical Engineer engagement is approximately 180 calendar days (six months) from the date of contract execution. A detailed Gantt chart and milestone schedule will be provided within five business days of acceptance of this Quotation Estimate. All work will be conducted on-site at the client's facility in United States Chicago unless otherwise agreed in writing.
5. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issuance. After the expiration date, all rates and availability must be reconfirmed in writing.
1. Payment terms: 30% upon contract execution, 40% upon completion of major milestones (Items 02 and 03), and 30% upon final project acceptance and delivery of all documentation.
1. All invoices are payable within thirty (30) days of receipt. Late payments shall accrue interest at a rate of 1.5% per month, in accordance with Illinois commercial law.
1. The Biomedical Engineer shall maintain professional liability insurance with a minimum coverage of $2,000,000 per occurrence throughout the engagement period.
1. All work products, reports, and documentation generated under this engagement shall become the property of the client upon full payment.
1. This Quotation Estimate does not constitute a binding contract until both parties have executed a formal Service Agreement incorporating these terms.
1. Any changes to the scope of work must be documented via a written Change Order signed by both parties. Cost adjustments will be calculated at the rates specified in Section 3.
1. The Biomedical Engineer reserves the right to decline or modify services that conflict with professional ethical standards or applicable federal and state regulations in the United States Chicago jurisdiction.
1. Disputes arising from this engagement shall be resolved through mediation in Cook County, Illinois, before any litigation is pursued.
1. This Quotation Estimate is governed by the laws of the State of Illinois and the federal laws of the United States of America.
6. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and estimated costs outlined herein for the engagement of a Biomedical Engineer in United States Chicago. This acceptance does not constitute a final contract until a formal Service Agreement is executed by both parties.
Prepared By (Biomedical Engineer):

______________________________
Dr. Sarah Mitchell, Ph.D.
Date: _______________
Accepted By (Client Representative):

______________________________
Name: _______________
Title: _______________
Date: _______________
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