# Quotation Estimate - Biomedical Engineer Services - United States San Francisco

# QUOTATION ESTIMATE

Professional Biomedical Engineer Services — United States San Francisco

Document Reference: QTE-BME-SF-2025-0472

Bay Area Biomedical Consulting Group, Inc.
1450 Market Street, Suite 2200
San Francisco, CA 94102
United States
Phone: (415) 555-0187
Email: estimates@bayareabioconsult.com
CA Contractor License: BME-2025-8841

Date Issued: June 15, 2025
Valid Until: July 15, 2025
Prepared For:
Pacific Coast Medical Devices Corp.
2800 Mission Street, Floor 14
San Francisco, CA 94110
United States
Attn: Dr. Helena Vasquez, VP of Engineering

1. Purpose of This Quotation Estimate

This Quotation Estimate is formally issued by Bay Area Biomedical Consulting Group, Inc. to Pacific Coast Medical Devices Corp. for the engagement of a senior Biomedical Engineer to provide specialized technical consulting, regulatory compliance support, and product development oversight. All services described herein will be performed within the United States San Francisco metropolitan area, in full compliance with applicable federal, state, and local regulations governing biomedical engineering practice in California. This document serves as a binding cost projection and scope definition for the proposed engagement.

2. Scope of Services — Biomedical Engineer Engagement

The Biomedical Engineer assigned to this project will hold a minimum of a Master's degree in Biomedical Engineering from an ABET-accredited institution, possess active California Professional Engineer (P.E.) licensure in the Biomedical field, and carry a minimum of twelve (12) years of progressive experience in medical device design, FDA regulatory affairs, and clinical validation. The scope of work includes, but is not limited to, the following deliverables:

| # | Service Description | Duration | Rate | Estimated Cost |
| --- | --- | --- | --- | --- |
| 1 | Initial site assessment and systems audit at the client's San Francisco laboratory facility, including review of existing biomedical equipment, calibration records, and maintenance protocols. | 3 days | $285/hr | $6,840.00 |
| 2 | Design review and technical feasibility analysis for the next-generation cardiac monitoring device prototype, including signal processing architecture and biocompatibility material selection. | 15 days | $285/hr | $34,200.00 |
| 3 | Regulatory documentation preparation and FDA 510(k) pre-submission consultation, ensuring all submissions meet the requirements of 21 CFR Part 810 and applicable San Francisco municipal health codes. | 10 days | $310/hr | $24,800.00 |
| 4 | Biocompatibility testing coordination per ISO 10993 standards, including vendor selection, test protocol development, and result interpretation for the Biomedical Engineer oversight team. | 8 days | $285/hr | $18,360.00 |
| 5 | Software validation and verification (V&V) for embedded firmware, including IEC 62304 compliance review and risk analysis per IEC 62366 usability engineering standards. | 12 days | $295/hr | $28,320.00 |
| 6 | On-site technical training for client engineering staff (up to 12 personnel) on biomedical device maintenance, troubleshooting, and quality management system integration. | 4 days | $275/hr | $8,800.00 |
| 7 | Project management, weekly progress reporting, and final deliverable compilation including a comprehensive technical report and recommendations document. | 6 days | $260/hr | $7,920.00 |

3. Cost Summary

| Subtotal — Professional Services | $129,240.00 |
| --- | --- |
| Travel and Local Transportation (within United States San Francisco Bay Area) | $2,450.00 |
| Specialized Testing Materials and Consumables | $5,800.00 |
| Applicable California State Sales Tax (8.63%) | $12,198.78 |
| TOTAL ESTIMATED COST | $149,688.78 |

4. Terms and Conditions

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Upon expiration, all rates and availability must be reconfirmed in writing by Bay Area Biomedical Consulting Group, Inc.

- Payment terms: 40% upon execution of the Statement of Work, 35% upon completion of the design review and regulatory documentation phases, and 25% upon final delivery of all project deliverables. All payments are due net thirty (30) days from invoice date.

- All services will be rendered by a qualified Biomedical Engineer who is a licensed professional engineer in the State of California. The assigned engineer will maintain professional liability insurance with a minimum coverage of $2,000,000 per occurrence.

- Work will be performed primarily at the client's facility located in United States San Francisco, with remote consultation available via secure video conferencing as needed. No work will be performed outside the United States without prior written authorization.

- Any changes to the scope of work exceeding ten percent (10%) of the original estimated hours will require a formal change order signed by both parties before additional work commences.

- All intellectual property developed specifically for the client under this engagement shall be the sole property of Pacific Coast Medical Devices Corp. upon full payment. Background intellectual property of the Biomedical Engineer or the consulting firm remains the property of its respective owner.

- This Quotation Estimate does not constitute a guarantee of FDA approval or regulatory clearance. The Biomedical Engineer will provide best-effort technical support in accordance with current FDA guidance documents and applicable regulations in force at the time of service delivery.

- Confidentiality: Both parties agree to maintain strict confidentiality of all proprietary information exchanged during the course of this engagement, in accordance with the mutual Non-Disclosure Agreement (NDA) referenced in Appendix A.

- Disputes arising from this engagement shall be resolved through binding arbitration in San Francisco County, California, in accordance with the rules of the American Arbitration Association.

- This Quotation Estimate is governed by the laws of the State of California and the federal laws of the United States of America.

5. Acceptance and Authorization

By signing below, the client acknowledges receipt of this Quotation Estimate and authorizes Bay Area Biomedical Consulting Group, Inc. to proceed with the engagement of the Biomedical Engineer as described herein. The client confirms that all services will be conducted in compliance with all applicable laws and regulations within United States San Francisco and the State of California.

For: Bay Area Biomedical Consulting Group, Inc.

Signature: ______________________________
Name: Dr. Marcus T. Ellison, P.E. (Biomedical)
Title: Principal Engineer & Managing Director
Date: ______________________________

For: Pacific Coast Medical Devices Corp.

Signature: ______________________________
Name: Dr. Helena Vasquez
Title: Vice President of Engineering
Date: ______________________________

Bay Area Biomedical Consulting Group, Inc. — 1450 Market Street, Suite 2200, San Francisco, CA 94102, United States
This Quotation Estimate is a confidential business document. Unauthorized reproduction or distribution is prohibited.
Document ID: QTE-BME-SF-2025-0472 | Page 1 of 1