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1. Introduction and Scope of Work
This Quotation Estimate is issued by Abel Woodcraft & Carpentry Ltd., a registered and licensed Carpenter service provider operating in Ethiopia Addis Ababa, in response to the client's request for comprehensive residential woodwork and carpentry services. Our team of experienced Carpenter professionals has assessed the project requirements and prepared this detailed Quotation Estimate to provide full transparency on all costs, materials, labor, and timelines associated with the work to be performed in the client's residence located in the Bole district of Ethiopia Addis Ababa.
The scope of work encompasses custom furniture fabrication, interior wood paneling, built-in storage solutions, door and window frame installation, and general carpentry repairs throughout the property. All work will be executed in accordance with Ethiopian building standards and the specific design preferences communicated by the client during the initial site inspection conducted on 8 June 2025 in Ethiopia Addis Ababa.
2. Itemized Cost Breakdown
	No.
	Description of Carpenter Work
	Quantity
	Unit (ETB)
	Total (ETB)
	Duration

	1
	Custom solid wood dining table (6-seater) with matching chairs – Mahogany, hand-finished
	1 set
	48,500
	48,500
	12 working days

	2
	Built-in wardrobe with sliding doors, 3.2m x 2.4m x 0.6m – Pine with veneer finish
	2 units
	32,000
	64,000
	10 working days

	3
	Interior wood paneling for living room walls (18m x 3m) – Eucalyptus, natural stain
	54 sq.m
	1,850
	99,900
	8 working days

	4
	Replacement of 4 interior doors with solid wood frames and hinges
	4 units
	12,500
	50,000
	6 working days

	5
	Custom kitchen cabinetry and countertop support structure – 5.5m linear
	1 set
	72,000
	72,000
	14 working days

	6
	Window frame repair and re-sealing (8 windows) – existing wood, sanding and varnishing
	8 units
	3,200
	25,600
	4 working days

	7
	Staircase handrail and balustrade installation – solid Mahogany, 14 steps
	1 set
	55,000
	55,000
	9 working days

	8
	General carpentry labor, site preparation, and finishing (sanding, staining, varnishing)
	1 lot
	28,000
	28,000
	5 working days

	9
	Transportation of materials and finished items within Addis Ababa city limits
	1 lot
	8,500
	8,500
	Included

	10
	Project supervision by senior Carpenter and quality inspection
	1 lot
	15,000
	15,000
	Full duration

	TOTAL ESTIMATED COST (ETB)
	466,500
	~72 working days


3. Materials and Specifications
All timber and wood products referenced in this Quotation Estimate will be sourced from certified suppliers in Ethiopia Addis Ababa and the surrounding Oromia region. Primary materials include locally harvested Mahogany, Pine, and Eucalyptus, all of which are sustainably sourced and treated for durability. Finishing materials (stains, varnishes, adhesives, and hardware) will be procured from authorized distributors in the Merkato and Bole commercial areas of Ethiopia Addis Ababa. The Carpenter team will provide material samples for client approval prior to the commencement of fabrication work.
4. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Prices are subject to revision upon expiry due to potential fluctuations in timber and material costs in the Ethiopia Addis Ababa market.
· A deposit of 40% of the total estimated amount (ETB 186,600) is required to secure the project schedule and initiate material procurement by the Carpenter workshop team.
· The remaining 60% balance (ETB 279,900) shall be payable in two equal installments: 30% upon completion of 50% of the work and 30% upon final inspection and handover.
· All payments shall be made in Ethiopian Birr (ETB) via bank transfer to the company account at Commercial Bank of Ethiopia, Addis Ababa branch, or by certified cheque.
· The Carpenter service provider warrants all workmanship for a period of twelve (12) months from the date of final acceptance. This warranty covers structural integrity, joint stability, and finish quality under normal residential use conditions.
· Any changes to the scope of work requested by the client after the commencement of the project will be subject to a revised Quotation Estimate and mutual written agreement before additional work proceeds.
· The project timeline of approximately 72 working days assumes standard weather conditions and uninterrupted access to the site in Ethiopia Addis Ababa. Delays caused by force majeure, client-requested modifications, or supply chain disruptions will be communicated in writing and the schedule adjusted accordingly.
· This Quotation Estimate does not include any municipal permits, structural engineering approvals, or electrical/plumbing modifications that may be required by the Addis Ababa City Administration for the specific works described herein.
· Disputes arising from this Quotation Estimate or the resulting contract shall be resolved through amicable negotiation, and if unresolved, through the competent courts of Ethiopia Addis Ababa in accordance with the Ethiopian Civil Code.
5. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined for the Carpenter services to be performed in Ethiopia Addis Ababa. This document, once countersigned by both parties, constitutes a binding agreement for the scope of work described herein.
Abel Tesfaye
Lead Carpenter & Project Manager
Abel Woodcraft & Carpentry Ltd.
Date: _______________
Mr. Dawit Alemu
Client / Authorized Signatory
Date: _______________
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