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Quotation Estimate
Quotation Details
Quotation No: QE-2025-0347
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Project Location: G-13/2, Islamabad, Pakistan
Client Information
Client Name: Mr. Ahmed Raza Khan
Address: House 18, Street 7, G-13/2, Islamabad
Contact: +92 300 1234567
Project Type: Residential Interior Carpentry
Dear Mr. Ahmed Raza Khan,
Thank you for considering Al-Karam Carpentry & Woodworks for your residential carpentry project in Pakistan Islamabad. This Quotation Estimate has been prepared after a thorough site visit conducted on 10 June 2025 at your residence in G-13/2, Islamabad. Our team of experienced Carpenter professionals assessed the scope of work, measured all relevant areas, and evaluated the materials required to deliver a high-quality finish that meets your specifications and the prevailing construction standards in the Islamabad region.
This Quotation Estimate covers the complete carpentry package for your three-bedroom residential apartment, including custom-built wardrobes, kitchen cabinetry, wooden flooring, ceiling work, and decorative paneling. All work will be executed by our in-house Carpenter team, who have over fifteen years of combined experience delivering premium woodwork projects across Pakistan Islamabad, including sectors F, G, H, and I.
Itemized Cost Breakdown
	Sr. #
	Description of Work
	Unit
	Qty
	Rate (PKR)
	Amount (PKR)

	1
	Custom-built sliding wardrobe (6 ft x 7 ft) with soft-close hardware, teak veneer finish, and internal shelving
	Set
	3
	185,000
	555,000

	2
	Kitchen modular cabinetry (L-shaped, 14 ft run) with granite countertop, pull-out drawers, and stainless steel handles
	Set
	1
	420,000
	420,000

	3
	Engineered teak wood flooring (12 mm thickness) with underlayment, including supply and installation
	Sq. Yd
	180
	3,200
	576,000

	4
	False ceiling with wooden slat panels (living room, 20 ft x 15 ft) including LED cove lighting channels
	Sq. Ft
	300
	1,850
	555,000

	5
	Decorative wooden wall paneling (bedroom accent walls, 3 rooms) with carved Mughal-inspired motifs
	Sq. Ft
	240
	2,400
	576,000

	6
	Entryway shoe cabinet and console table (solid sheesham wood, hand-finished)
	Set
	1
	95,000
	95,000

	7
	Window frames and shutters (6 windows, teak wood, double-glazed compatible)
	Window
	6
	42,000
	252,000

	8
	Site supervision, material transport within Islamabad, and final finishing (sanding, varnishing, polishing)
	Lot
	1
	120,000
	120,000

	Subtotal
	3,149,000

	Sales Tax (18% as per FBR Islamabad regulations)
	566,820

	Grand Total (PKR)
	3,715,820


Scope and Methodology
Our Carpenter team will commence work within five (5) working days of receiving the advance payment. The estimated project duration is twenty-five (25) working days, subject to weather conditions and material availability in the Islamabad market. All raw materials, including teak, sheesham, engineered wood, hardware, adhesives, and finishing agents, will be sourced from verified suppliers in the Islamabad and Rawalpindi trade markets. Each Carpenter assigned to this project will be a skilled artisan with a minimum of eight years of experience in residential woodwork. The lead Carpenter, Master Karim Bakhsh, will oversee all critical joinery, carving, and finishing stages to ensure consistency and quality throughout the project.
Terms and Conditions
· This Quotation Estimate is valid for thirty (30) days from the date of issue. Prices are subject to revision based on fluctuations in raw material costs in the Pakistan Islamabad market.
· Payment schedule: 40% advance upon acceptance of this Quotation Estimate, 35% upon completion of structural carpentry (wardrobes, kitchen, flooring), and 25% upon final handover and client sign-off.
· All work is covered by a twelve (12) month workmanship warranty from the date of completion. Material defects will be addressed under the respective manufacturer's warranty.
· Any additional work beyond the scope described in this Quotation Estimate will be quoted separately and requires written approval from the client before execution.
· The client is responsible for ensuring that the site in G-13/2, Islamabad, is accessible to our Carpenter team and that all necessary building society NOCs are in place prior to commencement.
· Disputes, if any, shall be resolved through amicable negotiation. In the event of failure, the matter shall be referred to the Islamabad District Consumer Court under the Consumer Protection Act of Pakistan.
· This Quotation Estimate does not include electrical wiring, plumbing modifications, or structural alterations to the building. These are to be handled by separate licensed contractors.
Acceptance and Authorization
By signing below, the client acknowledges and accepts this Quotation Estimate in its entirety, including all terms, conditions, and the itemized cost breakdown for the Carpenter services to be performed at the specified location in Pakistan Islamabad.
Client Signature
Mr. Ahmed Raza Khan
Date: _______________
Authorized Signatory
Al-Karam Carpentry & Woodworks
Date: _______________
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