Quotation Estimate - Carpenter Services - Spain Barcelona
Tallers de Fusta Barcelona S.L.
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Quotation Estimate No.: QTE-2025-0847
Date Issued: 15 June 2025
Valid Until: 15 July 2025
Location: Spain Barcelona
Quotation Estimate
Carpenter Services & Custom Woodwork – Spain Barcelona
Prepared For (Client)
Name: Sr. Jordi Martínez Puig
Company: Hotel Miramar Barcelona
Address: Passeig de Gràcia, 118, 08008 Barcelona, Spain
Contact: +34 612 345 678
Email: jordi.martinez@hotelmiramar.es
Prepared By (Carpenter)
Carpenter: M. Carmen Solé Vidal
Role: Master Carpenter / Lead Craftsman
License No.: CAT-2019-004521
Specialty: Custom Furniture, Interior Woodwork, Restoration
Based in: Spain Barcelona
Project Description
This Quotation Estimate is issued by Tallers de Fusta Barcelona S.L. to provide a comprehensive cost breakdown for professional Carpenter services to be executed at the client's premises located in Spain Barcelona. The project involves the design, fabrication, and installation of custom wooden furniture, interior paneling, and restoration work for the Hotel Miramar Barcelona's main lobby, reception area, and twelve guest suites on the third and fourth floors. All work will be carried out by our certified Carpenter team, adhering to the highest standards of craftsmanship and compliance with local building regulations in the city of Barcelona, Catalonia, Spain.
Itemized Quotation Estimate Breakdown
	Ref
	Description of Carpenter Work
	Qty
	Unit (EUR)
	Total (EUR)
	Notes

	01
	Custom reception desk in solid walnut wood, 3.2m x 1.1m, with integrated LED lighting and cable management
	1
	4,850.00
	4,850.00
	Includes design consultation

	02
	Interior wall paneling in oak veneer, lobby area (approx. 85 m²), including substructure and finishing
	85 m²
	95.00
	8,075.00
	Supplied and installed

	03
	Custom wardrobe units for guest suites (12 suites), each 2.4m x 2.2m, with sliding doors and interior fittings
	12
	1,240.00
	14,880.00
	Includes hardware and installation

	04
	Restoration of original 1920s wooden staircase banister and treads, main entrance, Spain Barcelona heritage building
	1
	6,200.00
	6,200.00
	Heritage-sensitive restoration

	05
	Custom floating shelves and display niches in reception area (8 units, varying sizes)
	8
	320.00
	2,560.00
	White oak, matte finish

	06
	Replacement of 24 interior doors (solid core, painted finish) including frames, hinges, and locks
	24
	485.00
	11,640.00
	Supplied and fitted

	07
	Custom bar counter in the hotel lounge, 4.5m x 0.8m, with marble top and under-counter storage
	1
	7,400.00
	7,400.00
	Includes marble top supply

	08
	Site preparation, material delivery to Spain Barcelona location, waste removal, and final cleanup
	1
	1,850.00
	1,850.00
	Full project duration


	Subtotal
	57,455.00 EUR

	VAT (21% – Spain)
	12,065.55 EUR

	GRAND TOTAL
	69,520.55 EUR


Terms and Conditions of This Quotation Estimate
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, prices may be revised due to fluctuations in raw material costs, particularly timber and veneer sourced within the Spain Barcelona region.
1. All Carpenter work described herein will be performed by qualified and insured craftsmen employed by Tallers de Fusta Barcelona S.L. The lead Carpenter, M. Carmen Solé Vidal, will supervise all phases of the project on-site in Spain Barcelona.
1. Payment terms: 40% advance payment upon acceptance of this Quotation Estimate, 30% upon completion of fabrication in our workshop, and 30% upon final installation and client sign-off at the Spain Barcelona premises.
1. The estimated project duration is twelve (12) working weeks from the date of the advance payment. Delays caused by force majeure, client-requested changes, or regulatory inspections in Barcelona will extend the timeline proportionally.
1. All materials will comply with European Union environmental standards (FSC-certified timber where applicable) and local building codes of the Ajuntament de Barcelona.
1. A two-year warranty is provided on all Carpenter workmanship and structural integrity. This warranty does not cover damage caused by misuse, water damage, or unauthorized modifications.
1. Any changes to the scope of work after this Quotation Estimate has been accepted will be subject to a revised cost assessment and written approval from both parties.
1. This document constitutes a formal Quotation Estimate and does not represent a binding contract until a separate service agreement is executed by both parties.
For Tallers de Fusta Barcelona S.L.
M. Carmen Solé Vidal – Master Carpenter
Date: _______________
Accepted by Client
Sr. Jordi Martínez Puig – Hotel Miramar Barcelona
Date: _______________
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