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QUOTATION ESTIMATE
Professional Carpenter Services — Spain Valencia
Document Ref: QE-VAL-2025-0472 | Issued in Valencia, Spain
Service Provider
Valencia Carpentry & Woodworks S.L.
Calle de la Marina, 47, 2ºB
46003 Valencia, Spain
CIF: B-96482731
Tel: +34 963 554 218
Email: info@valenciacarpentry.es
Client Details
Mr. / Ms. [Client Full Name]
[Street Address]
[Postal Code] Valencia, Spain
NIF/CIF: [Client Tax ID]
Tel: [Client Phone]
Email: [Client Email]
	Quotation Estimate No.:
	QE-VAL-2025-0472
	Date of Issue:
	14 June 2025

	Validity Period:
	30 calendar days from issue date
	Project Location:
	Valencia, Spain (Province of Valencia)

	Estimated Start Date:
	01 July 2025
	Estimated Completion:
	22 July 2025


1. Scope of Work — Carpenter Services in Spain Valencia
This Quotation Estimate is issued by Valencia Carpentry & Woodworks S.L. to provide a comprehensive breakdown of professional Carpenter services to be carried out at the client's premises located in Spain Valencia. The scope encompasses custom woodwork, structural carpentry, interior finishing, and related trades as detailed below. All work will be performed in accordance with the Spanish Building Code (Código Técnico de la Edificación — CTE) and the local regulations of the Ajuntament de València.
	Ref
	Description of Carpenter Work
	Unit
	Qty
	Unit Price (EUR)
	Total (EUR)

	01
	Supply and installation of custom oak kitchen cabinetry (including base units, wall units, and island unit) — Valencia, Spain project
	Lot
	1
	4,850.00
	4,850.00

	02
	Flooring: Installation of solid walnut hardwood flooring, 15 mm thickness, including underlayment and skirting boards (approx. 62 m²)
	m²
	62
	88.50
	5,487.00

	03
	Structural carpentry: Reinforcement and repair of existing wooden roof trusses in the attic space, including replacement of 4 damaged rafters (Cedro de la Tierra species)
	Lot
	1
	2,340.00
	2,340.00

	04
	Custom built-in wardrobe system (3.2 m wide × 2.4 m high) with sliding doors, internal shelving, and LED strip lighting
	Lot
	1
	3,120.00
	3,120.00

	05
	Exterior wooden pergola construction (4 m × 3 m) using treated pine, including foundation anchors and anti-UV finish
	Lot
	1
	2,780.00
	2,780.00

	06
	Interior door replacement: 4 solid-core wooden doors with frames, handles, and hardware (bedrooms and bathroom)
	Door
	4
	420.00
	1,680.00

	07
	Window sills and window boxes: 6 units in natural ash wood, sealed and varnished
	Unit
	6
	185.00
	1,110.00

	08
	Site preparation, material transport within Valencia city limits, and final debris removal and site cleanup
	Lot
	1
	650.00
	650.00

	09
	Final finishing: Sanding, staining, and application of water-based polyurethane varnish on all exposed wood surfaces
	Lot
	1
	980.00
	980.00

	Subtotal (before VAT):
	22,997.00

	VAT (IVA) — 21% (Spanish standard rate for new-build carpentry):
	4,829.37

	TOTAL AMOUNT DUE (EUR):
	27,826.37


Note regarding Spain Valencia local conditions: All timber materials sourced for this project will be procured from certified suppliers within the Valencia region or the broader Comunitat Valenciana to ensure compliance with local forestry regulations and to minimise transport emissions. The Carpenter team will observe the municipal noise and working-hour restrictions set by the Ajuntament de València (Monday to Friday, 08:00–14:00 and 16:00–19:00; Saturday mornings only).
2. Payment Schedule
This Quotation Estimate is structured with the following milestone-based payment plan. All payments are to be made via bank transfer to the account of Valencia Carpentry & Woodworks S.L. (IBAN: ES21 0049 0001 5320 0000 0000).
1. 30% advance payment (EUR 8,347.91) — due upon signing of this Quotation Estimate and prior to commencement of works.
1. 40% progress payment (EUR 11,130.55) — due upon completion of structural carpentry, flooring, and kitchen cabinetry installation (approximately Week 3).
1. 30% final payment (EUR 8,347.91) — due upon final inspection, sign-off, and handover of all completed works in Spain Valencia.
3. Terms and Conditions
1. This Quotation Estimate is valid for a period of 30 calendar days from the date of issue. After this period, prices may be revised to reflect changes in material costs, labour rates, or exchange rates applicable in Spain Valencia.
1. All prices are quoted in Euros (EUR) and include VAT at the current Spanish rate of 21%. Should the project qualify for the reduced 10% IVA rate (applicable to certain renovation works on residential properties older than two years), the final invoice will reflect the applicable rate.
1. The Carpenter team assigned to this project consists of a lead master carpenter (maestro carpintero) with over 18 years of experience, two qualified assistant carpenters, and one finisher. All personnel hold valid Spanish work permits and are covered by the company's professional liability and public liability insurance (minimum coverage: EUR 1,000,000).
1. The estimated project duration is 15 working days, subject to weather conditions (particularly relevant for the exterior pergola work) and any unforeseen structural issues discovered during the demolition or inspection phase.
1. All timber and wood products supplied will carry the PEFC or FSC certification, ensuring sustainable sourcing in compliance with Spanish and EU environmental legislation.
1. The client is responsible for obtaining any necessary licencia de obra (building permit) from the Ajuntament de València prior to the start of structural modifications. Our office will provide all technical drawings and documentation required for the permit application at no additional cost.
1. A 24-month warranty is provided on all workmanship. Material warranties are governed by the respective manufacturers' terms.
1. Any variations or additional works requested by the client beyond the scope defined in this Quotation Estimate will be subject to a separate written amendment and additional cost assessment.
1. This Quotation Estimate does not constitute a binding contract until both parties have signed and dated the document. Upon signature, it becomes the governing agreement for the project.
1. Governance of this document is under the laws of Spain. Any disputes shall be resolved by the competent courts of Valencia, Spain.
4. Acceptance and Signatures
By signing below, both parties acknowledge and agree to the terms, scope, and pricing set forth in this Quotation Estimate for Carpenter services in Spain Valencia.
For and on behalf of the Service Provider:
Valencia Carpentry & Woodworks S.L.
Name: D. José María Ferrer Soler
Position: Director / Master Carpenter
Signature & Date: _________________________
For and on behalf of the Client:
[Client Full Name]
Name: _________________________
NIF/CIF: _________________________
Signature & Date: _________________________
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