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Quotation Details
Quotation Estimate No.: QE-2025-0487
Date of Issue: 14 June 2025
Valid Until: 14 July 2025 (30 days)
Project Location: United Arab Emirates Abu Dhabi
Client Information
Client Name: Mr. Khalid Al Mansoori
Company: Mansoori Properties FZE
Address: Villa 27, Al Reem Island, United Arab Emirates Abu Dhabi
Contact: +971 50 442 8891
Scope of Carpenter Services
This Quotation Estimate is prepared by Al Noor Carpentry & Woodwork Solutions LLC, a licensed and registered Carpenter service provider operating within the United Arab Emirates Abu Dhabi emirate. The following document outlines the complete scope of carpentry and woodwork services to be delivered at the client's residential property located in Al Reem Island, United Arab Emirates Abu Dhabi. All work shall be performed by our certified master Carpenter team in full compliance with Abu Dhabi Municipality building codes, UAE Civil Defense regulations, and the applicable standards set forth by the Emirates Authority for Standardization and Metrology (ESMA).
Itemized Cost Breakdown
	#
	Description of Carpenter Work
	Material / Specification
	Qty
	Unit (AED)
	Total (AED)
	Duration

	1
	Custom-built master bedroom wardrobe with sliding doors, internal shelving, and LED strip lighting
	Marine-grade plywood, walnut veneer
	1 set
	18,500.00
	18,500.00
	12 working days

	2
	Kitchen cabinetry – full replacement including base units, wall units, and island countertop support structure
	Moisture-resistant MDF, quartz laminate
	1 set
	32,000.00
	32,000.00
	18 working days

	3
	Custom floating bookshelf installation (living room and study), 6 units total
	Solid oak, concealed steel brackets
	6 units
	2,800.00
	16,800.00
	5 working days

	4
	Interior door replacement – 4 solid-core wooden doors with frames, hinges, and hardware
	Teak solid core, brass fittings
	4 doors
	4,200.00
	16,800.00
	6 working days

	5
	Bathroom vanity units with integrated storage and mirror cabinets (2 bathrooms)
	Waterproof plywood, ceramic tile front
	2 sets
	7,500.00
	15,000.00
	7 working days

	6
	Exterior wooden pergola construction and installation (garden area)
	Treated hardwood, stainless steel fixings
	1 unit
	22,000.00
	22,000.00
	10 working days

	7
	Site preparation, material delivery to United Arab Emirates Abu Dhabi site, and final finishing (sanding, staining, sealing)
	Professional-grade finishes
	1 lot
	5,500.00
	5,500.00
	4 working days

	8
	Project supervision by senior Carpenter and weekly progress reporting to client
	On-site supervision
	1 lot
	3,500.00
	3,500.00
	Entire project

	Subtotal
	130,100.00
	

	VAT (5% – United Arab Emirates Abu Dhabi)
	6,505.00
	

	GRAND TOTAL (AED)
	136,605.00
	


Note: This Quotation Estimate is specific to the project located in United Arab Emirates Abu Dhabi. All Carpenter labor rates, material costs, and logistics charges are quoted in United Arab Emirates Dirhams (AED). Prices are inclusive of all tools, equipment, and consumables required by the Carpenter team. Any additional work requested beyond the scope described above will be subject to a revised Quotation Estimate issued separately.
Payment Terms
The agreed payment schedule for this Carpenter project in United Arab Emirates Abu Dhabi shall be as follows:
	Milestone
	Percentage
	Amount (AED)
	Due Date

	Advance payment upon acceptance of this Quotation Estimate
	40%
	54,642.00
	Within 5 working days of signing

	Progress payment – 50% of Carpenter work completed
	30%
	40,981.50
	Upon mid-project inspection

	Final payment upon completion and client sign-off
	30%
	40,981.50
	Within 7 days of final handover


Terms and Conditions
1. This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. After this period, all Carpenter service rates and material costs are subject to revision based on prevailing market conditions in United Arab Emirates Abu Dhabi.
1. All Carpenter work shall be carried out in accordance with the approved drawings and specifications. Any deviation must be approved in writing by the client prior to execution.
1. The project timeline of approximately 62 working days is an estimate. Delays caused by force majeure, client-requested changes, or Abu Dhabi Municipality inspection scheduling shall extend the timeline proportionally without penalty to the Carpenter contractor.
1. A comprehensive two-year workmanship warranty is provided on all Carpenter installations. This warranty covers defects in materials and workmanship but does not cover damage resulting from misuse, natural wear, or unauthorized modifications.
1. The client agrees to provide the Carpenter team with safe and accessible working conditions at the United Arab Emirates Abu Dhabi site, including adequate power supply, water access, and secure storage for materials.
1. All materials sourced for this project shall be procured from approved suppliers within the United Arab Emirates. Import duties and customs clearance for any materials sourced internationally are included in the Quotation Estimate total.
1. Disputes arising from this Quotation Estimate shall be resolved through amicable negotiation. In the event of unresolved disagreement, the matter shall be referred to the courts of competent jurisdiction in Abu Dhabi, United Arab Emirates, in accordance with UAE Federal Law.
1. The Carpenter contractor shall maintain valid public liability insurance and workers' compensation coverage throughout the duration of the project, as mandated by UAE labor regulations applicable in Abu Dhabi.
Prepared by:
Eng. Salem Al Farsi
Senior Carpenter & Project Manager
Al Noor Carpentry & Woodwork Solutions LLC
Signature & Date
Accepted by (Client):
Mr. Khalid Al Mansoori
Mansoori Properties FZE
United Arab Emirates Abu Dhabi
Signature & Date
This Quotation Estimate document was generated by Al Noor Carpentry & Woodwork Solutions LLC, a registered Carpenter services company in United Arab Emirates Abu Dhabi.
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