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Professional Carpenter Services — United Kingdom London
Thameside Carpentry & Joinery Ltd
Unit 14, Blackfriars Industrial Estate
London, EC4V 6AB
United Kingdom
Tel: +44 (0)20 7946 0821
Email: enquiries@thamesidecarpentry.co.uk
VAT No: GB 123 4567 89
Company Reg: 09876543
Prepared For:
Mr. Jonathan Whitfield
42 Pimlico Road
Westminster, London SW1V 1AA
United Kingdom
Tel: +44 (0)7700 900123
Email: j.whitfield@email.co.uk
	Quotation Estimate No:
	TE-2025-0487
	Date of Issue:
	14 June 2025

	Valid Until:
	14 July 2025 (30 days)
	Project Location:
	Westminster, London, United Kingdom

	Proposed Start Date:
	1 July 2025
	Estimated Duration:
	12 working days


1. Introduction and Scope of Work
This Quotation Estimate has been prepared by Thameside Carpentry & Joinery Ltd, a fully insured and qualified Carpenter and joinery firm operating across United Kingdom London and the surrounding metropolitan area. We are pleased to present our detailed proposal for the bespoke carpentry and joinery works required at the above-mentioned residential property in Westminster, London.
Our Carpenter team, led by Master Carpenter David Ashworth (32 years' experience, City & Guilds qualified), will undertake the full scope of works as outlined below. All materials will be sourced from reputable timber suppliers within the United Kingdom, and all work will comply with the Building Regulations 2010 (as amended), the London Building Acts (Amendment) Act 1984, and all applicable Westminster Council planning and conservation requirements.
2. Detailed Itemised Breakdown
	Ref
	Description of Carpenter Work
	Unit
	Qty
	Unit Rate (GBP)
	Amount (GBP)

	01
	Supply and fit bespoke oak internal door frames (architraved) to ground and first floor bedrooms. Includes all fixings, sealant, and finishing.
	Each
	4
	£680.00
	£2,720.00

	02
	Manufacture and install custom-built fitted wardrobe in solid American walnut, 2.4m wide × 2.4m high, with internal shelving, hanging rails, and soft-close mechanisms.
	Each
	1
	£3,450.00
	£3,450.00

	03
	Supply and fit solid oak skirting boards (150mm height) throughout the entire ground floor, including mitred returns at all internal and external corners.
	Linear metre
	48
	£42.00
	£2,016.00

	04
	Construction and installation of a bespoke oak staircase bannister and handrail (1.8m run) to match existing Victorian balusters. Includes newel posts, spindles, and fixing brackets.
	Each
	1
	£2,890.00
	£2,890.00

	05
	Supply and fit 6 solid oak internal doors (820mm × 2040mm) with matching ironmongery (hinges, handles, locks). Includes door preparation, hanging, and adjustment.
	Each
	6
	£520.00
	£3,120.00

	06
	Repair and restoration of existing Victorian sash window frames (2 windows, 4 sashes). Includes re-glazing, re-painting in matching period colours, and hardware replacement.
	Each
	2
	£780.00
	£1,560.00

	07
	Construction of a bespoke oak kitchen island unit (1.8m × 0.9m) with integrated worktop, under-counter storage, and cable management. Includes all joinery and finishing.
	Each
	1
	£2,340.00
	£2,340.00

	08
	General carpentry labour, site preparation, dust extraction, daily site cleanup, and final handover inspection. All waste removal to licensed London recycling facility.
	Day
	12
	£185.00
	£2,220.00

	09
	Project management, site supervision by lead Carpenter, weekly progress reports to client, and final snagging visit.
	Flat
	1
	£1,200.00
	£1,200.00

	Subtotal (excl. VAT):
	£21,516.00

	VAT @ 20%:
	£4,303.20

	TOTAL QUOTATION ESTIMATE (incl. VAT):
	£25,819.20


Note: This Quotation Estimate is based on the site survey conducted on 28 May 2025. Should any hidden defects, structural irregularities, or additional works be discovered during the course of the project, a supplementary Quotation Estimate will be issued for the client's written approval before any additional work commences. All pricing is exclusive of any third-party costs (e.g., Westminster Council building control fees, if applicable).
3. Materials and Specifications
All timber used in this project will be FSC-certified or equivalent sustainable source. Primary species include English Oak (Quercus robur) for structural and visible joinery, and American Walnut (Juglans nigra) for the bespoke wardrobe. All finishes will be water-based, low-VOC products compliant with UK Health and Safety Executive (HSE) guidelines. Ironmongery will be sourced from established London-based suppliers and will be guaranteed for a minimum of 10 years.
4. Terms and Conditions
· This Quotation Estimate is valid for a period of 30 calendar days from the date of issue. After this period, prices may be subject to revision due to material cost fluctuations.
· A deposit of 30% of the total Quotation Estimate value (£7,745.76) is required to secure the start date and commence material procurement. The balance of 70% is payable upon completion and final sign-off.
· All work is guaranteed for a period of 12 months from the date of practical completion, covering workmanship defects. Material warranties are as per manufacturer specifications.
· The Carpenter team will work Monday to Friday, 08:00 to 17:00, with a 30-minute lunch break. No work will be carried out on public holidays or weekends unless expressly agreed in writing.
· Thameside Carpentry & Joinery Ltd holds full Public Liability Insurance (£5,000,000) and Employers' Liability Insurance (£10,000,000). Certificates of insurance are available upon request.
· The client is responsible for ensuring that all necessary planning permissions, building regulations approvals, and any required consents from Westminster Council or the relevant conservation area authority are obtained prior to the commencement of works.
· Access to the property must be guaranteed for the full duration of the project. Any delays caused by the client or third parties will be reflected in an adjusted completion date.
· All disputes arising from this Quotation Estimate shall be resolved in accordance with the laws of England and Wales, and the courts of London, United Kingdom shall have exclusive jurisdiction.
· This Quotation Estimate does not constitute a binding contract until accepted in writing by both parties and the deposit has been received.
5. Acceptance and Authorisation
By signing below, the client confirms that they have read, understood, and accepted all terms and conditions set out in this Quotation Estimate. The undersigned Carpenter firm confirms that the works described herein will be carried out to the highest professional standard in accordance with all applicable United Kingdom building regulations and London-specific requirements.
For and on behalf of Thameside Carpentry & Joinery Ltd

Signature: ______________________________
Name: David Ashworth, Master Carpenter
Date: ______________________________
Client Acceptance

Signature: ______________________________
Name: Mr. Jonathan Whitfield
Date: ______________________________
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