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Quotation Estimate
Quotation Details
Quotation No.: DPE/QE/2025/00847
Date of Issue: 15 June 2025
Validity Period: 30 days from date of issue
Prepared For: Meghna Petrochemical Industries Ltd.
Project Location: Savar Industrial Zone, Bangladesh Dhaka
Client Contact
Attn: Mr. Rafiqul Islam, Chief Operations Officer
Address: Plot 7, Savar Industrial Estate, Bangladesh Dhaka
Tel: +880-2-8812345
Email: operations@meghnape.com.bd
Reference: RFP/MPIL/2025/0312
IMPORTANT NOTICE: This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. All prices are quoted in Bangladeshi Taka (BDT) and are subject to revision upon expiry. This Quotation Estimate is issued exclusively for the project located in Bangladesh Dhaka and cannot be transferred to any other jurisdiction or site.
1. Scope of Work – Chemical Engineer Services
This Quotation Estimate is submitted in response to the Request for Proposal (RFP/MPIL/2025/0312) issued by Meghna Petrochemical Industries Ltd. for the engagement of a qualified Chemical Engineer to oversee process optimization, safety compliance, and technical consultancy for the new ethylene glycol production unit situated in the Savar Industrial Zone, Bangladesh Dhaka. The Chemical Engineer will be responsible for end-to-end technical supervision, process design review, hazard analysis, and regulatory compliance in accordance with the Bangladesh Department of Environment (DoE) guidelines and the Bangladesh Standards and Testing Institution (BSTI) regulations.
2. Itemized Cost Breakdown
	S/N
	Description of Service
	Duration
	Rate (BDT)
	Amount (BDT)
	Remarks

	1
	Chemical Engineer – Senior Process Consultant (MSc Chemical Engineering, 12+ years experience) for process design review and P&ID verification
	60 days
	18,500/day
	1,110,000
	On-site, Bangladesh Dhaka

	2
	Chemical Engineer – Safety & HAZOP Lead for hazard identification, risk assessment, and safety management system development
	45 days
	16,000/day
	720,000
	On-site, Bangladesh Dhaka

	3
	Process simulation and optimization (Aspen Plus / HYSYS) for ethylene glycol reactor train and separation columns
	30 days
	12,000/day
	360,000
	Remote + on-site

	4
	Environmental compliance audit and DoE clearance documentation support for the Bangladesh Dhaka plant
	20 days
	14,000/day
	280,000
	Per DoE Bangladesh Dhaka

	5
	Technical training for 15 plant operators on chemical process safety, PPE protocols, and emergency response
	10 days
	25,000/day
	250,000
	Classroom + practical

	6
	Preparation of detailed technical reports, operation manuals, and maintenance schedules
	15 days
	10,000/day
	150,000
	Deliverable-based

	7
	Travel, accommodation, and local transportation within Bangladesh Dhaka and Savar Industrial Zone
	180 days
	3,500/day
	630,000
	Inclusive of lodging

	8
	Software licenses (Aspen Plus, AutoCAD P&ID) and consumables
	180 days
	—
	185,000
	One-time allocation

	9
	Project management, coordination, and client liaison overhead (10% of subtotal)
	180 days
	—
	370,500
	Administrative

	Subtotal (BDT)
	4,055,500
	

	VAT @ 15% (Bangladesh Dhaka applicable rate)
	608,325
	

	TOTAL AMOUNT (BDT)
	4,663,825
	Inclusive of VAT


3. Payment Schedule
	Milestone
	Percentage
	Amount (BDT)
	Trigger

	Advance Payment
	25%
	1,165,956
	Upon acceptance of this Quotation Estimate

	Mid-Project Payment
	40%
	1,865,530
	Completion of HAZOP and process simulation deliverables

	Final Payment
	35%
	1,632,339
	Submission of final reports and training completion


4. Terms and Conditions
1. This Quotation Estimate is issued by Delta Process Engineering Consultants Ltd. for the exclusive use of Meghna Petrochemical Industries Ltd. and pertains specifically to the Chemical Engineer engagement at the Savar Industrial Zone site in Bangladesh Dhaka.
1. All rates quoted are in Bangladeshi Taka (BDT) and include applicable local taxes as per Bangladesh Dhaka municipal and national tax regulations.
1. The Chemical Engineer assigned to this project shall hold a minimum of a Master's degree in Chemical Engineering from a recognized institution and possess valid professional registration with the Institution of Engineers, Bangladesh (IEB).
1. Any scope change or additional work beyond the parameters defined in this Quotation Estimate shall be subject to a supplementary estimate and mutual written agreement.
1. The Chemical Engineer shall comply with all safety regulations, environmental laws, and industrial standards enforced by the Bangladesh Department of Environment and the Bangladesh Dhaka City Corporation.
1. Intellectual property generated during the course of this engagement shall remain the property of the client, subject to a non-disclosure agreement signed prior to commencement.
1. Disputes arising from this Quotation Estimate shall be resolved through arbitration in Bangladesh Dhaka in accordance with the Arbitration Act of Bangladesh, 2001.
1. This Quotation Estimate does not constitute a binding contract until formally accepted in writing by both parties and a definitive service agreement is executed.
5. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the Chemical Engineer services to be rendered in Bangladesh Dhaka.
For and on behalf of
Delta Process Engineering Consultants Ltd.

Name: _______________________
Designation: Managing Director
Date: _______________________
Company Seal:
For and on behalf of
Meghna Petrochemical Industries Ltd.

Name: _______________________
Designation: Chief Operations Officer
Date: _______________________
Company Seal:
— End of Quotation Estimate DPE/QE/2025/00847 —
