# Quotation Estimate - Chemical Engineer Services - Indonesia Jakarta

# QUOTATION ESTIMATE

PT Nusantara Engineering Solutions

Jl. Jend. Sudirman Kav. 52-53, SCBD District, Jakarta Selatan 12190, Indonesia Jakarta

Tel: +62-21-5790-1234 | Email: quotations@nusantara-eng.co.id

NIB: 12.345.678.901 | NPWP: 01.234.567.8-011.000

| Quotation Estimate No.: | QTE/2025/JKT/CE/0047 |
| --- | --- |
| Date of Issue: | 15 June 2025 |
| Valid Until: | 15 July 2025 (30 calendar days) |
| Prepared For: | PT Petrochemical Industries Indonesia, Tbk |
| Client Address: | Kawasan Industri Jababeka, Cikarang, Bekasi, Indonesia Jakarta Metropolitan Area |
| Project Reference: | CE-JKT-2025-009 – Process Optimization & Safety Compliance |
| Prepared By: | Ir. Budi Santoso, P.Eng – Senior Chemical Engineer |

## 1. Scope of Work – Chemical Engineer Services in Indonesia Jakarta

This Quotation Estimate is issued by PT Nusantara Engineering Solutions to provide comprehensive professional services rendered by a qualified Chemical Engineer for the client's operations located in Indonesia Jakarta and its surrounding metropolitan industrial zones. The scope encompasses the following deliverables:

- Process Design & Optimization: The assigned Chemical Engineer shall conduct a full audit of the existing chemical processing units, develop process flow diagrams (PFDs), and recommend optimization strategies to improve throughput by a minimum of 12% while reducing energy consumption per unit of product.

- Health, Safety & Environment (HSE) Compliance: The Chemical Engineer will perform a detailed hazard and operability (HAZOP) study, ensure full compliance with Indonesian Ministry of Energy and Mineral Resources (ESDM) regulations, and prepare the required environmental impact assessment (AMDAL) documentation as mandated for all chemical facilities operating in Indonesia Jakarta.

- Equipment Sizing & Selection: Detailed engineering calculations for reactors, heat exchangers, distillation columns, and storage vessels, including material selection suitable for the corrosive media handled in the Indonesia Jakarta plant.

- Commissioning & Startup Support: On-site supervision by the Chemical Engineer during the commissioning phase, including performance testing, troubleshooting, and handover documentation.

- Training & Knowledge Transfer: A minimum of 40 hours of structured training for the client's in-house engineering team, delivered at the Indonesia Jakarta facility, covering process control, safety protocols, and maintenance best practices.

## 2. Itemized Cost Breakdown

| No. | Description of Chemical Engineer Service | Duration | Rate (IDR) | Amount (IDR) |
| --- | --- | --- | --- | --- |
| 1 | Chemical Engineer – Process Audit & Optimization Study (on-site, Indonesia Jakarta) | 30 days | 8,500,000/day | 255,000,000 |
| 2 | Chemical Engineer – HAZOP Study & ESDM Compliance Documentation | 20 days | 8,500,000/day | 170,000,000 |
| 3 | Chemical Engineer – Equipment Sizing, Material Selection & P&ID Development | 25 days | 8,500,000/day | 212,500,000 |
| 4 | Chemical Engineer – Commissioning & Startup Supervision (on-site, Indonesia Jakarta) | 15 days | 9,500,000/day | 142,500,000 |
| 5 | Chemical Engineer – Training & Knowledge Transfer Program (40 hours) | 5 days | 7,000,000/day | 35,000,000 |
| 6 | Travel, Accommodation & Local Transport within Indonesia Jakarta | 95 days | 1,200,000/day | 114,000,000 |
| 7 | Software Licenses (Aspen Plus, AutoCAD P&ID, HAZOP tools) | 3 months | — | 45,000,000 |
| 8 | Report Preparation, Printing & Official Documentation (in Bahasa Indonesia & English) | — | — | 18,000,000 |
| Subtotal |  |  |  | 992,000,000 |
| VAT (PPN) 11% |  |  |  | 109,120,000 |
| TOTAL QUOTATION ESTIMATE AMOUNT |  |  |  | 1,101,120,000 |

Total in words: One Billion One Hundred One Million One Hundred Twenty Thousand Indonesian Rupiah only.

## 3. Payment Terms

- 30% advance payment upon acceptance of this Quotation Estimate and execution of the Service Agreement.

- 40% upon completion of the Process Audit, HAZOP Study, and Equipment Sizing deliverables.

- 30% upon successful commissioning, final report submission, and completion of the training program in Indonesia Jakarta.

- All payments shall be made via bank transfer to: Bank Mandiri, Account No. 137-00-0123456-7, a.n. PT Nusantara Engineering Solutions.

- Invoices are payable within 14 (fourteen) calendar days from the date of invoice issuance.

## 4. Terms & Conditions

- This Quotation Estimate is valid for 30 (thirty) calendar days from the date of issue. Beyond this period, PT Nusantara Engineering Solutions reserves the right to revise pricing due to market fluctuations in Indonesia Jakarta.

- The Chemical Engineer assigned to this project shall hold a minimum of 10 years of relevant experience, a valid Indonesian Professional Engineer (P.Eng) license, and full compliance with the Indonesian Chemical Engineering Association (IAKMI) code of conduct.

- All deliverables shall be submitted in both Bahasa Indonesia and English to satisfy regulatory requirements of the Indonesia Jakarta industrial authority.

- The client shall provide safe working conditions, necessary site access, and all relevant existing process documentation at the Indonesia Jakarta facility prior to the commencement of on-site activities.

- Any scope changes or additional services requested by the client beyond the original scope shall be subject to a supplementary Quotation Estimate and written approval before execution.

- Confidentiality: All process data, proprietary formulations, and operational information shared during the engagement shall be treated as strictly confidential in accordance with Indonesian Law No. 14 of 2008 on Information and Electronic Transactions.

- Disputes arising from this Quotation Estimate shall be resolved through arbitration in Jakarta, Indonesia, under the rules of the Indonesian National Board of Arbitration (BANI).

- This Quotation Estimate does not constitute a binding contract until a formal Service Agreement is executed by both parties.

Note: This Quotation Estimate is specifically tailored for the Chemical Engineer engagement in Indonesia Jakarta. All rates are inclusive of the Chemical Engineer's professional fees, applicable local taxes, and standard working hours (Monday to Friday, 08:00–17:00 WIB). Overtime or weekend work, if required, shall be billed at 1.5x the standard daily rate and must be pre-approved in writing by the client's project manager.

## 5. Acceptance

By signing below, the client acknowledges and accepts the terms, scope, and pricing outlined in this Quotation Estimate for the Chemical Engineer services to be performed in Indonesia Jakarta.

For and on behalf of
PT Nusantara Engineering Solutions

______________________________

Ir. Budi Santoso, P.Eng

Senior Chemical Engineer / Project Director

Date: _______________

Accepted by
PT Petrochemical Industries Indonesia, Tbk

______________________________

Name: _________________________

Title: _________________________

Date: _______________

— End of Quotation Estimate QTE/2025/JKT/CE/0047 —