Quotation Estimate - Chemical Engineer Services - Israel Tel Aviv
Quotation Estimate
Professional Chemical Engineer Services
Specialized Engineering Consultancy & Process Design
Israel Tel Aviv — Yarkon Industrial Zone, 45 HaYarkon Street, Tel Aviv-Yafo, 6955001, Israel
Tel: +972-3-555-0142 | Email: quotes@chemeng-tlv.co.il | VAT: 51-800-234-567
Quotation No.: QE-2025-TLV-0847
Date Issued: 14 June 2025
Valid Until: 14 July 2025 (30 days)
Currency: Israeli New Shekel (ILS / NIS)
1. Client Information
	Company Name: Negev Advanced Materials Ltd.
	Contact Person: Dr. Yael Ben-David, Operations Director

	Address: 120 Allenby Street, Tel Aviv-Yafo, 6500201, Israel
	Phone: +972-3-622-8890

	Email: yael.bendavid@negevmaterials.co.il
	VAT No.: 51-734-982-105


2. Purpose and Scope of This Quotation Estimate
This Quotation Estimate is prepared in response to the formal request submitted by Negev Advanced Materials Ltd. for the engagement of a senior Chemical Engineer to provide comprehensive process design, safety assessment, and regulatory compliance services for a new pharmaceutical-grade solvent recovery facility to be constructed in the industrial district of Israel Tel Aviv. The scope encompasses all engineering deliverables required to bring the project from conceptual design through to detailed engineering documentation, in full accordance with the Israeli Standards Institute (SII) regulations, the Ministry of Environmental Protection guidelines, and the Israel Occupational Safety, Health and Environment Service (MISHAL) requirements.
The Chemical Engineer assigned to this project, Mr. Avi Rosenfeld, P.E. (registered with the Israel Engineers Association, License No. 4472-CE), holds over fifteen years of experience in process engineering, reactor design, heat and mass transfer optimization, and hazardous materials handling. His expertise is particularly relevant to the pharmaceutical and fine-chemicals sectors operating within the Israel Tel Aviv metropolitan industrial corridor.
3. Itemized Services and Cost Breakdown
	No.
	Description of Service
	Duration
	Rate (ILS/hr)
	Hours
	Subtotal (ILS)

	1
	Initial site survey and feasibility study at the Israel Tel Aviv industrial premises, including environmental baseline assessment and utility capacity review
	2 weeks
	1,850
	40
	74,000

	2
	Process flow diagram (PFD) and piping and instrumentation diagram (P&ID) development for the solvent recovery unit, prepared by the lead Chemical Engineer
	4 weeks
	1,850
	120
	222,000

	3
	Thermal and hydraulic calculations, reactor sizing, column design, and heat exchanger network optimization
	3 weeks
	1,850
	96
	177,600

	4
	Hazard and Operability Study (HAZOP) and quantitative risk assessment (QRA) in compliance with MISHAL regulations applicable in Israel Tel Aviv
	2 weeks
	2,100
	48
	100,800

	5
	Preparation of environmental impact documentation and permits application support for the Ministry of Environmental Protection, Tel Aviv Regional Authority
	3 weeks
	1,650
	60
	99,000

	6
	Commissioning support, operator training (4 sessions), and 90-day post-commissioning technical advisory
	6 weeks
	1,500
	80
	120,000

	TOTAL ESTIMATED COST (excl. VAT 18%)
	793,400 ILS

	VAT (18%)
	142,812 ILS

	GRAND TOTAL (incl. VAT)
	936,212 ILS


4. Terms and Conditions
· This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, pricing may be subject to revision based on prevailing market conditions in Israel Tel Aviv.
· Payment terms: 30% advance upon contract signing, 40% upon completion of detailed engineering deliverables (Items 2 and 3), and 30% upon successful commissioning and handover (Item 6).
· All invoices are payable within fourteen (14) days of receipt. Late payments shall accrue interest at the rate prescribed by the Israeli Late Payment Law (Hokhachat Toldot).
· The Chemical Engineer and his team shall maintain full professional liability insurance (minimum coverage of 5,000,000 ILS) throughout the duration of the engagement.
· Any changes to the scope of work beyond 10% of the originally estimated hours shall require a written change order signed by both parties before additional work commences.
· All intellectual property, design documents, and process data generated under this contract shall become the exclusive property of Negev Advanced Materials Ltd. upon full payment.
· This engagement is governed by the laws of the State of Israel. Any disputes shall be resolved by arbitration in Tel Aviv under the rules of the Israel Arbitration Association.
· The Chemical Engineer reserves the right to subcontract non-critical support tasks (e.g., CAD drafting, laboratory sampling) to qualified third parties, provided the client is notified in writing at least five business days in advance.
· Force majeure events, including but not limited to natural disasters, government-mandated shutdowns, or civil unrest affecting the Israel Tel Aviv region, shall suspend obligations without penalty for either party.
5. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the engagement of the Chemical Engineer and associated services in Israel Tel Aviv.
For: Negev Advanced Materials Ltd.
Name: Dr. Yael Ben-David
Title: Operations Director
Date: _______________
For: ChemEng-TLV Consultancy
Name: Mr. Avi Rosenfeld, P.E.
Title: Lead Chemical Engineer
Date: _______________
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