# Quotation Estimate - Chemical Engineer Services - Japan Kyoto

# QUOTATION ESTIMATE

Professional Chemical Engineer Services

Prepared for Deployment in Japan Kyoto

Ref: QE-2025-KYO-CE-0047

Date of Issue: 15 June 2025
Valid Until: 15 September 2025
Currency: Japanese Yen (JPY)

Prepared By: K. Tanaka, Senior Estimator
Department: Engineering Services Division
Version: 1.0

1. PARTIES INVOLVED

### Service Provider

Company: Nippon Precision Engineering Co., Ltd.
Address: 2-14-8 Higashiyama, Kyoto-shi, Kyoto 605-0001, Japan
Contact: +81-75-555-0142
Email: estimates@nippon-precision.co.jp

### Client / Recipient

Company: Kansai Industrial Manufacturing Group
Address: 45-3 Fushimi-ku, Kyoto-shi, Kyoto 612-0001, Japan
Contact: +81-75-555-0891
Email: procurement@kansai-industrial.jp

2. SCOPE OF WORK – CHEMICAL ENGINEER SERVICES IN JAPAN KYOTO

This Quotation Estimate outlines the comprehensive professional services to be rendered by a qualified Chemical Engineer for the duration of the engagement period. The Chemical Engineer shall be physically stationed at the client's manufacturing facility located in Japan Kyoto, specifically within the Fushimi-ku industrial district. The scope encompasses process design optimization, reactor system analysis, safety compliance auditing, and continuous improvement initiatives aligned with Japanese industrial standards (JIS) and the Ministry of Economy, Trade and Industry (METI) regulatory framework.

The Chemical Engineer will conduct a full assessment of existing chemical processing lines, develop detailed process flow diagrams (PFDs), perform thermodynamic and kinetic modeling for batch and continuous reactors, and deliver actionable recommendations for energy efficiency improvements. All deliverables will be prepared in accordance with the operational protocols established for the Japan Kyoto site, ensuring full compliance with local environmental regulations administered by the Kyoto Prefectural Government.

3. ITEMIZED COST BREAKDOWN

| No. | Description of Service | Duration | Rate (JPY) | Amount (JPY) | Remarks |
| --- | --- | --- | --- | --- | --- |
| 1 | Initial site assessment and process audit by Chemical Engineer at Japan Kyoto facility | 5 days | 180,000 | 900,000 | Includes travel within Kyoto |
| 2 | Process flow diagram redesign and P&ID development for three production lines | 15 days | 220,000 | 3,300,000 | Deliverables in CAD format |
| 3 | Thermodynamic modeling and reactor optimization study | 20 days | 250,000 | 5,000,000 | Includes simulation software license |
| 4 | Safety and environmental compliance review per METI and Kyoto Prefecture standards | 10 days | 200,000 | 2,000,000 | Report in Japanese and English |
| 5 | Staff training sessions on process safety management (4 sessions) | 4 days | 150,000 | 600,000 | Up to 20 participants per session |
| 6 | Energy efficiency improvement plan and implementation oversight | 12 days | 230,000 | 2,760,000 | Includes utility cost analysis |
| 7 | Monthly progress reporting and client liaison (Chemical Engineer on-site) | 4 months | 120,000/mo | 480,000 | Bi-weekly meetings included |
| 8 | Final documentation package and handover at Japan Kyoto site | 3 days | 160,000 | 480,000 | Hard and digital copies |
| SUBTOTAL |  |  |  | 15,520,000 |  |
| Consumable materials and laboratory reagents |  |  |  | 850,000 | Estimated |
| Applicable consumption tax (10%) |  |  |  | 1,637,000 | Per Japanese tax law |
| GRAND TOTAL |  |  |  | 18,007,000 | JPY |

Note: This Quotation Estimate is specific to the Chemical Engineer engagement at the Japan Kyoto location. Any scope expansion, additional site visits outside Kyoto Prefecture, or extended project timelines will be subject to a revised Quotation Estimate issued separately. All rates are inclusive of the Chemical Engineer's professional liability insurance and statutory social insurance contributions as required under Japanese labor law.

4. TERMS AND CONDITIONS

- This Quotation Estimate is valid for a period of ninety (90) calendar days from the date of issue. Upon expiration, all rates and terms must be reconfirmed in writing by both parties.

- Payment terms: 30% advance payment upon acceptance of this Quotation Estimate; 40% upon completion of the process redesign and modeling phases; 30% upon final handover and acceptance of deliverables at the Japan Kyoto site.

- The Chemical Engineer shall adhere to all confidentiality obligations regarding proprietary manufacturing processes, trade secrets, and intellectual property of the client. A separate Non-Disclosure Agreement (NDA) shall be executed prior to commencement of work.

- All work performed by the Chemical Engineer shall comply with the Japanese Industrial Standards (JIS), the Chemical Substances Control Act, and applicable Kyoto Prefecture environmental ordinances.

- The client shall provide the Chemical Engineer with reasonable access to all relevant facilities, documentation, and personnel at the Japan Kyoto location during normal business hours (08:30–17:30, Monday through Friday).

- Any changes to the scope of work must be documented through a formal Change Order signed by both parties. No additional work shall be performed without written authorization.

- Disputes arising from this Quotation Estimate shall be resolved through mediation in accordance with the rules of the Kyoto Chamber of Commerce and Industry, and failing that, through the competent courts of Kyoto, Japan.

- This Quotation Estimate does not constitute a binding contract until formally accepted in writing by both parties and accompanied by the execution of the Master Service Agreement.

5. ACCEPTANCE AND SIGNATURES

By signing below, both parties acknowledge and accept the terms, conditions, and pricing outlined in this Quotation Estimate for the Chemical Engineer services to be performed in Japan Kyoto.

For Nippon Precision Engineering Co., Ltd.

K. Tanaka – Senior Estimator
Date: _______________

For Kansai Industrial Manufacturing Group

Authorized Representative
Date: _______________

Quotation Estimate QE-2025-KYO-CE-0047 | Chemical Engineer Services | Japan Kyoto | Page 1 of 1

This document is the property of Nippon Precision Engineering Co., Ltd. Unauthorized reproduction is prohibited.