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QUOTATION ESTIMATE
Professional Chemical Engineer Services — Japan Osaka Region
	Prepared For:
	Mr. Kenji Tanaka, Procurement Director, Kansai Industrial Holdings K.K., 5-3-1 Umeda, Kita-ku, Osaka 530-0001, Japan

	Project Reference:
	CIH-2025-OSK-089 — Process Optimization & Safety Compliance, Osaka Plant

	Service Category:
	Chemical Engineer Consulting & On-Site Technical Support

	Work Location:
	Kansai Industrial Holdings K.K. Manufacturing Facility, Yodogawa-ku, Japan Osaka

	Quotation Estimate No.:
	QE-2025-OSK-0347


1. Scope of Work & Description
This Quotation Estimate is issued by Osaka Precision Engineering Co., Ltd. to provide comprehensive Chemical Engineer professional services for the Kansai Industrial Holdings K.K. manufacturing facility located in Japan Osaka. The scope encompasses a full-cycle engagement covering process audit, reactor system optimization, waste treatment stream redesign, and regulatory compliance verification in accordance with the Japanese Industrial Safety and Health Act (Kogyo Anzen to Kenkou Ho) and the Osaka Metropolitan Government environmental directives.
The assigned Chemical Engineer will hold a valid Japanese Registered Chemical Engineer (Kagaku Kogakuji) license and possess a minimum of twelve (12) years of experience in petrochemical and fine-chemicals process design. All on-site work will be conducted within the Japan Osaka metropolitan area, with primary operations at the Yodogawa-ku plant and secondary visits to the client's R&D annex in Suita City. The Quotation Estimate below reflects all labor, travel, material, and administrative costs required to deliver the services described herein.
2. Itemized Cost Breakdown
	No.
	Description of Service
	Quantity
	Unit Rate (JPY)
	Amount (JPY)

	1
	Senior Chemical Engineer — On-site process audit and P&ID review at Japan Osaka plant (8-hour working day)
	15 days
	185,000
	2,775,000

	2
	Chemical Engineer — Reactor thermal optimization and CFD simulation modeling
	10 days
	165,000
	1,650,000

	3
	Waste treatment stream redesign — Chemical Engineer design and documentation
	8 days
	165,000
	1,320,000

	4
	Regulatory compliance verification — Osaka Metropolitan Government environmental permit alignment
	5 days
	140,000
	700,000

	5
	Specialized analytical equipment rental (HPLC, GC-MS, thermal analyzer) for Japan Osaka site
	1 lot
	950,000
	950,000

	6
	Technical report compilation, bilingual (Japanese/English) documentation, and final presentation
	1 lot
	480,000
	480,000

	7
	Local travel, transportation, and accommodation within Japan Osaka metropolitan area
	38 days
	22,000
	836,000

	8
	Project management, scheduling, and client liaison coordination
	1 lot
	350,000
	350,000


	Subtotal
	9,061,000

	Consumable materials & reagents
	420,000

	Consumption Tax (10%)
	948,100

	Grand Total (JPY)
	10,429,100


3. Terms and Conditions
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Any acceptance beyond this period requires written reconfirmation from Osaka Precision Engineering Co., Ltd.
1. Payment terms: 40% advance payment upon contract execution, 40% upon completion of on-site fieldwork in Japan Osaka, and 20% upon delivery of the final technical report and acceptance by the client.
1. All Chemical Engineer personnel assigned to this project shall comply with the client's site safety protocols, including mandatory personal protective equipment (PPE) and confined-space entry procedures as mandated by Japanese occupational safety regulations.
1. The Chemical Engineer shall maintain professional liability insurance with a minimum coverage of 100,000,000 JPY throughout the duration of the engagement in Japan Osaka.
1. Any change in scope, additional working days, or revised deliverables must be documented via a formal Change Order signed by both parties before execution. The Quotation Estimate amounts shall be adjusted accordingly.
1. Confidentiality: All process data, proprietary formulations, and operational parameters encountered during this engagement in Japan Osaka shall be treated as strictly confidential and shall not be disclosed to any third party without written consent.
1. Governing law: This Quotation Estimate and any resulting contract shall be governed by the laws of Japan. Disputes shall be resolved through arbitration at the Japan Commercial Arbitration Association (JCAA) in Osaka.
1. Force majeure events, including but not limited to natural disasters common to the Japan Osaka region (earthquakes, typhoons, flooding), shall suspend obligations without penalty for a period not exceeding fourteen (14) days.
4. Acceptance and Authorization
Prepared by (Supplier):
Osaka Precision Engineering Co., Ltd.
Name: Dr. Hiroshi Yamamoto, P.Eng.
Title: Chief Chemical Engineer & Project Director
Signature: ___________________________
Date: ___________________________
Company Seal (Hanko):
Accepted by (Client):
Kansai Industrial Holdings K.K.
Name: Mr. Kenji Tanaka
Title: Procurement Director
Signature: ___________________________
Date: ___________________________
Company Seal (Hanko):
This Quotation Estimate (QE-2025-OSK-0347) is issued exclusively for the Chemical Engineer services described herein at the specified Japan Osaka location. It does not constitute a binding contract until countersigned by both parties. All amounts are denominated in Japanese Yen (JPY) and are inclusive of applicable consumption tax unless otherwise stated. © 2025 Osaka Precision Engineering Co., Ltd. All rights reserved.
