# Quotation Estimate - Chemical Engineer Services - Nepal Kathmandu

# NEPAL CATALYTIC ENGINEERING CONSULTANCY PVT. LTD.

Plot No. 47, New Baneshwor, Kathmandu, Nepal

Tel: +977-1-4778899 | Email: info@ncconsultancy.com.np

Reg. No.: 2080/81-0456 | VAT Reg. No.: 101234567

Quotation Estimate

### Quotation Details

Quotation No.: QTE-2025-CE-0847

Date of Issue: 15 June 2025

Valid Until: 15 July 2025

Project Location: Nepal Kathmandu

### Client Information

Client Name: Himalayan Petrochemical Industries Ltd.

Address: Bhaktapur Industrial Zone, Nepal Kathmandu

Contact Person: Mr. Rajesh Shrestha

Email: r.shrestha@himalayanpetro.com.np

Dear Mr. Shrestha,

Thank you for your inquiry regarding the engagement of a qualified Chemical Engineer for the process optimization and plant commissioning project at your facility in Nepal Kathmandu. We are pleased to present this Quotation Estimate outlining the professional services, deliverables, and associated costs for the proposed engagement. This Quotation Estimate has been prepared in accordance with the standards set by the Nepal Engineering Council and reflects current market rates for specialized Chemical Engineer services in the Nepal Kathmandu metropolitan area.

Scope of Work – Chemical Engineer Services

The scope of this engagement covers the full spectrum of Chemical Engineer consultancy services required for the commissioning of the new ethylene glycol production unit. The Chemical Engineer will be responsible for process design review, heat and mass transfer calculations, reactor sizing, safety protocol development, and on-site supervision during the commissioning phase in Nepal Kathmandu. All deliverables will comply with the Nepal Industrial Safety and Health Act, 2074, and the environmental regulations enforced by the Department of Environment, Government of Nepal.

Itemized Quotation Estimate

| S.No. | Description of Service | Duration | Rate (NPR) | Amount (NPR) |
| --- | --- | --- | --- | --- |
| 1 | Process Design Review & P&ID Verification by Senior Chemical Engineer | 3 Weeks | 185,000 / week | 555,000 |
| 2 | Thermodynamic & Reaction Kinetics Analysis for Reactor Sizing | 2 Weeks | 165,000 / week | 330,000 |
| 3 | Heat Exchanger Network Optimization & Utility Load Calculation | 2 Weeks | 165,000 / week | 330,000 |
| 4 | Hazard & Operability (HAZOP) Study – On-site in Nepal Kathmandu | 10 Days | 25,000 / day | 250,000 |
| 5 | Environmental Impact Assessment Support & Emission Modeling | 2 Weeks | 145,000 / week | 290,000 |
| 6 | On-site Commissioning Supervision by Chemical Engineer (Nepal Kathmandu) | 6 Weeks | 210,000 / week | 1,260,000 |
| 7 | Operator Training Program (40 hours) – Process Safety & Control | 1 Week | 120,000 / week | 120,000 |
| 8 | Final Technical Report, As-Built Documentation & Handover | 1 Week | 95,000 / week | 95,000 |
| 9 | Travel, Accommodation & Local Transport within Nepal Kathmandu Valley | 16 Weeks | 35,000 / week | 560,000 |
| Subtotal (NPR) |  |  |  | 3,790,000 |
| VAT @ 13% (NPR) |  |  |  | 492,700 |
| Grand Total (NPR) |  |  |  | 4,282,700 |

Payment Schedule

This Quotation Estimate is structured with the following milestone-based payment schedule to ensure transparency and mutual accountability between the parties:

- Advance Payment (30%): NPR 1,284,810 – Due upon signing of the service agreement and receipt of this Quotation Estimate acceptance.

- Milestone 1 (25%): NPR 1,070,675 – Payable upon completion of Process Design Review and HAZOP Study.

- Milestone 2 (25%): NPR 1,070,675 – Payable upon successful completion of on-site commissioning supervision in Nepal Kathmandu.

- Final Payment (20%): NPR 856,540 – Payable upon delivery of the final technical report and formal handover.

Terms and Conditions

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, rates may be revised to reflect current market conditions for Chemical Engineer services in Nepal Kathmandu.

- All services shall be performed by a licensed Chemical Engineer registered with the Nepal Engineering Council, holding a minimum of ten (10) years of post-qualification experience in petrochemical and process industries.

- The Chemical Engineer shall adhere to all applicable laws of Nepal, including the Industrial Enterprises Act, 2031, and the Pollution Control Act, 2049, while executing duties in Nepal Kathmandu.

- Any change in scope beyond the defined deliverables will be subject to a revised Quotation Estimate issued separately and must be approved in writing by both parties before additional work commences.

- The client shall provide safe working conditions, access to plant documentation, and necessary permits for the Chemical Engineer to carry out on-site activities in Nepal Kathmandu.

- Confidentiality: All process data, proprietary formulations, and operational parameters shared during the engagement shall remain strictly confidential. The Chemical Engineer shall not disclose any information to third parties without written consent.

- Disputes arising from this Quotation Estimate shall be resolved through arbitration in Kathmandu, Nepal, in accordance with the Arbitration Act, 2055.

- This Quotation Estimate does not constitute a binding contract until a formal Service Agreement is executed by both parties.

Acceptance and Authorization

By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the engagement of the Chemical Engineer in Nepal Kathmandu.

For: Nepal Catalytic Engineering Consultancy Pvt. Ltd.
Name: Dr. Anil Koirala, P.E.
Designation: Principal Chemical Engineer
Date: _______________

For: Himalayan Petrochemical Industries Ltd.
Name: Mr. Rajesh Shrestha
Designation: Managing Director
Date: _______________

This Quotation Estimate (Ref: QTE-2025-CE-0847) is issued by Nepal Catalytic Engineering Consultancy Pvt. Ltd., Kathmandu, Nepal.

For queries regarding this Quotation Estimate or the scope of Chemical Engineer services, please contact our office at +977-1-4778899 or info@ncconsultancy.com.np.

© 2025 Nepal Catalytic Engineering Consultancy Pvt. Ltd. All Rights Reserved.