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Quotation Estimate
Quotation Details
Quotation No.: QTE-2025-CE-0847
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Project Location: Nepal Kathmandu
Client Information
Client Name: Himalayan Petrochemical Industries Ltd.
Address: Bhaktapur Industrial Zone, Nepal Kathmandu
Contact Person: Mr. Rajesh Shrestha
Email: r.shrestha@himalayanpetro.com.np
Dear Mr. Shrestha,
Thank you for your inquiry regarding the engagement of a qualified Chemical Engineer for the process optimization and plant commissioning project at your facility in Nepal Kathmandu. We are pleased to present this Quotation Estimate outlining the professional services, deliverables, and associated costs for the proposed engagement. This Quotation Estimate has been prepared in accordance with the standards set by the Nepal Engineering Council and reflects current market rates for specialized Chemical Engineer services in the Nepal Kathmandu metropolitan area.
Scope of Work – Chemical Engineer Services
The scope of this engagement covers the full spectrum of Chemical Engineer consultancy services required for the commissioning of the new ethylene glycol production unit. The Chemical Engineer will be responsible for process design review, heat and mass transfer calculations, reactor sizing, safety protocol development, and on-site supervision during the commissioning phase in Nepal Kathmandu. All deliverables will comply with the Nepal Industrial Safety and Health Act, 2074, and the environmental regulations enforced by the Department of Environment, Government of Nepal.
Itemized Quotation Estimate
	S.No.
	Description of Service
	Duration
	Rate (NPR)
	Amount (NPR)

	1
	Process Design Review & P&ID Verification by Senior Chemical Engineer
	3 Weeks
	185,000 / week
	555,000

	2
	Thermodynamic & Reaction Kinetics Analysis for Reactor Sizing
	2 Weeks
	165,000 / week
	330,000

	3
	Heat Exchanger Network Optimization & Utility Load Calculation
	2 Weeks
	165,000 / week
	330,000

	4
	Hazard & Operability (HAZOP) Study – On-site in Nepal Kathmandu
	10 Days
	25,000 / day
	250,000

	5
	Environmental Impact Assessment Support & Emission Modeling
	2 Weeks
	145,000 / week
	290,000

	6
	On-site Commissioning Supervision by Chemical Engineer (Nepal Kathmandu)
	6 Weeks
	210,000 / week
	1,260,000

	7
	Operator Training Program (40 hours) – Process Safety & Control
	1 Week
	120,000 / week
	120,000

	8
	Final Technical Report, As-Built Documentation & Handover
	1 Week
	95,000 / week
	95,000

	9
	Travel, Accommodation & Local Transport within Nepal Kathmandu Valley
	16 Weeks
	35,000 / week
	560,000

	Subtotal (NPR)
	3,790,000

	VAT @ 13% (NPR)
	492,700

	Grand Total (NPR)
	4,282,700


Payment Schedule
This Quotation Estimate is structured with the following milestone-based payment schedule to ensure transparency and mutual accountability between the parties:
· Advance Payment (30%): NPR 1,284,810 – Due upon signing of the service agreement and receipt of this Quotation Estimate acceptance.
· Milestone 1 (25%): NPR 1,070,675 – Payable upon completion of Process Design Review and HAZOP Study.
· Milestone 2 (25%): NPR 1,070,675 – Payable upon successful completion of on-site commissioning supervision in Nepal Kathmandu.
· Final Payment (20%): NPR 856,540 – Payable upon delivery of the final technical report and formal handover.
Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, rates may be revised to reflect current market conditions for Chemical Engineer services in Nepal Kathmandu.
· All services shall be performed by a licensed Chemical Engineer registered with the Nepal Engineering Council, holding a minimum of ten (10) years of post-qualification experience in petrochemical and process industries.
· The Chemical Engineer shall adhere to all applicable laws of Nepal, including the Industrial Enterprises Act, 2031, and the Pollution Control Act, 2049, while executing duties in Nepal Kathmandu.
· Any change in scope beyond the defined deliverables will be subject to a revised Quotation Estimate issued separately and must be approved in writing by both parties before additional work commences.
· The client shall provide safe working conditions, access to plant documentation, and necessary permits for the Chemical Engineer to carry out on-site activities in Nepal Kathmandu.
· Confidentiality: All process data, proprietary formulations, and operational parameters shared during the engagement shall remain strictly confidential. The Chemical Engineer shall not disclose any information to third parties without written consent.
· Disputes arising from this Quotation Estimate shall be resolved through arbitration in Kathmandu, Nepal, in accordance with the Arbitration Act, 2055.
· This Quotation Estimate does not constitute a binding contract until a formal Service Agreement is executed by both parties.
Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the engagement of the Chemical Engineer in Nepal Kathmandu.
For: Nepal Catalytic Engineering Consultancy Pvt. Ltd.
Name: Dr. Anil Koirala, P.E.
Designation: Principal Chemical Engineer
Date: _______________
For: Himalayan Petrochemical Industries Ltd.
Name: Mr. Rajesh Shrestha
Designation: Managing Director
Date: _______________
This Quotation Estimate (Ref: QTE-2025-CE-0847) is issued by Nepal Catalytic Engineering Consultancy Pvt. Ltd., Kathmandu, Nepal.
For queries regarding this Quotation Estimate or the scope of Chemical Engineer services, please contact our office at +977-1-4778899 or info@ncconsultancy.com.np.
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