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	Quotation No.:
	ACES-QE-2025-0047

	Date of Issue:
	12 June 2025

	Valid Until:
	12 July 2025 (30 days)

	Prepared For:
	Mr. Adeola Ogunleye, Procurement Manager, NigerDelta Petrochemicals PLC, Victoria Island, Lagos, Nigeria

	Project Reference:
	NDP-CE-2025-0112 – Process Optimization & Safety Audit, Lagos Operations

	Location of Services:
	Nigeria Lagos – Industrial Estate, Apapa & Lekki Free Trade Zone


1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate is issued by Apex Chemical Engineering Solutions Ltd. in response to the formal request for professional services from NigerDelta Petrochemicals PLC. The purpose of this document is to provide a comprehensive, itemized breakdown of costs associated with the engagement of a senior Chemical Engineer and a supporting technical team to carry out process optimization, safety auditing, and regulatory compliance assessment at the client's manufacturing facilities located in Nigeria Lagos. All pricing in this Quotation Estimate is expressed in Nigerian Naira (NGN) and is inclusive of applicable Value Added Tax (VAT) at the prevailing rate of 7.5% as mandated by the Federal Inland Revenue Service of Nigeria.
2. Scope of Work – Chemical Engineer Services in Nigeria Lagos
The Chemical Engineer and the accompanying multidisciplinary team shall perform the following duties across all client sites within the Nigeria Lagos metropolitan area:
· Conduct a full process safety review (PSR) of the existing petrochemical distillation and polymerization units at the Apapa Industrial Estate facility, including hazard and operability (HAZOP) studies and risk matrix assessments.
· Perform thermodynamic and kinetic modelling of the reactor systems to identify energy-saving opportunities and reduce specific energy consumption by a minimum of 12% over a twelve-month implementation period.
· Prepare a detailed Chemical Process Safety Management (CPSM) report aligned with the Nigerian Upstream Petroleum Regulatory Commission (NUPRC) guidelines and the Standards Organisation of Nigeria (SON) industrial safety codes applicable in Nigeria Lagos.
· Design and document a revised wastewater treatment and effluent discharge protocol to ensure full compliance with the Federal Ministry of Environment's discharge standards for industrial zones in Lagos State.
· Provide on-site supervision and technical mentoring to the client's in-house operations staff for a period of six (6) weeks, delivering a minimum of forty (40) hours of structured training on process control, instrumentation calibration, and emergency response procedures.
· Submit a final consolidated engineering report, complete with P&ID drawings, equipment specifications, and a five-year capital expenditure (CAPEX) projection for recommended upgrades.
3. Itemized Cost Breakdown
	S/N
	Description of Service
	Duration / Qty
	Unit Cost (NGN)
	Total (NGN)

	1
	Senior Chemical Engineer – Professional Consultancy (Process Safety & Optimization)
	120 man-days
	₦ 485,000
	₦ 58,200,000

	2
	Junior Chemical Engineer – Data Collection & Modelling Support
	80 man-days
	₦ 220,000
	₦ 17,600,000

	3
	Process Simulation Software Licence (Aspen Plus / HYSYS) – Project Duration
	1 licence
	₦ 3,850,000
	₦ 3,850,000

	4
	On-Site Travel, Accommodation & Per Diem (Nigeria Lagos – Apapa & Lekki sites)
	120 days
	₦ 95,000
	₦ 11,400,000

	5
	HAZOP Workshop Facilitation & Participant Materials (up to 25 attendees)
	3 workshops
	₦ 1,200,000
	₦ 3,600,000

	6
	Wastewater Treatment System Design & Compliance Documentation
	1 package
	₦ 4,500,000
	₦ 4,500,000

	7
	Staff Training & Capacity Building Programme (40 contact hours)
	6 weeks
	₦ 1,800,000
	₦ 10,800,000

	8
	Final Engineering Report, P&ID Drawings & CAPEX Projection
	1 deliverable
	₦ 2,750,000
	₦ 2,750,000

	9
	Project Management, Coordination & Quality Assurance Oversight
	Full duration
	₦ 5,200,000
	₦ 5,200,000

	10
	Contingency Allowance (5% of subtotal)
	—
	—
	₦ 5,725,000

	Subtotal (Excluding VAT)
	₦ 123,625,000

	VAT @ 7.5%
	₦ 9,271,875

	GRAND TOTAL (Inclusive of VAT)
	₦ 132,896,875


Amount in words: One Hundred and Thirty-Two Million, Eight Hundred and Ninety-Six Thousand, Eight Hundred and Seventy-Five Naira Only.
4. Payment Terms and Schedule
· 30% Advance Payment: ₦ 39,869,062.50 – Due within seven (7) working days of acceptance of this Quotation Estimate and execution of the master service agreement.
· 40% Milestone Payment: ₦ 53,158,750.00 – Payable upon successful completion and client sign-off of the HAZOP studies, process simulation deliverables, and wastewater treatment design documents.
· 30% Final Payment: ₦ 39,869,062.50 – Payable within fourteen (14) working days of submission and acceptance of the final consolidated engineering report and completion of the staff training programme.
5. Terms and Conditions
· This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, all rates are subject to revision based on prevailing market conditions in Nigeria Lagos and applicable statutory adjustments.
· All services shall be performed in strict accordance with the Nigerian Engineering Council (COREN) professional practice standards and the specific regulatory requirements of the Lagos State Ministry of Environment and the Federal Ministry of Petroleum Resources.
· The Chemical Engineer and all supporting personnel shall be fully insured under a professional indemnity policy with a minimum cover of NGN 500,000,000, and the client shall be named as an additional insured party.
· Any variation in scope beyond the items listed in Section 2 of this Quotation Estimate shall be subject to a supplementary written agreement and a revised cost estimate prior to commencement of the additional work.
· The client shall provide safe access to all plant areas, relevant historical process data, and necessary permits for the Chemical Engineer and team to carry out on-site inspections within the Nigeria Lagos operational zones.
· All intellectual property, reports, and documentation produced under this engagement shall become the sole property of the client upon full and final payment.
· Disputes arising from this Quotation Estimate or the resultant contract shall be resolved through arbitration in Lagos, Nigeria, in accordance with the Arbitration and Conciliation Act (Cap A18, LFN 2004).
6. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the engagement of the Chemical Engineer and associated services in Nigeria Lagos.
For and on behalf of:
Apex Chemical Engineering Solutions Ltd.
Name: Engr. Chukwuma Eze
Title: Managing Director / COREN M.Eng. (Chem)
Date: _______________
Accepted by (Client):
NigerDelta Petrochemicals PLC
Name: Mr. Adeola Ogunleye
Title: Procurement Manager
Date: _______________
Important Notice: This Quotation Estimate is a commercial document issued for the purpose of professional Chemical Engineer services in Nigeria Lagos. It does not constitute a binding contract until both parties have executed the formal Master Service Agreement. All figures are subject to verification against the final scope confirmation. For queries regarding this Quotation Estimate, please contact our Lagos office at +234 (0) 803 555 7210 or quotations@apexchemeng.ng.
