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1. Purpose of This Quotation Estimate
This Quotation Estimate is formally issued by Al-Rashid Engineering & Consultancy Services Co. Ltd. to provide a comprehensive and itemized cost breakdown for the engagement of a senior Chemical Engineer to support the ongoing process optimization and safety compliance project at the PetroChem Industries facility located in the Industrial Zone of Saudi Arabia Jeddah. This document outlines the scope of professional services, the associated fees, the duration of engagement, and all applicable terms and conditions governing the proposed work.
2. Scope of Services – Chemical Engineer Engagement
The proposed Chemical Engineer will be a fully qualified professional holding a Bachelor's degree in Chemical Engineering from an accredited institution, with a minimum of twelve (12) years of progressive experience in petrochemical process design, plant operations, and HAZOP studies. The Chemical Engineer shall be based on-site in Saudi Arabia Jeddah for the duration of the contract and will report directly to the Project Director.
The specific duties and responsibilities include, but are not limited to:
· Conducting detailed process flow analysis and mass/energy balance calculations for the ethylene glycol production unit.
· Performing HAZOP (Hazard and Operability) studies and risk assessments in compliance with Saudi Aramco and SASO standards.
· Reviewing and updating P&ID drawings, process data sheets, and operating procedures.
· Providing technical support for the commissioning of the new heat exchanger train scheduled for Q3 2025.
· Preparing monthly technical progress reports and presenting findings to senior management in Jeddah.
· Ensuring full compliance with the Saudi Environmental, Health, and Safety (EHS) regulations as enforced by the Ministry of Environment, Water and Agriculture.
· Coordinating with local subcontractors and equipment vendors operating within the Jeddah Industrial Zone.
3. Itemized Cost Breakdown
	Ref
	Description of Service
	Duration
	Unit Rate (SAR)
	Total Amount (SAR)

	01
	Senior Chemical Engineer – Monthly Professional Fee (on-site, Jeddah)
	6 months
	45,000
	270,000.00

	02
	HAZOP Study & Risk Assessment Report (per unit)
	2 units
	38,000
	76,000.00

	03
	Process Optimization & Energy Balance Analysis
	1 lot
	52,000
	52,000.00

	04
	P&ID Review, Data Sheet Updates & Documentation
	1 lot
	28,500
	28,500.00

	05
	Commissioning Support – Heat Exchanger Train (on-site)
	3 weeks
	18,000
	54,000.00

	06
	Monthly Technical Progress Reports & Management Presentations
	6 months
	5,500
	33,000.00

	07
	Travel, Accommodation & Per Diem (Jeddah, Saudi Arabia)
	6 months
	12,000
	72,000.00

	08
	Visa Processing, Iqama & Work Permit (Saudi Arabia)
	1 lot
	8,500
	8,500.00

	Subtotal (SAR)
	594,000.00

	VAT @ 15% (Saudi Arabia)
	89,100.00

	GRAND TOTAL (SAR)
	683,100.00


4. Payment Terms
Payment for this Quotation Estimate shall be made in accordance with the following schedule:
· Advance Payment: 30% of the Grand Total (SAR 204,930.00) upon signing of the Service Agreement and receipt of a valid Purchase Order.
· Progress Payments: 10% per month (SAR 68,310.00) payable within fourteen (14) calendar days of submission of the monthly progress report, subject to client approval.
· Final Payment: The remaining 10% (SAR 68,310.00) shall be due within twenty-one (21) days of successful project handover and acceptance of all deliverables.
· All payments shall be made via bank transfer to the account of Al-Rashid Engineering & Consultancy Services Co. Ltd., Riyad Bank, Jeddah Branch, IBAN: SA03 8000 0000 6080 1016 7519.
5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Any acceptance beyond this period is subject to re-confirmation of rates.
· The Chemical Engineer assigned to this project shall be a Saudi-qualified or internationally certified professional. In the event of substitution, prior written approval from the client is required.
· All work shall be performed in strict adherence to the Saudi Building Code, SASO standards, and the regulations of the Saudi Ministry of Industry and Mineral Resources applicable to the Jeddah Industrial Zone.
· The client shall provide the Chemical Engineer with safe working conditions, access to all relevant plant areas, and all necessary documentation within Saudi Arabia Jeddah as reasonably required for the execution of the scope.
· Any additional services or scope changes not explicitly stated in this Quotation Estimate shall be subject to a separate written amendment and additional cost approval.
· Confidentiality: All proprietary data, process information, and trade secrets of the client shall be treated as strictly confidential and shall not be disclosed to any third party without written consent.
· This agreement is governed by the laws of the Kingdom of Saudi Arabia. Any disputes shall be resolved through arbitration in Jeddah in accordance with the rules of the Saudi Center for Commercial Arbitration.
· The Chemical Engineer shall maintain professional indemnity insurance with a minimum coverage of SAR 5,000,000 for the duration of the engagement.
6. Acceptance and Authorization
By signing below, both parties acknowledge and agree to the terms, conditions, and pricing outlined in this Quotation Estimate for the engagement of the Chemical Engineer in Saudi Arabia Jeddah.
For and on behalf of:
Al-Rashid Engineering & Consultancy Services Co. Ltd.
Name: Eng. Faisal Al-Harbi
Title: Managing Director
Signature & Company Stamp
Date: _______________
For and on behalf of:
PetroChem Industries (Jeddah Branch)
Name: Mr. Khalid bin Abdullah Al-Otaibi
Title: Project Director
Signature & Company Stamp
Date: _______________
This Quotation Estimate document is the property of Al-Rashid Engineering & Consultancy Services Co. Ltd.
Document Ref: QE/CE/2025/0487 | Page 1 of 1 | Generated: 15 June 2025
Al-Rashid Engineering & Consultancy Services Co. Ltd. – Jeddah, Saudi Arabia
