Quotation Estimate - Chemical Engineer Services - South Korea Seoul
QUOTATION ESTIMATE
Professional Chemical Engineer Services
Seoul, South Korea
Quotation No.: QE-SKL-2025-0478
Date Issued: June 12, 2025
Valid Until: July 12, 2025
Prepared By: Hanjin Industrial Consulting Co., Ltd.
Address: 42, Teheran-ro, Gangnam-gu, Seoul, South Korea
Contact: +82-2-555-0198 | quotes@hanjin-industrial.kr
1. Client Information
	Client Name:
	Seoul Metropolitan Chemical Processing Authority

	Project Site:
	Industrial Complex Zone B, Mapo-gu, Seoul, South Korea

	Point of Contact:
	Mr. Park Ji-hoon, Director of Operations

	Project Reference:
	SMCPA-2025-Phase 3 Expansion


2. Scope of Services – Chemical Engineer Engagement
This Quotation Estimate is issued by Hanjin Industrial Consulting Co., Ltd. to provide comprehensive professional services rendered by a licensed Chemical Engineer for the design, optimization, and regulatory compliance of the Phase 3 expansion project located in South Korea Seoul. The scope encompasses process design, safety assessments, environmental impact analysis, and ongoing technical supervision throughout the construction and commissioning phases. All services will be delivered in strict accordance with the Korean Standards Association (KSA) guidelines, the Ministry of Environment regulations, and the specific operational requirements of the Seoul metropolitan industrial zone.
3. Itemized Cost Breakdown
	Item No.
	Description of Service
	Duration / Qty
	Unit Rate (KRW)
	Total (KRW)

	01
	Senior Chemical Engineer – Process Design & P&ID Development for reactor systems and separation units
	120 hours
	185,000
	22,200,000

	02
	Chemical Engineer – HAZOP Study & Process Safety Assessment (PSA) for all new chemical handling lines
	60 hours
	195,000
	11,700,000

	03
	Environmental Compliance Review – EIA documentation and waste treatment system design per South Korea Seoul municipal bylaws
	45 hours
	175,000
	7,875,000

	04
	On-site Technical Supervision by Chemical Engineer during construction and equipment installation phase
	8 weeks
	2,400,000
	19,200,000

	05
	Commissioning Support & Performance Testing – Chemical Engineer oversight of trial runs and process validation
	30 hours
	200,000
	6,000,000

	06
	Regulatory Filing & Permit Coordination with Seoul Metropolitan Government and KOSHA
	1 package
	3,500,000
	3,500,000

	07
	Training Program for Client Personnel – 3-day workshop on process safety and chemical handling protocols
	3 days
	1,200,000
	3,600,000

	08
	Travel, Accommodation & Local Transportation within South Korea Seoul metropolitan area
	12 weeks
	850,000
	10,200,000

	Subtotal (KRW)
	84,275,000

	VAT (10%)
	8,427,500

	Grand Total (KRW)
	92,702,500


4. Payment Schedule
	Milestone
	Percentage
	Amount (KRW)
	Due Date

	Contract Signing & Mobilization
	25%
	23,175,625
	Within 7 days of acceptance

	Completion of Process Design & HAZOP
	30%
	27,810,750
	Upon design approval

	Completion of On-site Supervision
	30%
	27,810,750
	Upon supervision completion

	Final Commissioning & Handover
	15%
	13,905,375
	Upon final acceptance


5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Any request for services beyond this period will require a revised Quotation Estimate reflecting current market rates and availability of the assigned Chemical Engineer.
· All services will be performed by a qualified Chemical Engineer holding a valid Korean Professional Engineer (P.E.) license and at least ten (10) years of experience in petrochemical and process industries within South Korea Seoul and surrounding regions.
· The client shall provide all necessary site access, safety equipment, and documentation required for the Chemical Engineer to perform duties safely and efficiently at the project location in Seoul.
· Any changes to the scope of work beyond the parameters defined in this Quotation Estimate will be subject to a formal change order and additional cost assessment prior to execution.
· Confidentiality: All proprietary process data, chemical formulations, and operational parameters shared during the engagement shall remain strictly confidential and shall not be disclosed to third parties without written consent.
· Disputes arising from this Quotation Estimate and the subsequent contract shall be resolved through arbitration under the rules of the Korean Commercial Arbitration Board (KCAB) in Seoul, South Korea.
· Force majeure events, including but not limited to natural disasters, government-mandated shutdowns, or public health emergencies affecting South Korea Seoul, shall extend project timelines proportionally without penalty to either party.
· Warranty: The Chemical Engineer's design deliverables carry a twelve (12) month warranty period from the date of final commissioning, covering design errors and omissions.
6. Acceptance and Authorization
By signing below, the client acknowledges and accepts the terms, conditions, and pricing outlined in this Quotation Estimate for the engagement of a Chemical Engineer for the specified project in South Korea Seoul. This document, once countersigned, shall serve as the basis for the formal service agreement between both parties.
For: Hanjin Industrial Consulting Co., Ltd.
Name: Kim Soo-yeon, Senior Chemical Engineer
Title: Lead Process Engineer
Date: ______________________
For: Seoul Metropolitan Chemical Processing Authority
Name: Park Ji-hoon
Title: Director of Operations
Date: ______________________
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