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Dear Mr. Jayawardena,
Thank you for your request for a Quotation Estimate regarding the engagement of a qualified Chemical Engineer to support the process optimization and plant commissioning activities at your facility in the Colombo region. This Quotation Estimate has been prepared in accordance with your requirements and reflects the professional services that our Chemical Engineer team will deliver within Sri Lanka Colombo and its surrounding industrial zones. We are pleased to present the following detailed breakdown of costs, deliverables, and terms governing this engagement.
1. Scope of Work – Chemical Engineer Services in Sri Lanka Colombo
The Chemical Engineer engaged under this Quotation Estimate shall provide comprehensive process engineering consultancy for the client's agri-processing plant located in the Colombo district of Sri Lanka. The scope encompasses the following key deliverables:
· Full process audit and mass/energy balance review of the existing extraction and distillation units.
· Design and specification of a new heat exchanger network to improve thermal efficiency by a minimum of 12 percent.
· Commissioning support and performance testing of the newly installed continuous stirred-tank reactor (CSTR) system.
· Preparation of a detailed Process Safety Hazard Analysis (PHA) report compliant with Sri Lankan Industrial Safety regulations.
· Training of on-site plant operators (up to 15 personnel) on safe chemical handling, process control, and troubleshooting protocols.
· Monthly progress reporting and a final handover document package delivered to the client's management in Colombo.
2. Itemized Cost Breakdown
	No.
	Description of Service
	Duration
	Rate (LKR)
	Amount (LKR)
	Remarks

	1
	Chemical Engineer – Senior Process Consultant (on-site, Colombo)
	60 working days
	45,000 / day
	2,700,000
	Incl. travel within Sri Lanka Colombo district

	2
	Chemical Engineer – Junior Process Engineer (on-site, Colombo)
	45 working days
	28,000 / day
	1,260,000
	Support role under senior engineer

	3
	Process simulation and computational modelling (Aspen Plus / HYSYS)
	15 working days
	35,000 / day
	525,000
	Remote and on-site hybrid

	4
	Heat exchanger network design and vendor specification
	10 working days
	40,000 / day
	400,000
	Includes 3D P&ID drawings

	5
	Process Safety Hazard Analysis (PHA) and risk assessment report
	8 working days
	42,000 / day
	336,000
	Compliant with SLIS standards

	6
	Operator training programme (15 personnel, 3-day workshop)
	3 days
	120,000 / day
	360,000
	Conducted at client site, Colombo

	7
	Final documentation, handover package, and project close-out report
	5 working days
	30,000 / day
	150,000
	Hard and digital copies

	8
	Accommodation and local transport for engineers (Sri Lanka Colombo)
	120 days
	15,000 / day
	1,800,000
	Two engineers, shared accommodation

	Subtotal (LKR)
	7,531,000
	

	VAT @ 18% (Sri Lanka)
	1,355,580
	

	TOTAL ESTIMATED COST (LKR)
	8,886,580
	≈ USD 31,380


3. Payment Terms
The total amount stated in this Quotation Estimate shall be payable as follows:
1. Advance Payment (30%): LKR 2,665,974 – due within 7 working days of acceptance of this Quotation Estimate.
1. Progress Payment (40%): LKR 3,554,632 – payable upon completion of the process audit, simulation, and heat exchanger design deliverables.
1. Final Payment (30%): LKR 2,665,974 – payable upon successful commissioning, delivery of the PHA report, completion of operator training, and submission of the final handover package.
All payments shall be made via bank transfer to the account of Colombo Process Engineering Consultants (Pvt) Ltd, Commercial Bank, Colombo 02 Branch, Sri Lanka. The Chemical Engineer team shall issue a valid Sri Lankan tax invoice for each payment milestone.
4. Terms and Conditions
1. This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, rates may be revised to reflect current market conditions in Sri Lanka Colombo.
1. The Chemical Engineer services described herein are professional consultancy in nature and do not include the procurement of equipment, raw materials, or third-party laboratory testing unless explicitly stated.
1. The client shall provide safe working access to all plant areas, relevant process documentation, and necessary permits for the Chemical Engineer to carry out on-site activities within the Colombo industrial zone.
1. Any change in scope, additional working days, or revised deliverables beyond the original scope shall be subject to a supplementary Quotation Estimate and mutual written agreement.
1. All intellectual property, design documents, and reports produced under this engagement shall become the property of the client upon full and final payment.
1. The Chemical Engineer shall adhere to all applicable Sri Lankan labour laws, environmental regulations, and site-specific health and safety protocols while working in Sri Lanka Colombo.
1. Disputes arising from this Quotation Estimate shall be resolved through amicable negotiation, failing which they shall be referred to arbitration under the Arbitration Act of Sri Lanka, with the seat of arbitration in Colombo.
1. This Quotation Estimate does not constitute a binding contract until countersigned by both parties and the advance payment has been received.
5. Acceptance and Authorization
By signing below, both parties acknowledge and agree to the terms, conditions, and cost structure outlined in this Quotation Estimate for the engagement of a Chemical Engineer in Sri Lanka Colombo.
For and on behalf of
Colombo Process Engineering Consultants (Pvt) Ltd

Name: Eng. Nimal Perera
Title: Principal Chemical Engineer
Date: _______________
For and on behalf of
Ceylon Agri-Processing Industries (Pvt) Ltd

Name: Mr. R. Jayawardena
Title: Managing Director
Date: _______________
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