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Quotation Details
Quotation Estimate No: QTE-2025-KRT-0347
Date of Issue: 14 June 2025
Valid Until: 14 July 2025 (30 days)
Prepared For: Sudan National Petrochemical Authority
Project Location: Sudan Khartoum Industrial Zone, North Khartoum
Client Information
Client Name: Sudan National Petrochemical Authority
Attn: Dr. Ahmed El Faki, Procurement Director
Address: 12 Industrial Avenue, Sudan Khartoum
Contact: +249-183-222-110
Email: procurement@snpa.gov.sd
1. Scope of Work – Chemical Engineer Services in Sudan Khartoum
This Quotation Estimate is issued by Nile Chemical Engineering Consultants Ltd. to provide comprehensive professional services rendered by a qualified Chemical Engineer for the design, process optimization, and safety compliance review of the new ethylene glycol production facility located in the Sudan Khartoum Industrial Zone. The scope encompasses all engineering disciplines related to chemical process design, reactor sizing, heat and mass transfer calculations, piping and instrumentation layout, environmental impact assessment, and regulatory compliance with Sudanese industrial standards.
The Chemical Engineer assigned to this project will hold a minimum of fifteen (15) years of practical experience in petrochemical and polymer processing, with demonstrated expertise in operating within the regulatory framework of Sudan Khartoum. All deliverables will be prepared in accordance with the Sudanese Standards and Metrology Organization (SSMO) guidelines and international best practices as adopted by the local authority in Sudan Khartoum.
2. Itemized Cost Breakdown
	Item No.
	Description of Service
	Duration
	Unit
	Rate (USD)
	Amount (USD)

	01
	Chemical Engineer – Process Design & P&ID Development (Senior Level)
	60 days
	Day
	450.00
	27,000.00

	02
	Chemical Engineer – Reactor & Vessel Sizing Calculations
	25 days
	Day
	450.00
	11,250.00

	03
	Chemical Engineer – Heat & Mass Transfer Analysis
	20 days
	Day
	450.00
	9,000.00

	04
	Chemical Engineer – HAZOP Study & Safety Compliance Review (Sudan Khartoum Regulations)
	15 days
	Day
	500.00
	7,500.00

	05
	Chemical Engineer – Environmental Impact Assessment & Emission Modeling
	12 days
	Day
	500.00
	6,000.00

	06
	Chemical Engineer – Piping, Instrumentation & Control (PIC) Layout
	18 days
	Day
	450.00
	8,100.00

	07
	Chemical Engineer – Client Training & Knowledge Transfer Sessions in Sudan Khartoum
	5 days
	Day
	550.00
	2,750.00

	08
	Travel, Accommodation & Local Transport within Sudan Khartoum
	155 days
	Day
	85.00
	13,175.00

	09
	Software Licenses (Aspen Plus, HYSYS, AutoCAD P&ID) – Project Duration
	1 lot
	Lot
	3,200.00
	3,200.00

	10
	Documentation, Printing & Submission of Final Reports to Sudan Khartoum Authority
	1 lot
	Lot
	1,500.00
	1,500.00

	Subtotal
	89,475.00

	VAT / Applicable Sudanese Tax (15%)
	13,421.25

	TOTAL QUOTATION ESTIMATE AMOUNT
	102,896.25


3. Payment Terms
This Quotation Estimate shall be settled in three (3) installments as follows:
· 30% Advance Payment (USD 30,868.88) upon signing of the service agreement and receipt of this Quotation Estimate by the client in Sudan Khartoum.
· 40% Progress Payment (USD 41,158.50) upon completion and approval of the process design package, P&ID drawings, and HAZOP report.
· 30% Final Payment (USD 30,868.88) upon delivery of the final Chemical Engineer report, training completion, and formal acceptance by the Sudan National Petrochemical Authority in Sudan Khartoum.
4. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Any request for extension must be submitted in writing to Nile Chemical Engineering Consultants Ltd. in Sudan Khartoum.
· All rates quoted in this Quotation Estimate are in United States Dollars (USD) and are inclusive of the Chemical Engineer's professional fees, local transport within Sudan Khartoum, and standard working hours (08:00–17:00, Sunday–Thursday).
· Overtime work or additional scope beyond the defined deliverables will be billed at 1.5× the standard Chemical Engineer daily rate and requires prior written approval from the client.
· The Chemical Engineer shall comply with all health, safety, and environmental regulations applicable in Sudan Khartoum, including those issued by the Ministry of Industry and the Sudanese Environmental and Natural Resources Protection Authority.
· Intellectual property and all technical documentation produced under this Quotation Estimate shall become the property of the client upon full payment.
· Force majeure events, including but not limited to civil unrest, natural disasters, or government-mandated shutdowns in Sudan Khartoum, shall extend the project timeline proportionally without penalty to either party.
· Disputes arising from this Quotation Estimate shall be resolved through arbitration in Khartoum, Sudan, in accordance with the Sudanese Arbitration Law.
5. Acceptance and Authorization
By signing below, both parties acknowledge and accept the terms, scope, and pricing outlined in this Quotation Estimate for Chemical Engineer services to be delivered in Sudan Khartoum.
For Nile Chemical Engineering Consultants Ltd.
Authorized Signatory – Sudan Khartoum
For Sudan National Petrochemical Authority
Procurement Director – Sudan Khartoum
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