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Professional Chemical Engineer Services
Ankara, Turkey — Central Anatolia Region
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Quotation Estimate No.: QE-ANK-2025-0478
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Currency: Turkish Lira (TRY) / USD
1. Parties Involved
	Role
	Entity
	Address
	Contact

	Service Provider
	Ankara Chemical Engineering Consultancy Ltd.
	Kızılay Mah. Ataturk Bulvarı No. 142, Çankaya, 06420 Ankara, Turkey
	info@ankara-chem-eng.com | +90 312 445 6789

	Client
	Industrial Process Solutions A.Ş.
	Ostim Organized Industrial Zone, Block 7, No. 23, 06370 Ankara, Turkey
	procurement@ips-ankara.com | +90 312 556 7890


2. Scope of Work — Chemical Engineer Services in Turkey Ankara
This Quotation Estimate is issued by Ankara Chemical Engineering Consultancy Ltd. to provide comprehensive professional services rendered by a licensed Chemical Engineer operating within the jurisdiction of Turkey Ankara. The scope encompasses process design, plant optimization, environmental compliance auditing, and technical consultancy for the client's petrochemical processing facility located in the Ostim Industrial Zone, Ankara, Turkey.
The Chemical Engineer assigned to this project holds a valid professional license issued by the Turkish Chamber of Chemical Engineers (TMMOB Kimya Mühendisleri Odası) and possesses over twelve (12) years of experience in process engineering, reactor design, heat and mass transfer analysis, and regulatory compliance within the Republic of Turkey. All services will be delivered in accordance with the Turkish Industrial Code (Sanayi Kanunu No. 4941) and applicable European Union directives adopted by Turkey Ankara's industrial regulatory framework.
3. Itemized Cost Breakdown
	Item No.
	Description of Chemical Engineer Service
	Duration / Qty
	Unit Rate (TRY)
	Subtotal (TRY)

	01
	Initial site assessment and process audit of existing chemical processing units in Ankara, Turkey
	3 working days
	18,500
	55,500

	02
	Process flow diagram (PFD) and piping and instrumentation diagram (P&ID) redesign for the distillation column system
	15 working days
	22,000
	330,000

	03
	Thermal and hydraulic simulation using Aspen Plus / HYSYS software for reactor optimization
	10 working days
	25,000
	250,000

	04
	Environmental impact assessment and waste treatment compliance report per Turkey Ankara municipal regulations
	5 working days
	20,000
	100,000

	05
	Technical supervision during equipment commissioning and startup phase at the Ankara facility
	8 working days
	24,000
	192,000

	06
	Preparation of final engineering report, as-built documentation, and regulatory submission package for the Ankara Provincial Directorate of Industry
	7 working days
	19,500
	136,500

	07
	Post-commissioning performance guarantee period and remote technical support by the Chemical Engineer
	90 days
	8,000
	72,000

	TOTAL ESTIMATED COST (Before VAT)
	1,136,000

	VAT (KDV) — 20% (Turkey Standard Rate)
	227,200

	GRAND TOTAL (Incl. VAT)
	1,363,200


Equivalent in USD (at reference rate of 1 USD = 34.50 TRY): approximately USD 39,513.04
4. Payment Schedule
	Milestone
	Percentage
	Amount (TRY)
	Due Date

	Upon acceptance of this Quotation Estimate and contract signing
	30%
	408,960
	Within 7 calendar days of acceptance

	Upon completion of PFD/P&ID redesign (Item 02)
	30%
	408,960
	Within 14 calendar days of milestone delivery

	Upon completion of commissioning supervision (Item 05)
	25%
	340,800
	Within 14 calendar days of milestone delivery

	Upon final report handover and regulatory approval (Item 06)
	15%
	204,480
	Within 21 calendar days of final delivery


5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Any request for services beyond this validity period shall be subject to re-evaluation of rates by the Chemical Engineer and the consultancy firm.
· All services described herein shall be performed by a qualified and licensed Chemical Engineer registered with the Turkish Chamber of Chemical Engineers. The engineer's professional liability insurance (minimum coverage of TRY 5,000,000) shall be maintained throughout the project duration.
· Work shall be conducted at the client's premises in Turkey Ankara (Ostim Organized Industrial Zone) during standard business hours (08:00–17:00, Monday to Friday). Overtime or weekend work, if required, shall be billed at 1.5x the standard daily rate.
· The client shall provide safe access to all plant areas, existing technical documentation, process data, and any permits necessary for the Chemical Engineer to perform the scope of work in Turkey Ankara.
· Any changes to the scope of work beyond 10% of the original estimate shall require a written change order signed by both parties. The Quotation Estimate amounts shall be adjusted proportionally.
· Intellectual property rights in all deliverables (reports, diagrams, simulation files) shall transfer to the client upon full payment. The Chemical Engineer retains the right to reference the project in professional portfolios with client's written consent.
· Disputes arising from this Quotation Estimate or the resulting contract shall be resolved under the jurisdiction of the Ankara Commercial Courts in Turkey Ankara, in accordance with the Turkish Code of Obligations (Türk Borçlar Kanunu No. 6098).
· This Quotation Estimate does not constitute a binding contract until countersigned by both parties and the initial payment milestone is received.
6. Assumptions and Exclusions
This Quotation Estimate assumes that the existing plant infrastructure in Turkey Ankara is in a condition suitable for the described modifications. It does not include the cost of procurement of new equipment, raw materials, or third-party laboratory testing. Travel and accommodation costs for the Chemical Engineer, if the project site is located more than 50 km from central Ankara, shall be billed at actual cost with a 10% administrative surcharge. Force majeure events as defined under Turkish law shall suspend obligations without penalty.
7. Acceptance and Authorization
For Ankara Chemical Engineering Consultancy Ltd.
Authorized Signatory / Lead Chemical Engineer
Name, Title, Signature & Date
For Industrial Process Solutions A.Ş.
Authorized Representative
Name, Title, Signature & Date
Important Notice: This Quotation Estimate document (Ref: QE-ANK-2025-0478) is prepared exclusively for the client named herein and is not transferable. All rates are quoted in Turkish Lira (TRY) and are subject to the prevailing VAT rate in Turkey Ankara at the time of invoicing. The Chemical Engineer services described are governed by the professional standards of TMMOB and applicable Turkish industrial safety regulations. For any clarification regarding this Quotation Estimate, please contact the undersigned within the validity period.
