# Quotation Estimate - Chemical Engineer Services - United States Houston

# Quotation Estimate

Professional Chemical Engineer Services

United States Houston, Texas 77002

Quotation No.: QE-2025-04871

Date Issued: June 12, 2025

Valid Until: July 12, 2025

Prepared By: Gulf Coast Engineering Solutions LLC

## 1. Parties Involved

Service Provider (Consultant):

Gulf Coast Engineering Solutions LLC
1200 Smith Street, Suite 4500
United States Houston, Texas 77002
Phone: (713) 555-0142
Email: estimates@gulfcoasteng.com
TX Professional License: PE-2019-44871

Client / Requesting Party:

Meridian Petrochemical Processing Corp.
4500 Industrial Boulevard
United States Houston, Texas 77029
Attn: Mr. David R. Thompson, VP of Operations
Phone: (713) 555-0387
Email: d.thompson@meridianpetro.com

## 2. Scope of Work – Chemical Engineer Services

This Quotation Estimate is issued by Gulf Coast Engineering Solutions LLC to provide comprehensive Chemical Engineer consulting services for Meridian Petrochemical Processing Corp. The engagement is based in and will be performed primarily in United States Houston, Texas, and its surrounding industrial corridor. The scope encompasses the following deliverables:

- Process design review and optimization for the existing ethylene oxide production unit at the client's United States Houston facility.

- Thermodynamic and reaction kinetics modeling to improve yield by an estimated 4–6 percent.

- Preparation of a detailed Process Safety Hazard Analysis (PSHA) in compliance with OSHA 29 CFR 1910.119 and EPA RMP regulations applicable to United States Houston operations.

- Development of a capital expenditure (CAPEX) plan for the proposed 12,000 BPD capacity expansion, including equipment sizing, P&ID development, and materials selection.

- On-site technical supervision and commissioning support for a period of six (6) weeks at the United States Houston plant location.

- Preparation of a final engineering report with all calculations, assumptions, and recommendations for the client's board of directors.

## 3. Itemized Cost Breakdown

| # | Description of Service | Quantity | Unit Rate (USD) | Amount (USD) | Duration |
| --- | --- | --- | --- | --- | --- |
| 1 | Chemical Engineer – Process Design Review & Optimization (Senior PE, 25+ yrs) | 120 hrs | $285.00 | $34,200.00 | 4 weeks |
| 2 | Chemical Engineer – Thermodynamic & Kinetics Modeling (HYSYS / Aspen Plus) | 80 hrs | $265.00 | $21,200.00 | 3 weeks |
| 3 | Process Safety Hazard Analysis (PSHA) – OSHA / EPA Compliance for United States Houston Site | 60 hrs | $310.00 | $18,600.00 | 2 weeks |
| 4 | CAPEX Planning, P&ID Development & Equipment Sizing for 12,000 BPD Expansion | 100 hrs | $275.00 | $27,500.00 | 4 weeks |
| 5 | On-Site Commissioning & Technical Supervision – United States Houston Plant | 240 hrs | $245.00 | $58,800.00 | 6 weeks |
| 6 | Final Engineering Report, Documentation & Board Presentation | 40 hrs | $295.00 | $11,800.00 | 2 weeks |
| 7 | Travel, Lodging & Per Diem – United States Houston Area (6 weeks on-site) | 42 days | $185.00 | $7,770.00 | 6 weeks |
| 8 | Software Licensing (Aspen Plus, HYSYS) & Computational Resources | 1 lot | $4,500.00 | $4,500.00 | N/A |
| Subtotal |  |  |  | $184,370.00 |  |
| Applicable Texas Sales & Service Tax (8.25%) |  |  |  | $15,210.53 |  |
| TOTAL ESTIMATED COST (USD) |  |  |  | $199,580.53 |  |

## 4. Payment Schedule

| Milestone | Percentage | Amount (USD) | Due Date |
| --- | --- | --- | --- |
| Contract Execution & Mobilization | 20% | $39,916.11 | Upon signature |
| Completion of Process Design Review & PSHA | 25% | $49,895.13 | Week 8 |
| Completion of CAPEX Plan & P&IDs | 25% | $49,895.13 | Week 12 |
| Commissioning Support & Final Report Delivery | 30% | $59,874.16 | Week 18 |

## 5. Terms & Conditions

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiration date, pricing and availability of the Chemical Engineer team are subject to re-evaluation.

- All services will be performed in accordance with the professional standards of the Texas Board of Professional Engineers, Land Surveyors, and Geologists, and all applicable federal and state regulations governing chemical engineering practice in United States Houston.

- The Chemical Engineer of record (PE License TX-2019-44871) shall personally oversee all critical design calculations and sign off on all stamped drawings and reports.

- Client is responsible for providing safe access to the United States Houston facility, all necessary process data, historical operating records, and any third-party vendor documentation required for the scope of work.

- Any change in scope exceeding ten percent (10%) of the original estimate will require a written change order signed by both parties before additional work commences.

- Payment terms are Net 30 days from invoice date. Late payments shall accrue interest at 1.5% per month.

- All intellectual property, process models, and engineering documents produced under this engagement shall become the sole property of the client upon full payment.

- This Quotation Estimate does not constitute a binding contract until a formal Statement of Work (SOW) is executed by both parties.

- Gulf Coast Engineering Solutions LLC carries Professional Liability Insurance of $5,000,000 per occurrence and Workers' Compensation coverage as required by Texas law for all personnel working in United States Houston.

- Disputes arising from this engagement shall be resolved through binding arbitration in Harris County, United States Houston, Texas, in accordance with the rules of the American Arbitration Association.

## 6. Acceptance & Authorization

By signing below, the client acknowledges receipt of this Quotation Estimate and authorizes Gulf Coast Engineering Solutions LLC to proceed with the described Chemical Engineer services at the United States Houston facility upon execution of the formal Statement of Work.

For Gulf Coast Engineering Solutions LLC
Name: Dr. Sarah M. Chen, P.E.
Title: Principal Chemical Engineer
Date: ______________________

For Meridian Petrochemical Processing Corp.
Name: ______________________
Title: ______________________
Date: ______________________

Gulf Coast Engineering Solutions LLC • 1200 Smith Street, Suite 4500, United States Houston, TX 77002 • (713) 555-0142
This Quotation Estimate document is confidential and intended solely for the named recipient. Unauthorized distribution is prohibited.
Document Reference: QE-2025-04871 • Page 1 of 1