Quotation Estimate - Chemical Engineer Services - United States San Francisco
QUOTATION ESTIMATE
Professional Chemical Engineer Consulting Services
United States San Francisco, California 94103
Quotation No.: QTE-SF-2025-04782
Date Issued: June 12, 2025
Valid Until: July 12, 2025
Prepared By: Meridian Process Engineering Group
Address: 1455 Market Street, Suite 2200
San Francisco, CA 94103, United States
1. Client Information
	Field
	Details

	Client Company
	Bay Area Advanced Materials Corporation

	Project Location
	Industrial District, United States San Francisco, CA 94107

	Point of Contact
	Dr. Helena Vasquez, Director of Operations

	Project Reference
	BAMC-2025-CHEM-0031


2. Scope of Work – Chemical Engineer Services
This Quotation Estimate is issued by Meridian Process Engineering Group in response to the formal request from Bay Area Advanced Materials Corporation for the engagement of a licensed Chemical Engineer to provide comprehensive process design, safety assessment, and regulatory compliance services for a new catalytic reactor facility located in United States San Francisco. The scope encompasses all phases of engineering support from initial feasibility studies through to final commissioning documentation, ensuring full adherence to California State Department of Industrial Relations (DIR) licensing requirements and local San Francisco Department of Building Inspection (DBI) codes.
The assigned Chemical Engineer, licensed under California P.E. License No. C-184729, will oversee process flow diagram development, heat and mass transfer calculations, materials selection for high-corrosion environments, and the preparation of all technical documentation required for the San Francisco Fire Department's hazardous materials permit application. All deliverables will be tailored to the specific operational parameters of the client's facility situated within the South of Market (SoMa) industrial corridor in United States San Francisco.
3. Line Items and Cost Breakdown
	Item No.
	Description of Chemical Engineer Service
	Units
	Rate (USD)
	Amount (USD)

	01
	Initial site assessment and process feasibility study at the United States San Francisco facility
	1
	$4,800.00
	$4,800.00

	02
	Development of PFDs, P&IDs, and process design packages (Chemical Engineer – Senior Level)
	120 hrs
	$185.00
	$22,200.00

	03
	Thermodynamic and kinetic modeling of catalytic reaction systems
	80 hrs
	$175.00
	$14,000.00

	04
	HAZOP study and process safety risk assessment (Chemical Engineer – Lead Facilitator)
	1
	$7,500.00
	$7,500.00

	05
	Regulatory compliance documentation for San Francisco DBI and Cal/OSHA submission
	40 hrs
	$165.00
	$6,600.00

	06
	Materials of construction selection and corrosion resistance analysis
	30 hrs
	$170.00
	$5,100.00

	07
	Commissioning support and startup supervision on-site (United States San Francisco)
	5 days
	$1,200.00
	$6,000.00

	08
	Final engineering report, as-built documentation, and 12-month warranty support
	1
	$3,800.00
	$3,800.00

	Subtotal
	$70,000.00

	Applicable Sales Tax (San Francisco, CA – 8.63%)
	$6,041.00

	TOTAL QUOTATION ESTIMATE AMOUNT
	$76,041.00


4. Terms and Conditions
· Validity: This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiration date, all rates and availability of the assigned Chemical Engineer are subject to revision.
· Payment Schedule: 30% upon execution of the contract, 40% upon delivery of the process design package, and 30% upon final commissioning sign-off. All payments are due within net-30 days of invoice date.
· Licensing and Compliance: The Chemical Engineer engaged under this Quotation Estimate holds an active Professional Engineer (P.E.) license issued by the State of California and is fully insured with General Liability coverage of $2,000,000 and Professional Indemnity coverage of $5,000,000. All work performed in United States San Francisco shall comply with the San Francisco Building Code, Title 24 energy standards, and applicable federal EPA regulations.
· Change Orders: Any modification to the scope of work beyond the parameters defined herein shall be documented in a formal Change Order, signed by both parties, and will be billed at the hourly rates specified in Section 3 of this Quotation Estimate.
· Confidentiality: All proprietary process data, trade secrets, and client information shared during the engagement of the Chemical Engineer shall be treated as strictly confidential and shall not be disclosed to any third party without written consent from Bay Area Advanced Materials Corporation.
· Governing Law: This Quotation Estimate and any resulting contract shall be governed by and construed in accordance with the laws of the State of California, with jurisdiction vested in the Superior Court of San Francisco County, United States.
· Force Majeure: Neither party shall be liable for delays caused by events beyond reasonable control, including but not limited to natural disasters, government-mandated shutdowns, or labor strikes affecting operations in United States San Francisco.
5. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the engagement of the specified Chemical Engineer services in United States San Francisco. This document, once countersigned, constitutes a binding agreement between the parties for the duration of the project.
For Meridian Process Engineering Group
Jonathan R. Whitfield, P.E.
Principal Chemical Engineer
Date: _______________
For Bay Area Advanced Materials Corporation
Dr. Helena Vasquez
Director of Operations
Date: _______________
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