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1. Client Information
	Field
	Details

	Client Name
	Petroquimica del Este, C.A.

	Project Location
	Industrial Zone, Venezuela Caracas, Distrito Capital

	Project Reference
	Expansion of Ethylene Production Unit — Phase II

	Point of Contact
	Ing. Maria Gonzalez, Plant Director


2. Scope of Work — Chemical Engineer Services
This Quotation Estimate is issued by Ing. Quimico Consultores C.A. to provide comprehensive professional services rendered by a licensed Chemical Engineer for the expansion and optimization of the ethylene production facility located in Venezuela Caracas. The scope encompasses process design review, safety compliance assessment, environmental impact evaluation, and operational optimization of existing chemical processing units. All services will be delivered in accordance with the regulatory standards established by the Ministry of Popular Power for Energy and Mining of Venezuela and the applicable norms of the Venezuelan Institute for Scientific Research (IVIC).
The Chemical Engineer assigned to this project will hold a minimum of fifteen (15) years of professional experience in petrochemical and polymer production processes, with specific expertise in high-pressure reactor systems, heat exchanger networks, and catalytic conversion units. The professional will be registered with the Venezuelan College of Engineers (Colegio de Ingenieros de Venezuela) and will operate under the full technical and legal responsibility required for all engineering deliverables produced in Venezuela Caracas.
3. Detailed Cost Breakdown
	Item No.
	Description of Chemical Engineer Service
	Duration
	Rate (USD)
	Amount (USD)

	01
	Initial site assessment and process audit at the Venezuela Caracas facility
	5 days
	1,200.00
	6,000.00

	02
	Process flow diagram (PFD) and piping and instrumentation diagram (P&ID) redesign for Unit 4-B
	12 days
	1,450.00
	17,400.00

	03
	Hazard and Operability (HAZOP) study and safety compliance report
	8 days
	1,600.00
	12,800.00

	04
	Environmental impact assessment and emissions modeling per Venezuelan regulations
	10 days
	1,350.00
	13,500.00

	05
	Thermodynamic and kinetic simulation of catalytic reactor expansion (Aspen Plus / HYSYS)
	15 days
	1,500.00
	22,500.00

	06
	Technical supervision during mechanical installation and commissioning in Venezuela Caracas
	20 days
	1,100.00
	22,000.00

	07
	Preparation of final engineering report, as-built documentation, and operator training manual
	7 days
	1,300.00
	9,100.00

	08
	Travel, accommodation, and per diem for the Chemical Engineer team in Venezuela Caracas
	77 days
	280.00
	21,560.00

	SUBTOTAL
	124,860.00

	Applicable Taxes (IVSS 4% + IVA 16%)
	24,972.00

	TOTAL QUOTATION ESTIMATE AMOUNT
	149,832.00


4. Payment Terms
Payment for the services outlined in this Quotation Estimate shall be made in three (3) installments: thirty percent (30%) upon contract execution, forty percent (40%) upon completion of the design and simulation phase (Items 02 through 05), and the remaining thirty percent (30%) upon final delivery of the engineering report and successful commissioning. All payments shall be processed in United States Dollars (USD) via wire transfer to the designated account of Ing. Quimico Consultores C.A., registered under RIF J-30456789-1, operating in Venezuela Caracas.
5. Terms and Conditions
This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. The Chemical Engineer services described herein are subject to the availability of the assigned professional and the client's timely provision of all necessary plant data, access permits, and regulatory clearances required to conduct work within the Venezuela Caracas industrial zone. Any scope modifications requested by the client beyond the parameters defined in Section 2 will be subject to a revised Quotation Estimate issued within five (5) business days. The Chemical Engineer shall maintain full professional liability insurance and shall comply with all occupational health and safety protocols mandated by the Venezuelan Ministry of Labor for industrial operations in Venezuela Caracas.
Important Note: This Quotation Estimate does not constitute a binding contract until formally accepted in writing by both parties. All intellectual property generated by the Chemical Engineer during the engagement shall remain the property of the client upon full payment. The Quotation Estimate is governed by the laws of the Bolivarian Republic of Venezuela, and any disputes shall be resolved through arbitration in Venezuela Caracas.
6. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined for the Chemical Engineer services to be performed in Venezuela Caracas. The undersigned representative of Ing. Quimico Consultores C.A. confirms that all rates and technical specifications have been accurately prepared and are ready for execution.
For: Ing. Quimico Consultores C.A.
Name: Ing. Rafael Torres
Title: Senior Chemical Engineer / Project Director
Date: _______________
For: Petroquimica del Este, C.A.
Name: Ing. Maria Gonzalez
Title: Plant Director
Date: _______________
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