# Quotation Estimate - Civil Engineer Services - Afghanistan Kabul

# Quotation Estimate

Afghan Civil Engineering & Infrastructure Solutions (ACEIS)

Office: Wazir Akbar Khan District, Kabul, Afghanistan

Phone: +93 700 123 456 | Email: info@aceis-kabul.af

Registration No: AF-CE-2024-0871 | Tax ID: 10457892

Quotation No: QTE-KBL-2025-0347

Date of Issue: 15 June 2025

Valid Until: 15 July 2025

Project Location: Afghanistan Kabul

1. Client Information

| Client Name: Ministry of Urban Development, Kabul | Reference No: MUD-KBL-2025-112 |
| --- | --- |
| Project Site: Darulaman District, Afghanistan Kabul | Point of Contact: Eng. Ahmad Zahir, Project Director |

2. Scope of Work – Civil Engineer Services

This Quotation Estimate is prepared by ACEIS to provide comprehensive Civil Engineer consultancy and supervision services for the construction of a multi-storey residential and commercial complex in Afghanistan Kabul. The scope encompasses all phases of the project lifecycle, from preliminary design through to final handover, ensuring full compliance with Afghan national building codes, seismic design requirements specific to the Kabul region, and international engineering standards applicable to the Afghanistan Kabul metropolitan area.

The designated Civil Engineer team will consist of a Lead Structural Engineer, a Geotechnical Engineer, a Water and Sanitation Engineer, and two Site Supervision Engineers. All personnel will be resident in Afghanistan Kabul for the duration of the project to ensure continuous oversight and rapid response to any structural or site-specific challenges.

3. Itemized Cost Breakdown

| Item No. | Description of Civil Engineer Service | Duration | Unit | Unit Rate (AFN) | Amount (AFN) |
| --- | --- | --- | --- | --- | --- |
| 01 | Geotechnical investigation and soil testing at the project site in Afghanistan Kabul | 3 weeks | Lump Sum | 1,250,000 | 1,250,000 |
| 02 | Preliminary architectural and structural design by senior Civil Engineer | 6 weeks | Lump Sum | 2,800,000 | 2,800,000 |
| 03 | Detailed structural engineering drawings, load calculations, and seismic analysis for Afghanistan Kabul zone | 8 weeks | Lump Sum | 3,500,000 | 3,500,000 |
| 04 | Water supply, drainage, and sanitation system design | 4 weeks | Lump Sum | 1,400,000 | 1,400,000 |
| 05 | Construction supervision by Civil Engineer team (full-time on-site presence) | 18 months | Monthly | 950,000 | 17,100,000 |
| 06 | Quality assurance and material testing (concrete, steel, aggregates) at local Kabul laboratories | 18 months | Monthly | 320,000 | 5,760,000 |
| 07 | As-built documentation, final inspection, and handover certification | 4 weeks | Lump Sum | 850,000 | 850,000 |
| 08 | Permitting, regulatory compliance, and municipal coordination with Afghanistan Kabul authorities | 6 weeks | Lump Sum | 600,000 | 600,000 |
| Subtotal (AFN) |  |  |  |  | 33,260,000 |
| VAT (10%) |  |  |  |  | 3,326,000 |
| TOTAL AMOUNT (AFN) |  |  |  |  | 36,586,000 |

4. Payment Schedule

Payment for the services outlined in this Quotation Estimate shall be made in the following installments, tied to verified milestones of the Civil Engineer deliverables:

| Milestone | Percentage | Amount (AFN) | Trigger |
| --- | --- | --- | --- |
| Advance Payment | 15% | 5,487,900 | Upon contract signing |
| Design Phase Completion | 20% | 7,317,200 | Approval of all engineering drawings |
| Construction Supervision (Monthly) | 50% | 18,293,000 | Monthly progress certification |
| Final Handover | 15% | 5,487,900 | Issuance of completion certificate |

5. Terms and Conditions

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, pricing may be revised due to fluctuations in material costs and labor rates within Afghanistan Kabul.

- All Civil Engineer services shall be performed in strict accordance with the Afghan National Building Code (ANBC) and the seismic design provisions applicable to the Kabul metropolitan zone (Seismic Zone 3).

- The Civil Engineer team shall maintain a minimum of 90% on-site presence during all active construction phases in Afghanistan Kabul.

- Any variation in scope exceeding 10% of the original contract value shall require a written amendment to this Quotation Estimate signed by both parties.

- ACEIS shall provide a structural warranty of ten (10) years and a services warranty of two (2) years from the date of final handover.

- All payments shall be made in Afghan Afghani (AFN) via bank transfer to the account designated in the contract annexure. International payments, if applicable, shall be subject to prevailing exchange rates in Afghanistan Kabul.

- Disputes arising from this Quotation Estimate shall be resolved through mediation in Kabul, Afghanistan, in accordance with the Afghan Commercial Arbitration Law.

- ACEIS reserves the right to suspend services if payment is overdue by more than fifteen (15) business days.

Note: This Quotation Estimate does not include the cost of construction materials, labor for actual building works, or third-party testing beyond those specified. The Civil Engineer fee covers professional design, supervision, and quality control services only. All work is subject to the prevailing security and operational conditions in Afghanistan Kabul.

6. Acceptance and Authorization

By signing below, both parties acknowledge and accept the terms, scope, and pricing set forth in this Quotation Estimate for Civil Engineer services to be delivered in Afghanistan Kabul.

#### Prepared By (ACEIS)

Name: Eng. Faridullah Noori, P.Eng.

Title: Lead Civil Engineer & Project Manager

Signature & Date

#### Accepted By (Client)

Name: Eng. Ahmad Zahir

Title: Project Director, Ministry of Urban Development

Signature & Date

Afghan Civil Engineering & Infrastructure Solutions (ACEIS) | Wazir Akbar Khan, Kabul, Afghanistan

This Quotation Estimate document is confidential and intended solely for the named client. Unauthorized reproduction is prohibited.

Document Reference: QTE-KBL-2025-0347 | Page 1 of 1