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QUOTATION ESTIMATE
Civil Engineer Professional Services — Australia Sydney
Prepared For
Client: Meridian Development Group Pty Ltd
Attention: Mr. James Whitfield, Project Director
Address: 88 Parramatta Road, Haymarket, Sydney NSW 2000
ABN: 12 345 678 901
Project Details
Project: Riverside Commercial Precinct – Stage 2
Location: 15 Darling Harbour, Australia Sydney
Project Reference: MDG-RCP-2025-003
Estimated Duration: 18 months
1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate is issued by Harbourline Civil Engineering Pty Ltd in response to the formal request for professional services from Meridian Development Group Pty Ltd. As a registered Civil Engineer practice operating in Australia Sydney, we are pleased to present our comprehensive proposal for the design, engineering assessment, and construction supervision of the Riverside Commercial Precinct Stage 2 development. This Quotation Estimate outlines all anticipated costs, deliverables, and professional obligations associated with the engagement of our Civil Engineer team for the duration of the project.
All rates and conditions contained within this document are prepared in accordance with the Australian Standards (AS) series, the National Construction Code (NCC), and the regulatory requirements of the New South Wales Building and Development Certificate system. Our Civil Engineer services are specifically tailored to the unique geological, hydrological, and urban planning conditions present in the Australia Sydney metropolitan region.
2. Scope of Civil Engineer Services
The Civil Engineer services proposed under this Quotation Estimate encompass the following key deliverables and professional activities:
· Geotechnical Assessment and Site Investigation: Comprehensive soil and rock analysis of the Darling Harbour site, including borehole logging, CPT testing, and laboratory analysis of soil samples to determine bearing capacity, settlement predictions, and groundwater conditions specific to the Australia Sydney coastal plain geology.
· Structural Design and Engineering: Full structural design of the four-storey commercial building, including foundation design (piled raft), steel and reinforced concrete frame design, and structural detailing in compliance with AS 3600, AS 4100, and AS 1170.
· Stormwater and Drainage Design: Design of the site stormwater management system, including detention ponds, underground storage tanks, and connection to the Sydney Water network, in accordance with the Sydney Water Corporation guidelines and the NCC.
· Earthworks and Site Development: Design of cut-and-fill earthworks, retaining structures, road and pavement design, and landscaping infrastructure for the 2,400 square metre site.
· Construction Supervision and Inspection: On-site supervision by our senior Civil Engineer team, including weekly progress inspections, material testing coordination, and non-conformance reporting throughout the 18-month construction period.
· Regulatory Submissions and Approvals: Preparation and lodgement of all engineering documentation with the Sydney City Council, NSW Fair Trading, and relevant statutory authorities to obtain Development Consent and Construction Certificate.
3. Itemised Cost Breakdown
	Item No.
	Description of Civil Engineer Service
	Unit
	Rate (AUD)
	Amount (AUD)

	01
	Geotechnical site investigation and reporting (Australia Sydney site)
	Lot
	18,500.00
	18,500.00

	02
	Structural design – foundations and substructure
	Lot
	42,000.00
	42,000.00

	03
	Structural design – superstructure (steel and RC frame)
	Lot
	68,000.00
	68,000.00

	04
	Stormwater, drainage, and hydraulic design
	Lot
	24,500.00
	24,500.00

	05
	Earthworks, retaining structures, and road design
	Lot
	31,000.00
	31,000.00

	06
	Regulatory submissions, council liaison, and approvals
	Lot
	15,000.00
	15,000.00

	07
	Construction supervision and inspection (18 months)
	Month
	6,800.00
	122,400.00

	08
	Material testing coordination and NDT inspections
	Lot
	12,000.00
	12,000.00

	09
	As-built documentation and final engineering certification
	Lot
	9,500.00
	9,500.00

	10
	Professional indemnity insurance and statutory levies
	Lot
	7,200.00
	7,200.00

	Subtotal (excl. GST)
	350,100.00

	GST @ 10%
	35,010.00

	TOTAL (incl. GST)
	385,110.00


4. Payment Schedule
This Quotation Estimate is structured with the following milestone-based payment schedule, payable within 14 calendar days of invoice issuance:
· 20% (AUD 77,022.00): Upon execution of the professional services agreement and commencement of the Civil Engineer design phase.
· 30% (AUD 115,533.00): Upon completion and lodgement of all design documentation and receipt of Development Consent from Sydney City Council.
· 35% (AUD 134,788.50): Pro-rata monthly payments during the construction supervision phase, tied to verified progress milestones.
· 15% (AUD 57,766.50): Upon completion of as-built documentation, final engineering certification, and handover to the client.
5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, rates may be subject to revision based on market conditions in Australia Sydney.
· All Civil Engineer services shall be performed in accordance with the Engineers Australia Code of Conduct and the relevant provisions of the NSW Professional Engineers Act 1998.
· Any variation to the scope of work must be agreed in writing by both parties prior to commencement. Variations exceeding 10% of the total Quotation Estimate value will require a formal amendment to this document.
· Our Civil Engineer team shall maintain professional indemnity insurance with a minimum cover of AUD 10,000,000 per claim throughout the project duration.
· All intellectual property, design drawings, and engineering reports produced under this engagement shall become the property of the client upon full payment.
· This Quotation Estimate does not include costs for third-party testing laboratories, specialist sub-consultants (e.g., geotechnical, environmental), or any statutory fees levied by government authorities, which shall be borne by the client.
· Disputes arising from this engagement shall be resolved in accordance with the NSW Civil and Administrative Tribunal (NCAT) procedures or, where applicable, the Australian Construction Disputes framework.
6. Acceptance of Quotation Estimate
By signing below, the client acknowledges and accepts this Quotation Estimate for Civil Engineer services in Australia Sydney, and authorises Harbourline Civil Engineering Pty Ltd to commence the works as described herein.
For and on behalf of Harbourline Civil Engineering Pty Ltd
Signature: ___________________________
Name: Dr. Sarah Chen, MIEAust, CPEng
Title: Principal Civil Engineer
Date: ___________________________
For and on behalf of Meridian Development Group Pty Ltd
Signature: ___________________________
Name: Mr. James Whitfield
Title: Project Director
Date: ___________________________
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