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1. Client Information
Prepared For: Maplewood Development Group Inc.
Attention: Mr. David Chen, Project Director
Address: 88 Queen Street West, Toronto, ON M5H 2N1
Contact: (416) 555-0342 | d.chen@maplewooddev.ca
Project Name: Lakeshore Residential Infrastructure Upgrade
Project Location: 450 Lakeshore Blvd E, Toronto, ON M4L 1A8
Reference No.: MDG-2025-LAKE-003
Prepared By: Sarah Okafor, P.Eng., Senior Civil Engineer
2. Project Description and Scope of Work
This Quotation Estimate is issued by Northgate Civil Engineering Ltd. to Maplewood Development Group Inc. for the provision of comprehensive Civil Engineer services related to the Lakeshore Residential Infrastructure Upgrade project located in Canada Toronto. The scope encompasses geotechnical assessment, structural design of retaining walls, stormwater drainage system design, road and pavement engineering, and full municipal permitting support in accordance with the City of Toronto Building Code and Ontario Regulation 343/12.
Note: This Quotation Estimate covers all Civil Engineer professional services required for Phase 1 of the project. Additional phases or scope changes will be subject to a revised Quotation Estimate issued separately.
3. Detailed Cost Breakdown
	Item
	Description of Civil Engineer Services
	Quantity / Hours
	Unit Rate (CAD)
	Amount (CAD)

	1
	Site survey, topographic mapping, and geotechnical investigation including soil sampling and borehole analysis for the 2.4-hectare parcel in Canada Toronto
	120 hrs
	$145.00
	$17,400.00

	2
	Structural design of reinforced concrete retaining walls (total length: 380 linear metres) including load calculations, reinforcement detailing, and construction drawings
	180 hrs
	$165.00
	$29,700.00

	3
	Stormwater and sanitary sewer system design, hydraulic modelling, and coordination with Toronto and Region Conservation Authority (TRCA) requirements
	140 hrs
	$155.00
	$21,700.00

	4
	Road and pavement engineering design including subgrade preparation, asphalt layer specifications, and traffic management plan for construction phase
	100 hrs
	$150.00
	$15,000.00

	5
	Municipal permitting, City of Toronto development permit application preparation, and attendance at planning committee hearings
	60 hrs
	$175.00
	$10,500.00

	6
	Construction-phase site supervision, quality assurance inspections, and as-built documentation by a licensed Civil Engineer
	80 hrs
	$160.00
	$12,800.00

	7
	Environmental impact assessment coordination, erosion and sediment control plan, and compliance with Ontario Environmental Protection Act
	50 hrs
	$155.00
	$7,750.00

	8
	Final report compilation, seal and sign-off by a Professional Engineer (P.Eng.), and delivery of all CAD/BIM files to the client
	30 hrs
	$170.00
	$5,100.00


	Subtotal
	$119,950.00

	HST (13% – Ontario, Canada)
	$15,593.50

	Grand Total (CAD)
	$135,543.50


4. Payment Terms
This Quotation Estimate is structured with the following payment schedule: 30% upon execution of the professional services agreement, 40% upon completion of design and permitting phase, and 30% upon final delivery of as-built documentation and project closeout. All payments are due within thirty (30) calendar days of invoice date. Late payments shall accrue interest at the rate prescribed under the Ontario Interest Act.
5. Terms and Conditions
5.1 This Quotation Estimate is valid for thirty (30) days from the date of issue. After the expiry date, Northgate Civil Engineering Ltd. reserves the right to revise rates based on current market conditions in Canada Toronto.
5.2 All Civil Engineer services shall be performed in accordance with the Ontario Professional Engineers Act, the City of Toronto Building Code, and applicable federal and provincial regulations.
5.3 The client acknowledges that this Quotation Estimate does not constitute a binding contract until a formal Professional Services Agreement is executed by both parties.
5.4 Any changes to the scope of work beyond 10% of the original estimate will require a written amendment to this Quotation Estimate, signed by both parties, before additional work commences.
5.5 Northgate Civil Engineering Ltd. carries professional liability insurance of $5,000,000 per occurrence and $10,000,000 aggregate, maintained with a Canadian insurance carrier.
5.6 All intellectual property, drawings, reports, and BIM models produced under this Quotation Estimate shall become the property of the client upon full payment.
5.7 Disputes arising from this Quotation Estimate shall be resolved through mediation in Toronto, Ontario, Canada, in accordance with the rules of the Ontario Arbitration Association.
6. Assumptions and Exclusions
This Quotation Estimate assumes that the client will provide timely access to the site, existing utility records, and any third-party reports required. Excluded from this estimate are: demolition costs, construction labour and materials, third-party laboratory testing fees beyond the scope listed, and any remediation work identified during geotechnical investigation that exceeds the parameters of the original design brief.
For Northgate Civil Engineering Ltd.
Sarah Okafor, P.Eng. – Senior Civil Engineer
Date: ______________________
For Maplewood Development Group Inc.
David Chen – Project Director
Date: ______________________
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