Quotation Estimate - Civil Engineer Services - Chile Santiago
Andes Structural & Civil Engineering S.A.
Av. Apoquindo 4501, Of. 1203, Las Condes
Santiago, Región Metropolitana, Chile
RUT: 76.543.210-K | Tel: +56 2 2345 6789
contacto@andescivil.cl | www.andescivil.cl
RUT: 76.543.210-K
Chile Santiago
QUOTATION ESTIMATE
Civil Engineer Professional Services — Chile Santiago
	Quotation Estimate No.:
	QE-2025-0847

	Date of Issue:
	14 June 2025

	Valid Until:
	14 July 2025 (30 calendar days)

	Project Location:
	Chile Santiago, Región Metropolitana

	Prepared By:
	Ing. Civil Ricardo Fuentes M., M.Sc. Structural Engineering

	Professional Registration:
	COIN N° 12.847 — Civil Engineer, Chile Santiago


Prepared For (Client Information):
Client Name: Constructora Pacífico SpA
Contact Person: Sra. María José Valdés, Project Director
Address: Av. Libertador Bernardo O'Higgins 1250, Piso 8, Santiago Centro
City / Region: Chile Santiago, Región Metropolitana
RUT: 78.123.456-7
Email: mvaldes@constructorapacifico.cl
1. Scope of Work — Civil Engineer Services in Chile Santiago
This Quotation Estimate is issued by Andes Structural & Civil Engineering S.A. to formalize the professional services of a licensed Civil Engineer for the structural design, supervision, and technical consultancy of the "Torre Pacífico Norte" residential development project, located in the commune of Providencia, Chile Santiago. The scope encompasses all engineering deliverables required by the Municipalidad Metropolitana de Santiago and the Chilean building code (NCh 433, NCh 1537, and applicable seismic design standards NCh 433:2009). The Civil Engineer will be responsible for the complete structural calculation, material specification, site supervision, and final certification of the project in accordance with Chilean regulatory frameworks governing construction in the Chile Santiago metropolitan area.
2. Detailed Line Items — Quotation Estimate Breakdown
	#
	Description of Civil Engineer Service
	Unit
	Qty
	Unit Price (CLP)
	Subtotal (CLP)

	1
	Structural design and seismic analysis of 18-storey reinforced concrete frame (Civil Engineer professional design, Chile Santiago seismic zone C)
	Lot
	1
	4,850,000
	4,850,000

	2
	Foundation design including geotechnical interpretation and pile load calculations for Chile Santiago soil conditions
	Lot
	1
	3,200,000
	3,200,000

	3
	Structural supervision on-site (minimum 3 days per week during construction phase, Chile Santiago site)
	Month
	14
	1,850,000
	25,900,000

	4
	Issuance of structural calculation reports and as-built documentation per Chilean Civil Engineer professional standards
	Lot
	1
	2,400,000
	2,400,000

	5
	Coordination with Municipalidad de Providencia (Chile Santiago) for building permit submission and technical review
	Lot
	1
	1,600,000
	1,600,000

	6
	Final structural certification and "Certificado de Conformidad" signed by licensed Civil Engineer (COIN registered, Chile Santiago)
	Lot
	1
	950,000
	950,000

	7
	Emergency structural assessment and remediation advisory (on-call, 24/7 availability, Chile Santiago metro area)
	Year
	1
	1,200,000
	1,200,000


	Subtotal (CLP):
	40,100,000

	IVA 19% (CLP):
	7,619,000

	TOTAL (CLP):
	47,719,000

	Approx. USD (ref. rate 950 CLP/USD):
	$50,230.53


3. Terms and Conditions of This Quotation Estimate
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After this period, pricing may be revised to reflect current market conditions in Chile Santiago.
1. All services rendered by the Civil Engineer are subject to the professional liability insurance policy held by Andes Structural & Civil Engineering S.A., registered with the Superintendencia de Seguros de Chile.
1. Payment terms: 30% advance upon contract signing, 40% upon completion of structural design phase, and 30% upon final certification. Invoices are issued in Chilean Pesos (CLP) and payable within 30 days via bank transfer to accounts in Chile Santiago.
1. The Civil Engineer shall comply with all applicable Chilean regulations, including the Ley General de Urbanismo y Construcciones (LGUC), NCh seismic standards, and municipal ordinances of Chile Santiago.
1. Any change in scope, additional storeys, or modification to the original structural concept will require a supplementary Quotation Estimate issued separately and approved in writing by both parties.
1. Confidentiality: All project data, structural drawings, and engineering calculations remain the exclusive property of the client. The Civil Engineer shall not disclose any project information to third parties without written consent.
1. Disputes arising from this Quotation Estimate or the subsequent contract shall be resolved through the courts of Chile Santiago, Región Metropolitana, in accordance with Chilean civil law.
1. The Civil Engineer guarantees a minimum of 10 years of structural warranty on all design deliverables, in compliance with Chilean construction warranty regulations.
4. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and authorizes the engagement of the Civil Engineer services as described herein for the project located in Chile Santiago. This document does not constitute a binding contract until a formal service agreement is executed by both parties.
Ing. Civil Ricardo Fuentes M.
Civil Engineer — COIN N° 12.847
Andes Structural & Civil Engineering S.A.
Chile Santiago
Sra. María José Valdés
Project Director
Constructora Pacífico SpA
Chile Santiago
This Quotation Estimate (QE-2025-0847) was prepared by a licensed Civil Engineer registered with the Colegio de Ingenieros de Chile (COIN) for professional services to be performed in Chile Santiago, Región Metropolitana. All prices are expressed in Chilean Pesos (CLP) inclusive of applicable taxes as indicated. Document generated on 14 June 2025. © 2025 Andes Structural & Civil Engineering S.A. All rights reserved.
