Quotation Estimate - Civil Engineer Services - Iraq Baghdad
QUOTATION ESTIMATE
Civil Engineer Professional Services & Project Consultation
Prepared for: Iraq Baghdad Region – All Governorate Projects
Quotation Estimate No. QTE-2025-BGH-0472 Valid: 60 Days Currency: USD
Date of Issue: 15 June 2025
Quotation Estimate Reference: QTE-2025-BGH-0472
Prepared By: Al-Rafidain Civil Engineering Consultants
Address: Al-Mansour District, Baghdad, Iraq
Client Name: [Client / Project Owner Name]
Project Location: Iraq Baghdad – [Specific District/Zone]
Project Type: Residential / Commercial / Infrastructure
Contact: [Phone / Email]
Dear Valued Client,
Thank you for considering our firm for your upcoming construction and infrastructure project in Iraq Baghdad. This Quotation Estimate has been carefully prepared by our team of licensed Civil Engineer professionals to provide you with a transparent, itemized breakdown of all costs associated with the full scope of engineering services required for your project. We understand that construction in Iraq Baghdad presents unique challenges related to local building codes, soil conditions, climate considerations, and regulatory compliance, and this Quotation Estimate reflects our comprehensive approach to addressing each of these factors.
As a dedicated Civil Engineer consultancy operating exclusively within the Iraq Baghdad metropolitan area and surrounding governorates, we bring over fifteen years of localized expertise to every engagement. This Quotation Estimate covers the complete lifecycle of our Civil Engineer involvement, from initial site assessment and feasibility studies through to final handover documentation and post-construction monitoring.
Scope of Civil Engineer Services – Iraq Baghdad
The following Quotation Estimate encompasses all professional services rendered by our Civil Engineer team for the specified project located in Iraq Baghdad. Each line item below represents a distinct phase of the Civil Engineer workflow, and pricing has been calibrated to reflect current market rates, material costs, and labor availability specific to the Iraq Baghdad construction sector as of mid-2025.
	#
	Service / Deliverable
	Description
	Qty
	Unit Rate (USD)
	Amount (USD)

	1
	Site Survey & Geotechnical Assessment
	Topographic survey, soil sampling, and geotechnical report for the Iraq Baghdad project site
	1 Lot
	4,500.00
	4,500.00

	2
	Feasibility Study & Concept Design
	Civil Engineer preliminary design, structural feasibility, and regulatory compliance review per Baghdad Municipality codes
	1 Lot
	7,200.00
	7,200.00

	3
	Detailed Structural & Architectural Drawings
	Full set of construction drawings, structural calculations, and MEP coordination by licensed Civil Engineer
	1 Set
	12,800.00
	12,800.00

	4
	Quantity Survey & Cost Estimation
	Detailed BOQ preparation, material take-off, and contractor bidding support for Iraq Baghdad project
	1 Lot
	5,600.00
	5,600.00

	5
	Construction Supervision (Civil Engineer On-Site)
	Daily site supervision, quality control inspections, and progress reporting – 6-month duration
	6 Months
	3,200.00
	19,200.00

	6
	Soil & Material Testing Coordination
	Arrangement and oversight of concrete, steel, and soil tests at accredited Iraq Baghdad laboratories
	1 Lot
	3,800.00
	3,800.00

	7
	Permitting & Regulatory Liaison
	Submission and follow-up with Baghdad Municipality, Ministry of Construction, and relevant Iraq Baghdad authorities
	1 Lot
	4,200.00
	4,200.00

	8
	As-Built Documentation & Final Handover
	Compilation of as-built drawings, O&M manuals, and final Civil Engineer certification report
	1 Lot
	3,500.00
	3,500.00

	9
	Post-Construction Monitoring (12 Months)
	Quarterly structural inspections and settlement monitoring by Civil Engineer for first year of occupancy
	4 Visits
	1,200.00
	4,800.00

	10
	Contingency & Unforeseen Site Conditions
	Provisional sum for additional Civil Engineer hours or scope adjustments specific to Iraq Baghdad site variability
	1 Lot
	5,000.00
	5,000.00

	Subtotal
	70,600.00

	VAT / Applicable Tax (0% – Professional Services, Iraq)
	0.00

	TOTAL QUOTATION ESTIMATE AMOUNT
	70,600.00


Payment Schedule
This Quotation Estimate for Civil Engineer services in Iraq Baghdad shall be paid according to the following milestone-based schedule:
· 20% Advance Payment – Upon signed acceptance of this Quotation Estimate and commencement of the Civil Engineer engagement.
· 25% upon Completion of Design Phase – Delivery of all detailed drawings and structural calculations approved by the Iraq Baghdad project authority.
· 35% during Construction Supervision – Paid in three equal installments at months 2, 4, and 6 of the Civil Engineer on-site supervision period.
· 20% upon Final Handover – Submission of as-built documentation, final Civil Engineer certification, and closure of all Iraq Baghdad regulatory permits.
Terms & Conditions
1. This Quotation Estimate is valid for sixty (60) calendar days from the date of issue. After this period, pricing for Civil Engineer services in Iraq Baghdad may be subject to revision based on market fluctuations.
1. All Civil Engineer professionals assigned to this project hold valid Iraqi professional licenses and are registered with the Iraqi Engineers Syndicate, Baghdad Branch.
1. The Quotation Estimate assumes standard working conditions in Iraq Baghdad. Force majeure events, including but not limited to security disruptions, extreme weather, or government-mandated work stoppages, may result in schedule adjustments without additional cost to the client.
1. Any change in project scope, location within Iraq Baghdad, or structural requirements must be documented in a formal Change Order signed by both parties before additional Civil Engineer work commences.
1. Our firm maintains comprehensive professional indemnity insurance covering all Civil Engineer services rendered in Iraq Baghdad, with a minimum coverage of USD 1,000,000 per occurrence.
1. Disputes arising from this Quotation Estimate shall be resolved through mediation in accordance with Iraqi commercial law, with jurisdiction in Baghdad, Iraq.
1. All intellectual property, including design drawings and structural calculations produced by our Civil Engineer team, shall remain the property of the client upon full payment of this Quotation Estimate.
Acceptance & Authorization
By signing below, the client acknowledges and accepts this Quotation Estimate for Civil Engineer professional services to be delivered in Iraq Baghdad, and authorizes Al-Rafidain Civil Engineering Consultants to proceed with the project as described herein.
For: Al-Rafidain Civil Engineering Consultants
Licensed Civil Engineer – Project Director
Name: Eng. Khalid Al-Rashid
License No: IE-2019-04471
Date: _______________
For: Client / Project Owner
Authorized Signatory
Name: _________________________
Title: _________________________
Date: _______________
Al-Rafidain Civil Engineering Consultants | Al-Mansour District, Baghdad, Iraq | Tel: +964-770-XXX-XXXX | Email: info@alrafidain-civil.iq
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