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	Quotation Estimate No.:
	QTE-2025-MIL-0487
	Date of Issue:
	14 June 2025

	Validity Period:
	30 calendar days from date of issue
	Currency:
	Euro (EUR)

	Prepared For:
	Cliente Immobiliare S.p.A.
Via Montenapoleone 18, 20121 Milan, Italy
Contact: Dott. Marco Bellini — Procurement Director

	Project Reference:
	Structural Assessment & Renovation — Historic Building, Piazza Duomo District, Milan


1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate is formally issued by Ingegneria Civile S.r.l., a licensed and registered firm of Civil Engineer professionals operating in Italy Milan, in response to the written request for proposal received on 28 May 2025. The purpose of this document is to provide a comprehensive, itemised breakdown of all professional fees, ancillary costs, and associated charges for the full scope of structural engineering services required for the renovation and seismic retrofitting of the client’s historic property located in the central district of Milan.
As a Civil Engineer practice with over twenty-five years of continuous operation in Italy Milan, our firm holds full registration with the Ordine degli Ingegneri della Provincia di Milano (Registration No. MI-4521) and maintains all requisite professional liability insurance in compliance with Italian Legislative Decree 81/2008 and subsequent amendments. This Quotation Estimate reflects our standard rate card as applicable to projects situated within the metropolitan municipality of Milan, Lombardy.
2. Scope of Civil Engineer Services
2.1 Structural Survey and Diagnostic Assessment
A Civil Engineer from our team shall conduct a full on-site structural survey of the building, including non-destructive testing (NDT) of load-bearing masonry, concrete core sampling, and geotechnical review of existing foundation records. All findings will be compiled into a diagnostic report compliant with Italian building code (NTC 2018) and the specific seismic zone classification (Zone 3) applicable to Italy Milan.
2.2 Seismic Retrofitting Design
Preparation of complete structural design documentation for seismic reinforcement, including calculation reports, structural drawings at 1:50 and 1:100 scales, and material specifications. The Civil Engineer responsible for this phase will coordinate with the client’s architectural firm to ensure compatibility with the heritage conservation requirements enforced by the Soprintendenza per i Beni Architettonici e Paesaggistici di Milano.
2.3 Construction Phase Supervision (Direzione Lavori)
Ongoing site supervision by a designated Civil Engineer for the duration of the construction works, estimated at fourteen (14) months. This includes weekly site inspections, progress reporting, quality control of structural elements, and formal sign-off at each critical construction milestone.
2.4 Regulatory Filings and Permit Support
Preparation and submission of all documentation required for the building permit (Permesso di Costruire) and the SCIA (Segnalazione Certificata di Inizio Attività) to the Comune di Milano. The Civil Engineer shall also attend any required meetings with the municipal technical office (Ufficio Tecnico) in Italy Milan.
2.5 Final As-Built Documentation and Collaudo
Compilation of the final as-built structural dossier and participation in the statutory structural verification (collaudo statico) upon completion of works, as mandated by Italian law for all structural interventions.
3. Itemised Cost Breakdown
	Ref.
	Description of Service
	Duration / Qty
	Unit Rate (EUR)
	Amount (EUR)

	01
	Structural Survey & Diagnostic Assessment (on-site + laboratory)
	1 lot
	—
	18,500.00

	02
	Seismic Retrofitting Structural Design (full documentation set)
	1 lot
	—
	42,000.00

	03
	Construction Phase Supervision — Civil Engineer site presence
	14 months
	3,200.00
	44,800.00

	04
	Regulatory Filings, Permit Support & Municipal Coordination
	1 lot
	—
	7,500.00

	05
	Final As-Built Dossier & Collaudo Statico
	1 lot
	—
	6,200.00

	06
	Travel, Accommodation & Miscellaneous (within Milan metro area)
	1 lot
	—
	2,800.00

	Subtotal (excl. VAT):
	121,800.00

	VAT (22% — Italian standard rate):
	26,796.00

	TOTAL AMOUNT DUE (incl. VAT):
	148,596.00


4. Payment Schedule
In accordance with the terms set out in this Quotation Estimate, payment shall be structured as follows:
· 30% upon formal acceptance of this Quotation Estimate and execution of the professional services contract.
· 25% upon delivery and approval of the complete structural design documentation (Item 02).
· 35% payable in equal monthly instalments during the Construction Phase Supervision period (Item 03).
· 10% upon completion of the Collaudo Statico and handover of the final as-built dossier (Item 05).
5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, rates may be subject to revision based on prevailing market conditions in Italy Milan.
· All professional services shall be performed by qualified Civil Engineer personnel registered with the Milan Provincial Engineering Order. The lead Civil Engineer assigned to this project shall be Ing. Alessandro Ferrante (Reg. No. MI-4521).
· The client agrees to provide timely access to the site, existing documentation, and any third-party reports necessary for the Civil Engineer to perform the services described herein.
· Any variation in scope exceeding 10% of the original contract value shall require a supplementary written agreement and a revised Quotation Estimate prior to commencement of additional work.
· All intellectual property in design documents, calculation reports, and drawings produced under this engagement shall vest in the client upon full payment.
· Disputes arising from this Quotation Estimate or the subsequent contract shall be resolved by the competent courts of Milan, Italy, in accordance with Italian civil law.
· This Quotation Estimate does not constitute a binding contract until countersigned by both parties and accompanied by the formal professional services agreement.
6. Acceptance and Authorisation
By signing below, the client acknowledges receipt of this Quotation Estimate and confirms that the scope, fees, and terms described herein for the Civil Engineer services in Italy Milan are acceptable and agreed.
For Ingegneria Civile S.r.l.
Ing. Alessandro Ferrante
Lead Civil Engineer & Managing Director
Signature & Date
For Cliente Immobiliare S.p.A.
Dott. Marco Bellini
Procurement Director
Signature & Date
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