Quotation Estimate - Civil Engineer Services - Rome, Italy
Official Document
QUOTATION ESTIMATE
Professional Civil Engineer Services — Rome, Italy
Document Reference: QE-ROME-2025-0472 | Issued under Italian Civil Engineering Regulatory Framework
	Quotation Estimate No.:
	QE-ROME-2025-0472
	Date of Issue:
	14 June 2025

	Valid Until:
	14 September 2025 (90 days)
	Currency:
	Euro (EUR) — Italian National Standard

	Prepared By:
	Ing. Marco De Santis, Civil Engineer (Albo Ingegneri di Roma, Reg. No. 4821)
	Location:
	Via del Corso 142, 00186 Roma, Lazio, Italy

	Client:
	Consorzio Edile Tiberina S.r.l.
	Project Site:
	Quartiere Trastevere, Roma, Italy

	Project Reference:
	Structural Assessment & Renovation — Historic Building, Via della Lungaretta 87, Rome
	Regulatory Zone:
	Zone A (Historic Centre), Comune di Roma Capitale


1. Scope of Civil Engineer Services — Rome, Italy
This Quotation Estimate is issued by the undersigned Civil Engineer, duly registered with the Ordine degli Ingegneri della Provincia di Roma, to provide comprehensive structural engineering consultancy for the renovation and reinforcement of a historic masonry building located in the Trastevere district of Rome, Italy. All services described herein comply with the Italian Building Code (D.M. 17/01/2008 and its updates), the Lazio Regional Urban Planning Regulations, and the specific heritage preservation directives issued by the Soprintendenza per i Beni Architettonici e Paesaggistici di Roma. The Civil Engineer shall act as the designated Coordinatore per la Sicurezza (Safety Coordinator) in accordance with D.Lgs. 81/2008.
2. Itemised Quotation Estimate — Services and Fees
	Ref.
	Description of Civil Engineer Service
	Quantity / Duration
	Unit Rate (EUR)
	Subtotal (EUR)

	2.1
	Initial structural survey and diagnostic assessment of the historic masonry building in Trastevere, Rome, including non-destructive testing (NDT) of load-bearing walls, foundations, and roof trusses.
	1 lot / 5 working days
	4,200.00
	4,200.00

	2.2
	Preparation of the Relazione Tecnica (Technical Report) and structural calculation documentation in compliance with Italian seismic classification (Zone 2B, Roma) and Eurocode 8 provisions as transposed into national law.
	1 lot / 10 working days
	6,800.00
	6,800.00

	2.3
	Design of structural reinforcement interventions: carbon-fibre reinforcement of critical masonry piers, steel tie-rod installation, and foundation underpinning as required by the Civil Engineer's structural analysis.
	1 lot / 15 working days
	12,500.00
	12,500.00

	2.4
	Production of detailed construction drawings (plans, sections, elevations, and detail drawings) for submission to the Comune di Roma Capitale — Ufficio Tecnico and the Soprintendenza for building permit (Permesso di Costruire) approval.
	1 lot / 12 working days
	8,400.00
	8,400.00

	2.5
	On-site supervision and technical direction (Direzione Lavori) by the Civil Engineer during the execution phase, including weekly progress reports, quality control inspections, and coordination with the main contractor.
	22 working days
	380.00
	8,360.00

	2.6
	Preparation of the Relazione di Fine Lavori (Completion Report), as-built documentation, and final structural certification for the Comune di Roma and the client's records.
	1 lot / 5 working days
	3,600.00
	3,600.00

	2.7
	Coordination with the Soprintendenza and Comune di Roma Capitale heritage offices, including attendance at mandatory review meetings and submission of heritage-compliance documentation specific to Zone A of Rome.
	1 lot / 4 working days
	2,900.00
	2,900.00

	2.8
	Professional liability insurance coverage for the Civil Engineer's services as mandated by Italian professional regulations (Albo Ingegneri di Roma), valid for the full duration of the project plus 10-year structural warranty period.
	1 lot / 10 years
	1,850.00
	1,850.00


	Subtotal (Items 2.1 – 2.8)
	48,610.00

	Italian VAT (IVA) — 22%
	10,694.20

	Withholding Tax (Ritenuta d'acconto) — 20% on professional fees
	(9,722.00)

	GRAND TOTAL (Net, after VAT and withholding)
	49,582.20


3. Payment Terms — Quotation Estimate Conditions
This Quotation Estimate shall be settled in three instalments: 30% upon signing of the professional services contract; 50% upon issuance of the building permit by the Comune di Roma Capitale; and 20% upon delivery of the final Relazione di Fine Lavori and structural certification. All payments shall be made via bank transfer to the Civil Engineer's designated Italian bank account. Late payments shall accrue interest at the rate established by the Bank of Italy for overdue professional service invoices.
4. Terms and Conditions
1. This Quotation Estimate is valid for a period of ninety (90) calendar days from the date of issue. Beyond this period, the Civil Engineer reserves the right to revise fees due to changes in material costs, regulatory updates in Rome, or market conditions in the Italian construction sector.
1. All Civil Engineer services described in this Quotation Estimate shall be performed in strict compliance with the Italian Building Code, the Lazio Regional Statute, and the specific urban planning and heritage preservation regulations of the Comune di Roma Capitale.
1. The Civil Engineer shall maintain full professional liability insurance throughout the project duration and the statutory 10-year structural warranty period as required by Article 1669 of the Italian Civil Code.
1. Any variation in the scope of work beyond the items listed in this Quotation Estimate shall be subject to a supplementary written agreement signed by both parties before additional work commences on the Rome project site.
1. This Quotation Estimate does not constitute a binding contract until formally accepted in writing by the client and countersigned by the Civil Engineer. Upon acceptance, it shall form part of the professional services contract governed by Italian law, with jurisdiction of the Tribunale di Roma.
1. All technical documentation, drawings, and reports produced by the Civil Engineer under this Quotation Estimate shall remain the intellectual property of the professional and may be used exclusively for the project located in Rome, Italy, as specified herein.
1. The Civil Engineer shall comply with all data protection obligations under the Italian Privacy Code (D.Lgs. 196/2003) and the EU General Data Protection Regulation (GDPR) in the handling of any personal data encountered during the project in Rome.
For the Civil Engineer
Ing. Marco De Santis
Albo Ingegneri di Roma — Reg. No. 4821
Date: _______________
For the Client (Accepted)
Consorzio Edile Tiberina S.r.l.
Authorised Signatory
Date: _______________
This Quotation Estimate document was prepared in Rome, Italy, in accordance with the professional standards of the Ordine degli Ingegneri della Provincia di Roma. All references to Italian legislation, regulatory bodies, and municipal authorities pertain to the jurisdiction of Roma Capitale, Lazio, Italy. Document QE-ROME-2025-0472 — Page 1 of 1.
