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Quotation Details
Quotation Estimate No.: QTE-2025-ALM-0342
Date of Issue: 15 June 2025
Valid Until: 15 July 2025 (30 calendar days)
Currency: Kazakhstani Tenge (KZT)
Project Location: Kazakhstan Almaty, Medeu District
Client Information
Client Name: Tenge Development Group JSC
Address: 88 Dostyk Avenue, Almaty, 050000, Kazakhstan
Contact Person: Mr. Aibek Nurlanov, Project Director
Email: a.nurlanov@tengedev.kz
Phone: +7 (701) 555-8899
1. SCOPE OF WORK – CIVIL ENGINEER SERVICES IN KAZAKHSTAN ALMATY
This Quotation Estimate is issued by Almaty Engineering & Construction Solutions LLP to provide comprehensive Civil Engineer professional services for the construction of a 12-storey residential and commercial complex located in the Medeu District of Kazakhstan Almaty. The Civil Engineer engagement covers the full project lifecycle from preliminary design through to final handover, in strict compliance with the Construction Code of the Republic of Kazakhstan (SNiP and SP standards), local Almaty municipal building regulations, and applicable international engineering best practices.
The Civil Engineer will be responsible for structural design, geotechnical assessment coordination, foundation engineering, load-bearing calculations, seismic design verification (Almaty is situated in Seismic Zone 9 per KZ standards), concrete and steel reinforcement detailing, and on-site structural supervision. All deliverables produced under this Quotation Estimate shall be prepared by a licensed Civil Engineer registered with the Chamber of Engineers of Kazakhstan and holding a valid professional certification for structural design in the Republic of Kazakhstan.
2. ITEMIZED COST BREAKDOWN
	No.
	Description of Civil Engineer Service
	Unit
	Qty
	Unit Rate (KZT)
	Total (KZT)

	1
	Civil Engineer – Preliminary Structural Design & Feasibility Study for 12-storey complex in Kazakhstan Almaty
	Lump Sum
	1
	4,850,000
	4,850,000

	2
	Civil Engineer – Detailed Structural Design (foundation, columns, beams, slabs, staircases, roof structure)
	Lump Sum
	1
	12,600,000
	12,600,000

	3
	Civil Engineer – Seismic Design Verification & Dynamic Analysis (Zone 9, Almaty)
	Lump Sum
	1
	3,200,000
	3,200,000

	4
	Civil Engineer – Geotechnical Investigation Coordination & Foundation Design
	Lump Sum
	1
	2,750,000
	2,750,000

	5
	Civil Engineer – Construction Drawings & Technical Specifications Package
	Lump Sum
	1
	5,400,000
	5,400,000

	6
	Civil Engineer – On-Site Structural Supervision (full construction period, 18 months)
	Month
	18
	1,850,000
	33,300,000

	7
	Civil Engineer – As-Built Documentation & Final Handover Report
	Lump Sum
	1
	1,950,000
	1,950,000

	8
	Civil Engineer – Regulatory Approval Support (GosStroynadzor, Almaty City Committee)
	Lump Sum
	1
	1,200,000
	1,200,000

	SUBTOTAL
	65,250,000

	VAT (12% per Kazakhstan tax code)
	7,830,000

	GRAND TOTAL (KZT)
	73,080,000


3. PAYMENT SCHEDULE
	Milestone
	Percentage
	Amount (KZT)
	Trigger

	Advance Payment
	20%
	14,616,000
	Upon contract signing

	Design Phase Completion
	25%
	18,270,000
	Approval of structural design package

	Construction Supervision (Months 1–9)
	25%
	18,270,000
	Monthly progress reports

	Construction Supervision (Months 10–18)
	20%
	14,616,000
	Monthly progress reports

	Final Handover
	10%
	7,308,000
	Submission of as-built documentation


4. TERMS AND CONDITIONS
1. This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, pricing may be revised to reflect current market rates for Civil Engineer services in Kazakhstan Almaty.
1. All prices are quoted in Kazakhstani Tenge (KZT) and are inclusive of the Civil Engineer's professional fees, software licensing (SAP2000, ETABS, AutoCAD), and standard travel within Almaty city limits.
1. The Civil Engineer shall maintain professional indemnity insurance with a minimum coverage of 50,000,000 KZT throughout the duration of the engagement.
1. Any changes to the scope of work beyond the parameters defined in this Quotation Estimate shall be subject to a written variation order signed by both parties.
1. The Civil Engineer shall comply with all applicable laws of the Republic of Kazakhstan, including the Construction Code, Labor Code, and the regulations of the Almaty City Executive Committee.
1. Intellectual property rights to all design documents, calculations, and reports produced under this Quotation Estimate shall vest in the Client upon full payment.
1. Disputes arising from this Quotation Estimate shall be resolved through arbitration at the Arbitration Court of Almaty, Kazakhstan, in accordance with its rules of procedure.
1. The Civil Engineer reserves the right to assign a qualified deputy for on-site supervision, provided the deputy holds equivalent licensing and the Client is notified in writing at least five (5) business days in advance.
1. Force majeure events, including but not limited to seismic events exceeding design parameters, shall suspend obligations without penalty for either party.
1. This Quotation Estimate does not constitute a binding contract until a formal Service Agreement is executed by both parties.
5. ACCEPTANCE AND SIGNATURES
By signing below, both parties acknowledge that this Quotation Estimate accurately reflects the agreed scope of Civil Engineer services to be delivered in Kazakhstan Almaty and the associated financial terms.
For and on behalf of Almaty Engineering & Construction Solutions LLP
Name: Dr. Serik Abishev, P.Eng.
Title: Lead Civil Engineer / Managing Director
Date: _______________
Signature & Company Stamp:
For and on behalf of Tenge Development Group JSC
Name: Mr. Aibek Nurlanov
Title: Project Director
Date: _______________
Signature & Company Stamp:
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