# Quotation Estimate - Civil Engineer Services - Kazakhstan Almaty

# QUOTATION ESTIMATE

Almaty Engineering & Construction Solutions LLP

145 Abay Avenue, Almaty, 050040, Republic of Kazakhstan

Tel: +7 (727) 312-4567 | Email: info@almatyeng.kz | BIN: 050040012345

License No. KZ-CE-2019-00847 | Chamber of Engineers of Kazakhstan Member

### Quotation Details

Quotation Estimate No.: QTE-2025-ALM-0342

Date of Issue: 15 June 2025

Valid Until: 15 July 2025 (30 calendar days)

Currency: Kazakhstani Tenge (KZT)

Project Location: Kazakhstan Almaty, Medeu District

### Client Information

Client Name: Tenge Development Group JSC

Address: 88 Dostyk Avenue, Almaty, 050000, Kazakhstan

Contact Person: Mr. Aibek Nurlanov, Project Director

Email: a.nurlanov@tengedev.kz

Phone: +7 (701) 555-8899

1. SCOPE OF WORK – CIVIL ENGINEER SERVICES IN KAZAKHSTAN ALMATY

This Quotation Estimate is issued by Almaty Engineering & Construction Solutions LLP to provide comprehensive Civil Engineer professional services for the construction of a 12-storey residential and commercial complex located in the Medeu District of Kazakhstan Almaty. The Civil Engineer engagement covers the full project lifecycle from preliminary design through to final handover, in strict compliance with the Construction Code of the Republic of Kazakhstan (SNiP and SP standards), local Almaty municipal building regulations, and applicable international engineering best practices.

The Civil Engineer will be responsible for structural design, geotechnical assessment coordination, foundation engineering, load-bearing calculations, seismic design verification (Almaty is situated in Seismic Zone 9 per KZ standards), concrete and steel reinforcement detailing, and on-site structural supervision. All deliverables produced under this Quotation Estimate shall be prepared by a licensed Civil Engineer registered with the Chamber of Engineers of Kazakhstan and holding a valid professional certification for structural design in the Republic of Kazakhstan.

2. ITEMIZED COST BREAKDOWN

| No. | Description of Civil Engineer Service | Unit | Qty | Unit Rate (KZT) | Total (KZT) |
| --- | --- | --- | --- | --- | --- |
| 1 | Civil Engineer – Preliminary Structural Design & Feasibility Study for 12-storey complex in Kazakhstan Almaty | Lump Sum | 1 | 4,850,000 | 4,850,000 |
| 2 | Civil Engineer – Detailed Structural Design (foundation, columns, beams, slabs, staircases, roof structure) | Lump Sum | 1 | 12,600,000 | 12,600,000 |
| 3 | Civil Engineer – Seismic Design Verification & Dynamic Analysis (Zone 9, Almaty) | Lump Sum | 1 | 3,200,000 | 3,200,000 |
| 4 | Civil Engineer – Geotechnical Investigation Coordination & Foundation Design | Lump Sum | 1 | 2,750,000 | 2,750,000 |
| 5 | Civil Engineer – Construction Drawings & Technical Specifications Package | Lump Sum | 1 | 5,400,000 | 5,400,000 |
| 6 | Civil Engineer – On-Site Structural Supervision (full construction period, 18 months) | Month | 18 | 1,850,000 | 33,300,000 |
| 7 | Civil Engineer – As-Built Documentation & Final Handover Report | Lump Sum | 1 | 1,950,000 | 1,950,000 |
| 8 | Civil Engineer – Regulatory Approval Support (GosStroynadzor, Almaty City Committee) | Lump Sum | 1 | 1,200,000 | 1,200,000 |
| SUBTOTAL |  |  |  |  | 65,250,000 |
| VAT (12% per Kazakhstan tax code) |  |  |  |  | 7,830,000 |
| GRAND TOTAL (KZT) |  |  |  |  | 73,080,000 |

3. PAYMENT SCHEDULE

| Milestone | Percentage | Amount (KZT) | Trigger |
| --- | --- | --- | --- |
| Advance Payment | 20% | 14,616,000 | Upon contract signing |
| Design Phase Completion | 25% | 18,270,000 | Approval of structural design package |
| Construction Supervision (Months 1–9) | 25% | 18,270,000 | Monthly progress reports |
| Construction Supervision (Months 10–18) | 20% | 14,616,000 | Monthly progress reports |
| Final Handover | 10% | 7,308,000 | Submission of as-built documentation |

4. TERMS AND CONDITIONS

- This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. After the expiry date, pricing may be revised to reflect current market rates for Civil Engineer services in Kazakhstan Almaty.

- All prices are quoted in Kazakhstani Tenge (KZT) and are inclusive of the Civil Engineer's professional fees, software licensing (SAP2000, ETABS, AutoCAD), and standard travel within Almaty city limits.

- The Civil Engineer shall maintain professional indemnity insurance with a minimum coverage of 50,000,000 KZT throughout the duration of the engagement.

- Any changes to the scope of work beyond the parameters defined in this Quotation Estimate shall be subject to a written variation order signed by both parties.

- The Civil Engineer shall comply with all applicable laws of the Republic of Kazakhstan, including the Construction Code, Labor Code, and the regulations of the Almaty City Executive Committee.

- Intellectual property rights to all design documents, calculations, and reports produced under this Quotation Estimate shall vest in the Client upon full payment.

- Disputes arising from this Quotation Estimate shall be resolved through arbitration at the Arbitration Court of Almaty, Kazakhstan, in accordance with its rules of procedure.

- The Civil Engineer reserves the right to assign a qualified deputy for on-site supervision, provided the deputy holds equivalent licensing and the Client is notified in writing at least five (5) business days in advance.

- Force majeure events, including but not limited to seismic events exceeding design parameters, shall suspend obligations without penalty for either party.

- This Quotation Estimate does not constitute a binding contract until a formal Service Agreement is executed by both parties.

5. ACCEPTANCE AND SIGNATURES

By signing below, both parties acknowledge that this Quotation Estimate accurately reflects the agreed scope of Civil Engineer services to be delivered in Kazakhstan Almaty and the associated financial terms.

For and on behalf of Almaty Engineering & Construction Solutions LLP

Name: Dr. Serik Abishev, P.Eng.

Title: Lead Civil Engineer / Managing Director

Date: _______________

Signature & Company Stamp:

For and on behalf of Tenge Development Group JSC

Name: Mr. Aibek Nurlanov

Title: Project Director

Date: _______________

Signature & Company Stamp:

Quotation Estimate No. QTE-2025-ALM-0342 | Almaty Engineering & Construction Solutions LLP | Kazakhstan Almaty

This document is confidential and intended solely for the named Client. Unauthorized reproduction or distribution is prohibited.