Quotation Estimate - Civil Engineer Services - Kuwait Kuwait City
AL-NOUR ENGINEERING CONSULTANCY W.L.L.
P.O. Box 4521, Salmiya District, Kuwait Kuwait City
Tel: +965 2244 8899 | Email: info@alnour-eng.kw | CR: 118234-K
QUOTATION ESTIMATE
	Quotation Estimate No.: QE-2025-04782
	Date of Issue: 14 June 2025

	Valid Until: 14 July 2025 (30 days)
	Project Location: Kuwait Kuwait City

	Prepared By: Eng. Khalid Al-Mutairi, P.E.
	Reference: KPC-2025-Residential-Tower


Client Information
	Client Name: Al-Rashid Real Estate Development Co.
	Client CR: 204571-K

	Address: Block 7, Street 12, Kuwait Kuwait City
	Contact Person: Mr. Faisal Al-Rashid

	Phone: +965 9988 7766
	Email: f.alrashid@alrashid-re.kw


Project Description
This Quotation Estimate is issued by Al-Nour Engineering Consultancy W.L.L. to provide comprehensive Civil Engineer services for the design, structural analysis, and construction supervision of a 22-storey residential tower located in the heart of Kuwait Kuwait City. The project encompasses the full lifecycle of civil engineering deliverables, from initial site investigation and geotechnical assessment through to final as-built documentation and handover. The Civil Engineer team assigned to this project will operate in strict compliance with Kuwait Building Code (KBC), Public Authority Works and Housing (PAWH) regulations, and all applicable municipal bylaws governing construction within Kuwait Kuwait City.
Scope of Civil Engineer Services
1. Site Investigation & Geotechnical Assessment: The Civil Engineer will coordinate with a licensed geotechnical firm to conduct borehole drilling, soil sampling, and bearing capacity analysis at the Kuwait Kuwait City site. A detailed geotechnical report will be delivered within 15 working days of mobilization.
1. Structural Design & Engineering Calculations: Full structural design of the reinforced concrete frame, foundation system (pile cap and raft), transfer slabs, and all secondary structural elements. The Civil Engineer will produce complete structural drawings, load calculations, and seismic design documentation in accordance with Kuwait Kuwait City seismic zone requirements.
1. Architectural Coordination & MEP Integration: The Civil Engineer will coordinate with the architectural and mechanical/electrical/plumbing consultants to ensure structural compatibility, service routing, and building envelope integration throughout the design phase.
1. Construction Supervision & Quality Assurance: Full-time Civil Engineer site supervision during the construction phase, including daily progress reports, material inspection and approval, concrete pour supervision, rebar inspection, and non-destructive testing coordination.
1. Regulatory Submissions & Permitting: Preparation and submission of all structural drawings and calculations to PAWH, Kuwait Municipality, and the Civil Aviation Authority for approval. The Civil Engineer will attend all review meetings and incorporate comments until final permits are issued for Kuwait Kuwait City.
1. As-Built Documentation & Handover: Compilation of complete as-built drawings, structural test certificates, and a comprehensive project close-out report for the client's records.
Itemized Cost Breakdown
	Item No.
	Description of Civil Engineer Service
	Duration
	Cost (KWD)

	01
	Site Investigation & Geotechnical Report
	3 weeks
	4,500.000

	02
	Structural Design, Calculations & Drawings (22-storey tower)
	12 weeks
	38,750.000

	03
	Architectural & MEP Coordination
	8 weeks
	12,300.000

	04
	Regulatory Submissions, Permitting & Authority Liaison (Kuwait Kuwait City)
	6 weeks
	9,800.000

	05
	Construction Supervision & QA/QC (full construction period)
	28 months
	186,000.000

	06
	As-Built Documentation & Project Close-Out
	4 weeks
	7,200.000

	Subtotal
	258,550.000

	VAT (5%)
	12,927.500

	TOTAL QUOTATION ESTIMATE AMOUNT
	271,477.500 KWD


Payment Schedule
	Milestone
	Trigger Event
	Percentage
	Amount (KWD)

	Advance Payment
	Upon contract signing
	15%
	40,721.625

	Design Completion
	Approval of structural drawings by PAWH
	25%
	67,869.375

	Construction Phase
	Monthly progress certificates (28 months)
	50%
	135,738.750

	Final Handover
	Submission of as-built documents
	10%
	27,147.750


Terms and Conditions
· This Quotation Estimate is valid for a period of thirty (30) calendar days from the date of issue. Beyond this period, prices are subject to revision based on prevailing market conditions in Kuwait Kuwait City.
· All Civil Engineer services shall be performed by licensed and registered professionals holding valid Kuwait Engineering Society (KES) membership and PAWH-recognized credentials.
· The total project duration is estimated at thirty-six (36) months from the date of contract execution, subject to regulatory approval timelines in Kuwait Kuwait City.
· Any variation in scope exceeding ten percent (10%) of the original Quotation Estimate value shall require a written amendment signed by both parties.
· Payment terms are net thirty (30) days from the date of invoice issuance. Late payments shall attract interest at the rate of 2% per month.
· This Quotation Estimate does not include costs for third-party testing laboratories, geotechnical drilling equipment rental, or any municipal fees levied by Kuwait Kuwait City authorities, which shall be borne directly by the client.
· Disputes arising from this Quotation Estimate or the resulting contract shall be resolved through arbitration in accordance with the Kuwait Arbitration Law No. 10 of 1982.
· The Civil Engineer assumes no liability for delays caused by force majeure events, government regulatory changes, or client-directed scope modifications.
Acceptance and Authorization
By signing below, the client acknowledges and accepts the terms, conditions, and pricing outlined in this Quotation Estimate for Civil Engineer services to be delivered in Kuwait Kuwait City. This document, once countersigned, shall constitute a binding agreement between both parties.
	For Al-Nour Engineering Consultancy W.L.L.
Signature: ___________________________
Name: Eng. Khalid Al-Mutairi, P.E.
Title: Lead Civil Engineer / Managing Director
Date: _______________
	For Al-Rashid Real Estate Development Co.
Signature: ___________________________
Name: Mr. Faisal Al-Rashid
Title: Project Director
Date: _______________
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