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1. Introduction and Purpose of This Quotation Estimate
This Quotation Estimate is formally issued by Atlas Engineering & Consulting SARL, a licensed and accredited Civil Engineer firm operating in Morocco Casablanca, to provide Mr. Youssef El Amrani with a comprehensive and transparent breakdown of professional services, materials, and associated costs for the structural design, site supervision, and technical consultancy of the proposed residential and commercial building project located in the Anfa district of Casablanca. This document serves as the definitive Quotation Estimate for all engineering deliverables and shall remain binding for the period specified above.
2. Scope of Civil Engineer Services
As a registered Civil Engineer in Morocco Casablanca, our firm is committed to delivering full-spectrum structural engineering services in compliance with the Moroccan Building Code (Réglementation de Construction), the seismic design standards (RPS 2011), and all applicable municipal regulations of the Grand Casablanca-Settat region. The scope of work covered under this Quotation Estimate includes the following:
· Geotechnical investigation review and foundation design (raft and pile foundations)
· Structural design of reinforced concrete frame (R+6 levels) including columns, beams, slabs, and shear walls
· Seismic analysis and design per RPS 2011 for Zone IIb (Casablanca seismic zone)
· Structural drawings and detailed reinforcement schedules for all floors
· Bill of Quantities (BOQ) for structural concrete, steel, and formwork
· On-site structural supervision and quality control during construction phase
· Coordination with architectural, MEP, and landscape engineering disciplines
· Preparation of the technical dossier for the Casablanca municipal building permit (Permis de Construire)
· As-built documentation and final structural certification
3. Itemized Cost Breakdown
	Ref.
	Description of Civil Engineer Service
	Unit
	Qty
	Unit Price (MAD)
	Total (MAD)

	01
	Geotechnical report review & foundation design
	Lump Sum
	1
	45,000
	45,000

	02
	Structural design – R+6 reinforced concrete frame (seismic RPS 2011)
	Lump Sum
	1
	185,000
	185,000

	03
	Structural drawings & reinforcement schedules (all floors)
	Lump Sum
	1
	72,000
	72,000

	04
	Bill of Quantities preparation (concrete, steel, formwork)
	Lump Sum
	1
	38,000
	38,000

	05
	On-site structural supervision (12 months, 3 visits/week)
	Month
	12
	28,000
	336,000

	06
	Municipal building permit dossier preparation (Casablanca)
	Lump Sum
	1
	25,000
	25,000

	07
	As-built documentation & final structural certification
	Lump Sum
	1
	30,000
	30,000

	08
	Coordination meetings with multidisciplinary team (monthly)
	Month
	12
	5,000
	60,000

	Subtotal (MAD)
	811,000

	VAT (20%) – Morocco Casablanca
	162,200

	GRAND TOTAL (MAD)
	973,200


* All prices are quoted in Moroccan Dirhams (MAD). The above Quotation Estimate does not include third-party laboratory testing fees, which shall be billed at actual cost with prior written approval from the client.
4. Payment Schedule
	Milestone
	Percentage
	Amount (MAD)
	Trigger

	Advance payment upon contract signing
	30%
	291,960
	Signature of service agreement

	Submission of structural design & drawings
	30%
	291,960
	Client approval of design package

	Monthly supervision (12 installments)
	30%
	291,960
	Monthly progress reports

	Final as-built & certification
	10%
	97,320
	Project handover


5. Terms and Conditions
· This Quotation Estimate is valid for thirty (30) calendar days from the date of issue. Beyond this period, prices may be revised to reflect market conditions in Morocco Casablanca.
· All Civil Engineer services shall be performed in strict accordance with Moroccan national standards, the RPS 2011 seismic code, and the regulations of the Direction de l'Urbanisme de Casablanca.
· The client shall provide timely access to the project site and all necessary architectural and geotechnical data to enable the Civil Engineer to proceed without delay.
· Any changes to the scope of work beyond the parameters defined in this Quotation Estimate shall be subject to a supplementary quotation and written amendment.
· Payment terms are net fifteen (15) days from the date of invoice issuance. Late payments shall incur a penalty of 1.5% per month as per Moroccan commercial law.
· Intellectual property of all design documents, calculations, and drawings produced by the Civil Engineer firm shall remain the property of Atlas Engineering & Consulting SARL until full payment is received.
· This Quotation Estimate does not constitute a binding contract until a formal service agreement is executed by both parties.
· Disputes arising from this engagement shall be resolved through the competent courts of Casablanca, Morocco.
6. Professional Qualifications and Compliance
Atlas Engineering & Consulting SARL is a registered Civil Engineer firm holding a valid professional license issued by the Ordre des Ingénieurs du Maroc (OIM) and is fully authorized to practice structural engineering in Morocco Casablanca and the wider Grand Casablanca-Settat region. Our lead Civil Engineer, Mr. Karim Benjelloun (OIM Registration No. 12345), holds over 18 years of experience in residential, commercial, and industrial structural projects across Casablanca, Rabat, and Tangier. All engineering deliverables under this Quotation Estimate are covered by professional liability insurance (RC Professionnelle) with a coverage limit of 10,000,000 MAD.
7. Acceptance and Authorization
By signing below, the client acknowledges receipt of this Quotation Estimate and agrees to the terms, conditions, and pricing outlined herein for the Civil Engineer services to be delivered in Morocco Casablanca. This signature does not constitute a final contract but indicates the client's intent to proceed with the engagement.
For Atlas Engineering & Consulting SARL
Mr. Karim Benjelloun – Lead Civil Engineer
Date: _______________
For the Client – El Amrani Developments SARL
Mr. Youssef El Amrani
Date: _______________
This Quotation Estimate document was prepared by Atlas Engineering & Consulting SARL, a licensed Civil Engineer firm based in Morocco Casablanca.
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