Quotation Estimate - Civil Engineer Services - Pakistan Islamabad
QUOTATION ESTIMATE
Civil Engineer Professional Services
Serving Pakistan Islamabad and Surrounding Regions
Quotation No.: QE-CE-2025-0472
Date of Issue: 15 June 2025
Valid Until: 15 July 2025
Prepared By: Eng. Muhammad Ali Khan, MSc (Civil Engineering)
Firm: Khan & Associates Civil Engineering Consultants
Address: Office 12, Blue Area, Jinnah Avenue, Islamabad, Pakistan
1. Client Information
	Field
	Details

	Client Name
	Mr. Ahmed Raza Siddiqui

	Project Location
	Plot 45-B, DHA Phase 6, Islamabad, Pakistan

	Contact Number
	+92 300 1234567

	Email
	ahmed.siddiqui@email.com

	Project Type
	Residential Construction – 4-Storey Building (Approx. 8,500 sq. ft.)


2. Scope of Work – Civil Engineer Services
This Quotation Estimate is issued by our firm in Pakistan Islamabad to provide comprehensive Civil Engineer services for the above-mentioned residential construction project. The scope encompasses all phases of structural design, site supervision, and quality assurance as per the Pakistan Building Code (PBC) 2018 and the regulations set forth by the Islamabad Capital Territory (ICT) Municipal Corporation. Our Civil Engineer team will ensure full compliance with local zoning bylaws, seismic zone requirements (Zone III), and environmental standards applicable in the Islamabad region.
3. Itemized Cost Breakdown
	#
	Service / Item Description
	Unit
	Quantity
	Rate (PKR)
	Amount (PKR)

	1
	Site Survey, Topographical Mapping & Soil Investigation (Geotechnical Report) for the Islamabad plot
	Lump Sum
	1
	185,000
	185,000

	2
	Architectural & Structural Design Drawings (Foundation, Columns, Beams, Slabs, Staircase) – Civil Engineer preparation
	Lump Sum
	1
	450,000
	450,000

	3
	Structural Analysis & Load Calculations (Seismic Zone III, Islamabad) using ETABS/STAAD.Pro
	Lump Sum
	1
	220,000
	220,000

	4
	Quantity Survey & Detailed Bill of Quantities (BOQ) for all construction phases
	Lump Sum
	1
	175,000
	175,000

	5
	On-Site Civil Engineer Supervision – Foundation & Substructure Phase (approx. 45 days)
	Day
	45
	8,500
	382,500

	6
	On-Site Civil Engineer Supervision – Superstructure Phase (approx. 90 days)
	Day
	90
	8,500
	765,000

	7
	On-Site Civil Engineer Supervision – Finishing & Handover Phase (approx. 60 days)
	Day
	60
	7,500
	450,000

	8
	Material Testing Coordination (Concrete Cube Tests, Steel Tensile Tests, Soil Compaction) – Islamabad accredited labs
	Lump Sum
	1
	120,000
	120,000

	9
	ICT Municipal Corporation & NADRA Compliance Documentation & Permit Assistance
	Lump Sum
	1
	95,000
	95,000

	10
	Final As-Built Drawings, Project Report & Handover Documentation
	Lump Sum
	1
	110,000
	110,000

	Subtotal
	2,972,500

	Sales Tax (18% – applicable in Islamabad, Pakistan)
	535,050

	GRAND TOTAL (PKR)
	3,507,550


Note: The above Quotation Estimate is valid for 30 days from the date of issue. All rates are quoted in Pakistani Rupees (PKR) and are inclusive of the Civil Engineer's professional expertise, travel within Islamabad, and standard office overheads. Any additional scope beyond the defined project parameters will be subject to a revised Quotation Estimate.
4. Payment Schedule
	Milestone
	Percentage
	Amount (PKR)
	Due Date

	Advance Payment (upon signing of this Quotation Estimate)
	25%
	876,888
	Within 7 days of acceptance

	Completion of Design & BOQ Phase
	25%
	876,888
	Upon delivery of approved drawings

	Completion of Foundation & Substructure Supervision
	25%
	876,888
	Upon completion of 45-day supervision

	Completion of Superstructure & Finishing Supervision
	20%
	701,574
	Upon project handover

	Final Payment (after As-Built documentation)
	5%
	175,372
	Within 14 days of final report


5. Terms & Conditions
· Validity: This Quotation Estimate shall remain valid for thirty (30) calendar days from the date of issue. After this period, rates may be revised due to market fluctuations in Pakistan Islamabad.
· Acceptance: The client shall sign and return a copy of this Quotation Estimate along with the 25% advance payment to commence work. No work shall begin until the advance is received in the firm's designated bank account in Islamabad.
· Scope Limitation: The Civil Engineer services are strictly limited to the scope described in Section 2. Any additional structural modifications, design changes, or extended supervision beyond the stated durations will require a separate written amendment to this Quotation Estimate.
· Compliance: All designs and supervision shall comply with the Pakistan Building Code (PBC) 2018, ICT Development Control Regulations, and the standards of the Pakistan Engineering Council (PEC). The Civil Engineer shall ensure the structure meets Seismic Zone III requirements specific to the Islamabad region.
· Delays: In the event of project delays caused by the client (e.g., delayed material supply, access restrictions, or regulatory hold-ups by ICT authorities), the Civil Engineer's supervision days shall be extended, and additional charges at the daily rate specified in this Quotation Estimate shall apply.
· Confidentiality: All project drawings, structural calculations, and site data prepared by our Civil Engineer team in Pakistan Islamabad shall remain the confidential property of the client and shall not be disclosed to third parties without written consent.
· Dispute Resolution: Any disputes arising from this Quotation Estimate shall be resolved amicably. In the event of failure to reach a settlement, the matter shall be referred to arbitration under the Arbitration Act, 1940, with the seat of arbitration in Islamabad, Pakistan.
· Warranty: The Civil Engineer warrants that all structural designs shall be free from defects in design for a period of two (2) years from the date of project completion, subject to the structure being constructed in strict accordance with the approved drawings.
6. Acceptance & Authorization
By signing below, the client acknowledges and accepts this Quotation Estimate for Civil Engineer services in Pakistan Islamabad. The undersigned agrees to all terms, conditions, payment schedules, and scope limitations outlined herein.
For Khan & Associates Civil Engineering Consultants
Eng. Muhammad Ali Khan, MSc (Civil Engineering)
PEC Registration No. 12345
Date: _______________
Client / Authorized Signatory
Mr. Ahmed Raza Siddiqui
CNIC No. _______________
Date: _______________
Khan & Associates Civil Engineering Consultants | Office 12, Blue Area, Jinnah Avenue, Islamabad, Pakistan
Phone: +92 51 227-XXXX | Email: info@khanassociates.pk | PEC Registered Firm
This Quotation Estimate is a professional document issued for the purpose of Civil Engineer service engagement in Pakistan Islamabad. All rights reserved.
